DXB ANALYTICS

COMPLETE ROADMAP

From Build to 95/100

6 Phases | 18 Stages | 60+ Sessions

3-Year Execution Plan

March 2026

# EXECUTIVE SUMMARY

## The Journey

| Phase | Timeline | Score | Key Milestone |
| --- | --- | --- | --- |
| Phase 1: Build | Week 1-12 | 70/100 | Product complete, payments live |
| Phase 2: First Users | Month 3-4 | 75/100 | 50 users, 5 paid, AED 500 MRR |
| Phase 3: Product-Market Fit | Month 5-6 | 80/100 | 100 users, AED 2,500 MRR |
| Phase 4: Growth | Month 7-9 | 85/100 | 300 users, mobile app live |
| Phase 5: Market Leader | Month 10-12 | 90/100 | 500 users, press coverage |
| Phase 6: Scale | Year 2-3 | 95/100 | 1,000+ users, AED 100K MRR |

## Total Effort Estimate

| Phase | Sessions | Hours | Effort Type |
| --- | --- | --- | --- |
| Phase 1: Build | 45 sessions | 180 hours | Development |
| Phase 2: First Users | 20 sessions | 60 hours | Outreach + Iteration |
| Phase 3: PMF | 25 sessions | 100 hours | Development + Sales |
| Phase 4: Growth | 30 sessions | 150 hours | Dev + Marketing |
| Phase 5: Leader | 25 sessions | 120 hours | Content + Partnerships |
| Phase 6: Scale | Ongoing | Full-time | Team effort |

PHASE 1

FINISH THE BUILD

Week 1-12 | Target: 70/100

# STAGE 1.1: CRITICAL FIXES

Week 1-2 | 8 Sessions | 16 Hours

Remove B2C features, extract theme, create utilities.

## Session 1: Remove WhatsApp from ProjectDetail

Duration: 2 hours

File: ProjectDetail.jsx

[ ] Remove WhatsApp + Call buttons (lines 553-563)

[ ] Remove handleEmail() function (lines 223-246)

[ ] Remove emailjs import

[ ] Test: No console errors

[ ] Git commit: 'Remove B2C inquiry buttons'

## Session 2: Remove Inquiry CTA

Duration: 2 hours

File: ProjectDetail.jsx

[ ] Remove 'Interested in [Project]?' CTA (lines 549-564)

[ ] Remove any remaining email/inquiry forms

[ ] Test: Project detail page loads clean

[ ] Git commit: 'Remove inquiry CTA'

## Session 3: Remove WhatsApp from LandingPage

Duration: 1 hour

File: LandingPage.jsx

[ ] Remove WhatsApp button (lines 594-596)

[ ] Update CTA to 'Start Free Trial'

[ ] Test: Landing page loads clean

[ ] Git commit: 'Update landing page CTAs'

## Session 4: Add Professional Share Buttons

Duration: 3 hours

File: ProjectDetail.jsx

[ ] Add Copy to Clipboard button

[ ] Add Share Link button (Web Share API)

[ ] Add PDF Export button (placeholder)

[ ] Add Excel Export button (placeholder)

[ ] Style buttons with T.gold accent

[ ] Test: All buttons work

[ ] Git commit: 'Add professional share buttons'

## Session 5: Extract Theme to theme.js

Duration: 2 hours

Create: src/styles/theme.js

[ ] Create new file src/styles/theme.js

[ ] Move T object from data.js

[ ] Export T as named export

[ ] Update imports in AdminPanel.jsx

[ ] Update imports in EmaarDashboardV2.jsx

[ ] Update imports in other files

[ ] Test: All colors render correctly

[ ] Git commit: 'Extract theme to dedicated file'

## Session 6: Create formatters.js

Duration: 2 hours

Create: src/utils/formatters.js

[ ] Create formatCurrency(value, currency='AED')

[ ] Create formatDate(date, format='short')

[ ] Create formatPercentage(value, decimals=1)

[ ] Create formatNumber(value, decimals=0)

[ ] Create formatRelativeTime(date)

[ ] Add JSDoc comments

[ ] Test: All formatters work

[ ] Git commit: 'Add utility formatters'

## Session 7: Create getMergedCommunity Helper

Duration: 2 hours

Create: src/utils/dataHelpers.js

[ ] Create getMergedCommunity(name, firestoreData)

[ ] Merge emaarCommunities + communityROI + communityIntel

[ ] Firestore data takes precedence

[ ] Handle missing data gracefully

[ ] Add type checking for communityROI

[ ] Test: Merged data is correct

[ ] Git commit: 'Add community data merger'

## Session 8: Stage 1.1 Review and Test

Duration: 2 hours

[ ] Full app test on localhost

[ ] Test on mobile viewport

[ ] Check console for errors

[ ] Verify all imports working

[ ] Git push to main

[ ] Verify Vercel deployment

[ ] Test live site

[ ] Document any remaining issues

# STAGE 1.2: ARCHITECTURE REFACTOR

Week 3-5 | 12 Sessions | 48 Hours

Split monolithic files into feature-based structure.

## Session 9: Create Folder Structure

Duration: 1 hour

[ ] Create src/features/ folder

[ ] Create src/features/dashboard/

[ ] Create src/features/admin/

[ ] Create src/features/auth/

[ ] Create src/services/firebase/

[ ] Create src/hooks/

[ ] Create src/context/

[ ] Create src/config/

[ ] Git commit: 'Create feature folder structure'

## Session 10: Extract Firebase Services

Duration: 3 hours

Move: firebase.js to src/services/firebase/

[ ] Create src/services/firebase/config.js

[ ] Create src/services/firebase/auth.js

[ ] Create src/services/firebase/firestore.js

[ ] Create src/services/firebase/index.js (barrel export)

[ ] Update all imports

[ ] Test: Auth still works

[ ] Test: Firestore still works

[ ] Git commit: 'Extract Firebase services'

## Session 11: Extract Auth Context

Duration: 3 hours

[ ] Create src/context/AuthContext.jsx

[ ] Move auth state logic from App.js

[ ] Create useAuth hook

[ ] Wrap App with AuthProvider

[ ] Update components using auth

[ ] Test: Login/logout works

[ ] Git commit: 'Extract auth context'

## Session 12: Create tabs.config.js

Duration: 2 hours

Create: src/config/tabs.config.js

[ ] Define DASHBOARD_TABS array

[ ] Define ADMIN_TABS array

[ ] Each tab: { id, label, enabled, tier, icon }

[ ] Create getVisibleTabs(userTier) helper

[ ] Test: Tab config works

[ ] Git commit: 'Add tab configuration'

## Session 13-16: Extract Dashboard Tabs (4 sessions)

Duration: 16 hours (4 hours each)

Split EmaarDashboardV2.jsx into separate tab files.

[ ] Session 13: Extract Overview, Financials, Projects tabs

[ ] Session 14: Extract Portfolio, Yields, Price History tabs

[ ] Session 15: Extract Mortgage, Handover, Developer tabs

[ ] Session 16: Extract remaining tabs + create Dashboard shell

[ ] Each tab in own folder: src/features/dashboard/tabs/[TabName]/

[ ] Dashboard.jsx reduced to ~200 lines

[ ] Test after each session

[ ] Git commit after each session

## Session 17-20: Extract Admin Tabs (4 sessions)

Duration: 16 hours (4 hours each)

Split AdminPanel.jsx into separate tab files.

[ ] Session 17: Extract Overview, Users tabs

[ ] Session 18: Extract Audit Log, Revenue tabs

[ ] Session 19: Extract shared components (KPICard, DataTable, etc.)

[ ] Session 20: Create AdminPanel shell + wire up tabs

[ ] Each tab in own folder: src/features/admin/tabs/[TabName]/

[ ] AdminPanel.jsx reduced to ~200 lines

[ ] Test after each session

[ ] Git commit after each session

# STAGE 1.3: BUILD ADMIN TABS (TIER 2)

Week 6-7 | 10 Sessions | 34 Hours

Build the 5 TIER 2 admin tabs.

## Session 21-22: Data Manager Tab

Duration: 8 hours (2 sessions)

[ ] Session 21: Projects sub-tab with CRUD

[ ] Session 21: Edit drawer with all fields

[ ] Session 21: Price history logging

[ ] Session 22: Yields sub-tab

[ ] Session 22: Communities sub-tab

[ ] Session 22: Price History sub-tab with chart

[ ] Test: All CRUD operations work

[ ] Test: Audit log entries created

[ ] Git commit: 'Add Data Manager tab'

## Session 23-24: Leads Tab

Duration: 8 hours (2 sessions)

[ ] Session 23: Pipeline KPIs and status cards

[ ] Session 23: Leads table with filters

[ ] Session 23: Lead drawer with notes

[ ] Session 24: Email button with EmailJS

[ ] Session 24: Convert to User button

[ ] Session 24: Loss reason modal

[ ] Test: Full lead lifecycle works

[ ] Git commit: 'Add Leads tab'

## Session 25: Verification (KYC) Tab

Duration: 6 hours

[ ] KYC KPI bar

[ ] Review queue table

[ ] Document viewer drawer

[ ] Approve/Reject buttons

[ ] Email notifications on decision

[ ] Verified badge on user

[ ] Test: Full KYC flow works

[ ] Git commit: 'Add KYC tab'

## Session 26: EIBOR Rates Tab

Duration: 6 hours

[ ] 4-tenor rate KPI cards

[ ] Rate history chart (12 months)

[ ] Rate update form

[ ] Mortgage impact calculator

[ ] Push to users notification

[ ] Test: Rates update correctly

[ ] Git commit: 'Add EIBOR tab'

## Session 27: Tab Control Tab

Duration: 6 hours

[ ] Tab control grid

[ ] Visible toggle per tab

[ ] Minimum tier dropdown

[ ] Preview mode (Free/Pro/Enterprise)

[ ] Bulk actions bar

[ ] Test: Tab visibility changes work

[ ] Git commit: 'Add Tab Control'

# STAGE 1.4: BUILD ADMIN TABS (TIER 3)

Week 7-8 | 6 Sessions | 22 Hours

Build the 3 TIER 3 admin tabs.

## Session 28-29: Analytics Tab

Duration: 10 hours (2 sessions)

[ ] Session 28: DAU/MAU KPIs

[ ] Session 28: User growth chart

[ ] Session 28: Conversion funnel

[ ] Session 29: Cohort retention heatmap

[ ] Session 29: Geographic breakdown

[ ] Session 29: Feature usage tracker

[ ] Test: All analytics render

[ ] Git commit: 'Add Analytics tab'

## Session 30: Email Digest Tab

Duration: 6 hours

[ ] Digest KPI bar

[ ] Manual send panel

[ ] Content preview

[ ] Schedule builder

[ ] Send history table

[ ] Unsubscribe manager

[ ] Test: Email sends work

[ ] Git commit: 'Add Email Digest tab'

## Session 31: Notifications Tab

Duration: 6 hours

[ ] Notification composer

[ ] Target selector (tier-based)

[ ] Send preview

[ ] Active banners list

[ ] Banner creator with expiry

[ ] Test: Notifications send

[ ] Git commit: 'Add Notifications tab'

# STAGE 1.5: BUILD ADMIN TABS (TIER 4)

Week 8-10 | 14 Sessions | 56 Hours

Build the 7 TIER 4 world-class admin tabs.

## Session 32-33: Cancellation Insights Tab

Duration: 8 hours

[ ] Exit survey flow on downgrade

[ ] Reasons pie/bar charts

[ ] Cancellation feed

[ ] Win-back panel by reason

[ ] Churn timing chart

[ ] Resolution tracker

[ ] Test: Exit survey captures data

[ ] Git commit: 'Add Cancellation Insights'

## Session 34-35: Support Inbox Tab

Duration: 10 hours

[ ] Support KPI bar with SLA

[ ] Ticket list with status badges

[ ] Ticket drawer with thread

[ ] Reply input with EmailJS

[ ] Status changer

[ ] Response templates

[ ] User-side contact form

[ ] Test: Full ticket lifecycle

[ ] Git commit: 'Add Support Inbox'

## Session 36-37: Pricing and Plans Tab

Duration: 8 hours

[ ] Promo code creator

[ ] Usage limit and expiry

[ ] Active codes table

[ ] Custom enterprise deals

[ ] Trial extension tool

[ ] Redemption log

[ ] Test: Promo codes work

[ ] Git commit: 'Add Pricing tab'

## Session 38-39: Market Intelligence Tab

Duration: 8 hours

[ ] Market news feed with CRUD

[ ] DLD transaction data panel

[ ] Developer health scorecards

[ ] Market sentiment indicator

[ ] Featured articles toggle

[ ] Test: News feed works

[ ] Git commit: 'Add Market Intelligence'

## Session 40: Forecasting Tab

Duration: 6 hours

[ ] Forecast KPI cards

[ ] Scenario model chart (3 lines)

[ ] Scenario sliders

[ ] MRR milestone tracker

[ ] Revenue target setter

[ ] Test: Projections calculate

[ ] Git commit: 'Add Forecasting tab'

## Session 41: Referral Program Tab

Duration: 6 hours

[ ] Referral KPI bar

[ ] Leaderboard (top 10)

[ ] Referral code generator

[ ] Referral history table

[ ] Commission tracker

[ ] Test: Referrals track correctly

[ ] Git commit: 'Add Referral Program'

## Session 42: Billing History Tab

Duration: 6 hours

[ ] Billing KPI bar

[ ] Payment history table

[ ] Failed payment queue

[ ] Refund processor (placeholder)

[ ] Invoice generator (placeholder)

[ ] Stripe webhook ready structure

[ ] Test: UI renders (PENDING state)

[ ] Git commit: 'Add Billing History'

# STAGE 1.6: TESTING AND LAUNCH PREP

Week 11-12 | 8 Sessions | 24 Hours

Quality assurance, Stripe connection, domain, legal.

## Session 43: Full QA - Admin Panel

Duration: 4 hours

[ ] Test all 19 admin tabs

[ ] Test all CRUD operations

[ ] Test cross-tab navigation

[ ] Test mobile responsive

[ ] Check console for errors

[ ] Document bugs found

[ ] Git commit: 'QA fixes batch 1'

## Session 44: Full QA - Dashboard

Duration: 4 hours

[ ] Test all 23 dashboard tabs

[ ] Test working tabs thoroughly

[ ] Verify broken tabs are hidden

[ ] Test tier-gating works

[ ] Test mobile responsive

[ ] Document bugs found

[ ] Git commit: 'QA fixes batch 2'

## Session 45: Performance Audit

Duration: 3 hours

[ ] Run Lighthouse audit

[ ] Target: Performance 90+

[ ] Target: Accessibility 90+

[ ] Target: Best Practices 90+

[ ] Target: SEO 90+

[ ] Fix critical issues

[ ] Git commit: 'Performance improvements'

## Session 46: Connect Stripe

Duration: 4 hours

[ ] Create Stripe account (if not done)

[ ] Create products: Pro Monthly, Pro Annual, Enterprise Monthly, Enterprise Annual

[ ] Set up webhook endpoint

[ ] Add webhook secret to Vercel env

[ ] Test checkout flow

[ ] Test subscription updates

[ ] Git commit: 'Connect Stripe'

## Session 47: Domain and Hosting

Duration: 2 hours

[ ] Purchase dxbanalytics.com (or similar)

[ ] Configure DNS in Vercel

[ ] Set up SSL certificate

[ ] Update Firebase authorized domains

[ ] Test: Site works on new domain

## Session 48: Legal Pages

Duration: 3 hours

[ ] Create Privacy Policy page

[ ] Create Terms of Service page

[ ] Create Cookie Policy

[ ] Add footer links

[ ] Add cookie consent banner

[ ] Git commit: 'Add legal pages'

## Session 49: Final Review

Duration: 2 hours

[ ] Full site walkthrough

[ ] Test payment flow end-to-end

[ ] Test signup to paid conversion

[ ] Verify emails send correctly

[ ] Check all links work

[ ] Final git push

## Session 50: LAUNCH

Duration: 2 hours

[ ] Announce on LinkedIn

[ ] Send to 10 friends/colleagues

[ ] Monitor for errors

[ ] Celebrate! Phase 1 Complete!

PHASE 2

FIRST USERS

Month 3-4 | Target: 75/100

# STAGE 2.1: SOFT LAUNCH

Month 3, Week 1-2 | 5 Sessions

## Session 51: Personal Network Outreach

Duration: 3 hours

[ ] List 30 Dubai RE contacts

[ ] Personalized message to each

[ ] Offer free Pro access for feedback

[ ] Track responses in spreadsheet

[ ] Target: 20 signups

## Session 52: LinkedIn Announcement

Duration: 2 hours

[ ] Write launch post

[ ] Include 3-4 screenshots

[ ] Tag Dubai RE connections

[ ] Post at optimal time (Tuesday 9am GST)

[ ] Respond to all comments

## Session 53: WhatsApp Group Sharing

Duration: 2 hours

[ ] Identify 5 Dubai RE WhatsApp groups

[ ] Share with genuine value message

[ ] Offer to answer questions

[ ] Track signups from this source

## Session 54: Setup Feedback System

Duration: 2 hours

[ ] Create feedback form (Typeform/Google)

[ ] Add feedback link in app

[ ] Schedule 5 user calls

[ ] Prepare interview questions

## Session 55: First Feedback Calls

Duration: 5 hours

[ ] Conduct 5 x 30-min calls

[ ] Record key insights

[ ] Identify top 3 bugs

[ ] Identify top 3 feature requests

[ ] Send thank you emails

# STAGE 2.2: ITERATE AND CONVERT

Month 3-4, Week 3-6 | 10 Sessions

## Session 56-58: Bug Fixes

Duration: 9 hours (3 sessions)

[ ] Fix top 10 bugs from user feedback

[ ] Improve based on usability issues

[ ] Deploy fixes daily

[ ] Notify users of fixes

## Session 59-60: Priority Features

Duration: 8 hours

[ ] Build top 2 requested features

[ ] Announce to users

[ ] Get feedback on implementation

## Session 61: Content Start

Duration: 3 hours

[ ] Write first LinkedIn article

[ ] Topic: Dubai RE market insight

[ ] Include data from platform

[ ] Post and engage

## Session 62: First Conversion Push

Duration: 2 hours

[ ] Identify 10 most active free users

[ ] Personal outreach for Pro upgrade

[ ] Offer 20% discount for early adopters

[ ] Target: 5 paid conversions

## Session 63: Testimonial Collection

Duration: 2 hours

[ ] Request testimonials from happy users

[ ] Get 5 written testimonials

[ ] Get 2 video testimonials (optional)

[ ] Add to landing page

## Session 64: Weekly Content Rhythm

Duration: 2 hours per week ongoing

[ ] Post 1 LinkedIn update per week

[ ] Share Dubai RE insights

[ ] Engage with comments

[ ] Build follower base

## Session 65: Stage 2 Review

Duration: 2 hours

[ ] Review metrics: users, paid, MRR

[ ] Calculate conversion rate

[ ] Identify what's working

[ ] Plan Phase 3 priorities

EXIT CRITERIA:

[ ] 50+ users

[ ] 5+ paid users

[ ] AED 500+ MRR

[ ] 5 testimonials collected

PHASE 3

PRODUCT-MARKET FIT

Month 5-6 | Target: 80/100

# STAGE 3.1: EXPAND DATA

Month 5 | 8 Sessions

## Session 66-68: Add DAMAC Developer

Duration: 12 hours

[ ] Research DAMAC projects (20+)

[ ] Gather: prices, yields, handover dates

[ ] Add to Firestore projectData

[ ] Update Data Manager to filter by developer

[ ] Test: DAMAC projects appear

[ ] Announce: 'Now covering DAMAC'

## Session 69-71: Add Sobha Developer

Duration: 12 hours

[ ] Research Sobha projects

[ ] Gather data

[ ] Add to Firestore

[ ] Test and announce

[ ] Total projects now: 90+

## Session 72: EIBOR Automation

Duration: 4 hours

[ ] Research UAE Central Bank feed

[ ] Build daily fetch script

[ ] Auto-update EIBOR rates

[ ] Test: Rates update automatically

## Session 73: Data Quality Audit

Duration: 3 hours

[ ] Review all project data

[ ] Fix inconsistencies

[ ] Verify yields are accurate

[ ] Update lastVerified dates

# STAGE 3.2: CONVERSION OPTIMIZATION

Month 5-6 | 7 Sessions

## Session 74: Referral Program Live

Duration: 4 hours

[ ] Enable referral program in admin

[ ] Add referral link to user dashboard

[ ] Email existing users about program

[ ] Track: referral signups

## Session 75: Win-Back Campaign

Duration: 3 hours

[ ] Identify churned/expired users

[ ] Create win-back email sequence

[ ] Send with special offer

[ ] Track: win-back rate

## Session 76: First Enterprise Sale

Duration: 4 hours

[ ] Identify 5 agency targets

[ ] Personal outreach

[ ] Demo call

[ ] Close: AED 499/mo deal

## Session 77: Onboarding Improvement

Duration: 4 hours

[ ] Add welcome email sequence

[ ] Add in-app onboarding tooltips

[ ] Create 'Getting Started' guide

[ ] Test new user flow

## Session 78-80: Feature Requests

Duration: 12 hours

[ ] Build top 3 requested features

[ ] Announce each feature

[ ] Gather feedback

EXIT CRITERIA:

[ ] 100+ users

[ ] 20+ paid users

[ ] AED 2,500+ MRR

[ ] 3 developers covered

[ ] <5% monthly churn

PHASE 4

GROWTH MODE

Month 7-9 | Target: 85/100

# STAGE 4.1: MOBILE APP

Month 7 | 10 Sessions

## Session 81-85: React Native MVP

Duration: 25 hours

[ ] Set up React Native project

[ ] Connect to Firebase

[ ] Build: Login/Signup screens

[ ] Build: Dashboard overview

[ ] Build: Projects list + detail

[ ] Build: Portfolio view

[ ] Build: Push notification setup

[ ] Test on iOS simulator

[ ] Test on Android emulator

## Session 86-88: App Store Prep

Duration: 10 hours

[ ] Create app icons

[ ] Write app store description

[ ] Take screenshots

[ ] Submit to Apple App Store

[ ] Submit to Google Play Store

[ ] Respond to review feedback

## Session 89-90: Mobile Launch

Duration: 5 hours

[ ] Apps approved and live

[ ] Announce on LinkedIn

[ ] Email all users

[ ] Update website with app links

[ ] Track: mobile downloads

# STAGE 4.2: SCALE CONTENT

Month 8-9 | 10 Sessions

## Session 91: Weekly Market Report

Duration: 4 hours initial + 2 hours/week

[ ] Create report template

[ ] Write first weekly report

[ ] Set up email list

[ ] Send to subscribers

[ ] Track: opens, clicks, signups

## Session 92-93: SEO Optimization

Duration: 8 hours

[ ] Keyword research: Dubai RE terms

[ ] Optimize landing page

[ ] Create SEO blog pages

[ ] Build backlinks

[ ] Target: Page 1 for 'Dubai real estate data'

## Session 94: Arabic V1 Planning

Duration: 4 hours

[ ] Audit all user-facing text

[ ] Create translation spreadsheet

[ ] Find Arabic translator

[ ] Plan RTL layout changes

## Session 95-97: Arabic Implementation

Duration: 12 hours

[ ] Implement i18n system

[ ] Add Arabic translations

[ ] Build RTL stylesheet

[ ] Test Arabic version

[ ] Launch Arabic toggle

## Session 98: Hire Part-Time Help

Duration: 4 hours

[ ] Write job description

[ ] Post on LinkedIn/Indeed

[ ] Interview 3 candidates

[ ] Hire: Part-time support/sales

[ ] Train on product

EXIT CRITERIA:

[ ] 300+ users

[ ] 60+ paid users

[ ] AED 7,000+ MRR

[ ] Mobile app live

[ ] Arabic version live

[ ] First hire made

PHASE 5

MARKET LEADER

Month 10-12 | Target: 90/100

# STAGE 5.1: EXPAND DEVELOPERS

Month 10 | 6 Sessions

## Session 99-100: Add Aldar

Duration: 8 hours

[ ] Research Aldar projects

[ ] Add to database

[ ] Test and announce

## Session 101-102: Add Nakheel

Duration: 8 hours

[ ] Research Nakheel projects

[ ] Add to database

[ ] Test and announce

## Session 103-104: Add Meraas

Duration: 8 hours

[ ] Research Meraas projects

[ ] Add to database

[ ] Total projects: 150+

[ ] Announce: 'All major developers'

# STAGE 5.2: CREDIBILITY

Month 11-12 | 8 Sessions

## Session 105-106: Press Outreach

Duration: 6 hours

[ ] List: Arabian Business, Gulf News, Khaleej Times

[ ] Write press release

[ ] Pitch to journalists

[ ] Target: 2 articles published

## Session 107: DLD/RERA Outreach

Duration: 3 hours

[ ] Research DLD partnership programs

[ ] Identify contact person

[ ] Send introduction email

[ ] Request meeting

## Session 108: Video Content Start

Duration: 4 hours

[ ] Set up YouTube channel

[ ] Record first market analysis video

[ ] Edit and publish

[ ] Promote on LinkedIn

## Session 109-110: AI Insights V1

Duration: 10 hours

[ ] Design AI feature: 'Ask about Dubai RE'

[ ] Integrate OpenAI/Claude API

[ ] Build chat interface

[ ] Train on your data

[ ] Launch beta to Pro users

## Session 111: Team Expansion

Duration: 4 hours

[ ] Evaluate: full-time hire needed?

[ ] Hire developer or sales (choose based on need)

[ ] Team now: 3 people

## Session 112: Year 1 Review

Duration: 3 hours

[ ] Review all metrics

[ ] Calculate: total users, paid, MRR, churn

[ ] Document learnings

[ ] Plan Year 2 goals

EXIT CRITERIA:

[ ] 500+ users

[ ] 100+ paid users

[ ] AED 12,000+ MRR

[ ] Press coverage achieved

[ ] 6+ developers covered

[ ] Team of 3

PHASE 6

SCALE

Year 2-3 | Target: 95/100

# STAGE 6.1: YEAR 2 QUARTERLY GOALS

Ongoing Execution

## Q1 Year 2: Abu Dhabi Expansion

[ ] Add Abu Dhabi developers (Aldar, etc.)

[ ] Add 50+ Abu Dhabi projects

[ ] Localized marketing for Abu Dhabi

[ ] Target: +100 users from Abu Dhabi

## Q2 Year 2: API Product

[ ] Build API access tier

[ ] API documentation

[ ] Usage-based pricing

[ ] Target: 3 enterprise API customers

[ ] Target: AED 5,000/mo from API

## Q3 Year 2: Saudi Research

[ ] Research Riyadh market

[ ] Research Jeddah market

[ ] Identify data sources

[ ] Validate demand

[ ] Decision: expand or focus UAE

## Q4 Year 2: Major Milestone

[ ] Option A: Official DLD partnership

[ ] Option B: Raise AED 2M funding

[ ] Option C: Hit AED 50K MRR

[ ] Year 2 Exit: 1,000 users, AED 25K MRR

# STAGE 6.2: YEAR 3 VISION

Category Leader

## Year 3 Targets

| Metric | Year 2 End | Year 3 Target |
| --- | --- | --- |
| Total Users | 1,000 | 2,500+ |
| Paid Users | 200 | 500+ |
| MRR | AED 25,000 | AED 100,000+ |
| Team Size | 3-5 | 8-10 |
| Developers | 6 | All major GCC |
| Regions | UAE | UAE + Saudi + Qatar |
| Product | Web + Mobile | Full platform + API + AI |

## Year 3 Major Decisions

- Stay bootstrapped vs raise Series A

- Expand regionally vs deepen UAE

- Build vs acquire competitors

- Enterprise focus vs SMB volume

## Exit Options (Year 3-5)

- Continue growing independently

- Acquisition by PropTech/FinTech (e.g., Property Finder, Bayut)

- Acquisition by developer (e.g., Emaar)

- Acquisition by data company (e.g., CoStar, Yardi)

- IPO track (AED 500K+ MRR needed)

# APPENDIX: QUICK REFERENCE

## Score Progression

| Milestone | Score | Timeline |
| --- | --- | --- |
| Product complete | 70 | Week 12 |
| 50 users, 5 paid | 75 | Month 4 |
| 100 users, AED 2.5K MRR | 80 | Month 6 |
| 300 users, mobile live | 85 | Month 9 |
| 500 users, press coverage | 90 | Month 12 |
| 1,000 users, AED 25K MRR | 95 | Year 2 |
| Category leader, AED 100K MRR | 98 | Year 3 |

## Budget Summary (Year 1)

| Item | Monthly | Annual |
| --- | --- | --- |
| Vercel Pro | $20 | $240 |
| Firebase Blaze | $50 | $600 |
| Domain + Email | $15 | $180 |
| Apple Developer | - | $99 |
| Google Play | - | $25 |
| Legal (one-time) | - | $1,000 |
| Marketing | $200 | $2,400 |
| TOTAL | ~$300 | ~$5,000 |

## Key Metrics to Track Weekly

[ ] Total signups (cumulative)

[ ] New signups (this week)

[ ] Paid users (cumulative)

[ ] MRR (current)

[ ] Churn (users lost this month)

[ ] Trial conversion rate

[ ] Active users (logged in this week)

## Decision Triggers

| When You Hit | Consider |
| --- | --- |
| 50 paid users | Is this growing? Double down or pivot? |
| AED 10K MRR | Quit job and go full-time? |
| AED 25K MRR | Hire first full-time employee? |
| AED 50K MRR | Raise funding or stay bootstrapped? |
| AED 100K MRR | Expand regionally or deepen UAE? |

Document Complete. Execute session by session. Good luck!