DXB ANALYTICS

COMPLETE IMPLEMENTATION PLAN

Line-by-Line Execution Guide

6 Phases | 18 Stages | 112 Sessions | 610+ Hours

Target Market:

228 Dubai Developers | 40,000+ Sales Agents | Unlimited Broker Companies

March 2026 | Version 1.0 | CONFIDENTIAL

# EXECUTIVE SUMMARY

This document provides a complete, line-by-line implementation plan to transform DXB Analytics from prototype to production-ready B2B SaaS platform capable of serving the entire Dubai real estate market.

Market Opportunity

| Metric | Value | Potential |
| --- | --- | --- |
| Dubai Developers | 228 | Enterprise customers @ AED 499/mo |
| Broker Companies | 500+ | Team licenses @ AED 99/agent |
| Sales Agents | 40,000+ | Individual Pro @ AED 99/mo |
| Total Addressable Market | AED 50M+/year | Conservative estimate |

Implementation Overview

| Phase | Timeline | Sessions | Hours | Exit Criteria |
| --- | --- | --- | --- | --- |
| Phase 1: Build | Week 1-12 | 50 | 180h | Product complete, Stripe live |
| Phase 2: First Users | Month 3-4 | 15 | 60h | 50 users, 5 paid, AED 500 MRR |
| Phase 3: PMF | Month 5-6 | 15 | 100h | 100 users, AED 2,500 MRR |
| Phase 4: Growth | Month 7-9 | 18 | 150h | 300 users, mobile app |
| Phase 5: Market Leader | Month 10-12 | 14 | 120h | 500 users, press coverage |
| Phase 6: Scale | Year 2-3 | Ongoing | Full-time | 1,000+ users, AED 100K MRR |

PHASE 1: FINISH THE BUILD
Week 1-12 | Target Score: 70/100

Transform the 9-file prototype with 22,514-line monolith into 120+ well-organized components with complete admin panel and working dashboard.

STAGE 1.1: CRITICAL FIXES - Remove B2C, Extract Utilities
Week 1-2 | 16 Hours

Priority: Fix identity crisis by removing consumer features and establishing proper code architecture foundations.

SESSION 1: Remove WhatsApp from ProjectDetail.jsx

Duration: 2 hours  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

File: src/ProjectDetail.jsx

Goal: Remove all consumer-facing inquiry buttons

Tasks:

☐ Open ProjectDetail.jsx in VS Code

☐ Navigate to lines 553-563

☐ Delete the WhatsApp button component

☐ Delete the Call button component

☐ Navigate to lines 223-246

☐ Delete handleEmail() function entirely

☐ Remove emailjs import at top of file

☐ Save file

☐ Run: npm start

☐ Test: Navigate to any project detail page

☐ Verify: No console errors

☐ Verify: No WhatsApp/Call buttons visible

☐ Git: git add . && git commit -m 'Remove B2C inquiry buttons from ProjectDetail'

☐ Git: git push origin main

☐ Wait 2 minutes for Vercel auto-deploy

☐ Test on live site: https://emaar-dashboard.vercel.app

Success Criteria: Project detail pages load without inquiry buttons, zero console errors

SESSION 2: Remove Inquiry CTA Section

Duration: 2 hours  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

File: src/ProjectDetail.jsx

Goal: Remove the 'Interested in [Project]?' call-to-action section

Tasks:

☐ Open ProjectDetail.jsx

☐ Navigate to lines 549-564

☐ Locate the 'Interested in {project.name}?' section

☐ Delete entire CTA container div

☐ Delete any remaining email inquiry forms

☐ Search file for 'WhatsApp' - should return 0 results

☐ Search file for 'inquiry' - should return 0 results

☐ Search file for 'emailjs' - should return 0 results

☐ Save file

☐ Run: npm start

☐ Test: Project detail page loads cleanly

☐ Git: git commit -am 'Remove inquiry CTA section'

☐ Git: git push origin main

☐ Test live site after deploy

Success Criteria: No inquiry-related UI elements remain on project pages

SESSION 3: Remove WhatsApp from LandingPage.jsx

Duration: 1 hour  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

File: src/LandingPage.jsx

Goal: Convert landing page to B2B messaging

Tasks:

☐ Open LandingPage.jsx

☐ Navigate to lines 594-596

☐ Delete WhatsApp button/link

☐ Replace with: <button>Start Free Trial</button>

☐ Update button styling to use T.gold background

☐ Search file for 'WhatsApp' - should return 0 results

☐ Update hero text from consumer to B2B messaging

☐ Change 'Find Your Dream Home' to 'Real Estate Intelligence Platform'

☐ Save and test locally

☐ Git commit and push

☐ Verify on live site

Success Criteria: Landing page has professional B2B messaging, no consumer CTAs

SESSION 4: Add Professional Share Buttons

Duration: 3 hours  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

File: src/ProjectDetail.jsx

Goal: Replace inquiry buttons with professional B2B tools

Tasks:

☐ Create new component section for share tools

☐ Add Copy to Clipboard button:

☐   - Create handleCopyLink function

☐   - Use navigator.clipboard.writeText(window.location.href)

☐   - Show 'Copied!' toast on success

☐ Add Share Link button:

☐   - Check if navigator.share is supported

☐   - Use Web Share API for mobile

☐   - Fallback to copy for desktop

☐ Add PDF Export button (placeholder):

☐   - Create button with PDF icon

☐   - Add onClick={() => alert('PDF Export coming soon')}

☐ Add Excel Export button (placeholder):

☐   - Create button with Excel icon

☐   - Add onClick={() => alert('Excel Export coming soon')}

☐ Style all buttons using T.gold for primary, T.surface for secondary

☐ Add icons from lucide-react or heroicons

☐ Test all buttons work

☐ Git commit: 'Add professional share buttons'

☐ Push and verify on live site

Success Criteria: 4 professional share/export buttons visible and functional

SESSION 5: Extract Theme to theme.js

Duration: 2 hours  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Create: src/styles/theme.js

Goal: Centralize all design tokens for consistency

Tasks:

☐ Create folder: mkdir -p src/styles

☐ Create file: src/styles/theme.js

☐ Open data.js and locate the T object (around line 1-30)

☐ Copy entire T object to theme.js

☐ Export as: export const T = { ... }

☐ Add JSDoc comments for each color:

☐   /** @description Primary accent - gold */

☐   gold: '#D4A843',

☐ Open AdminPanel.jsx

☐ Add import: import { T } from './styles/theme';

☐ Remove any local T definition

☐ Open EmaarDashboardV2.jsx

☐ Add import: import { T } from './styles/theme';

☐ Remove any local T definition

☐ Open ProjectDetail.jsx, LandingPage.jsx, App.js

☐ Update imports in each file

☐ Delete T object from data.js

☐ Run npm start - verify no import errors

☐ Visually verify all colors render correctly

☐ Git commit: 'Extract theme to dedicated file'

Success Criteria: Single source of truth for design tokens, all files import from theme.js

SESSION 6: Create Utility Formatters

Duration: 2 hours  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Create: src/utils/formatters.js

Goal: Standardize all data formatting across the app

Tasks:

☐ Create folder: mkdir -p src/utils

☐ Create file: src/utils/formatters.js

☐ Implement formatCurrency function:

☐   export const formatCurrency = (value, currency = 'AED') => {

☐     if (value === null || value === undefined) return '-';

☐     return `${currency} ${value.toLocaleString()}`;

☐   };

☐ Implement formatDate function:

☐   export const formatDate = (date, format = 'short') => {

☐     if (!date) return '-';

☐     const d = new Date(date);

☐     if (format === 'short') return d.toLocaleDateString();

☐     return d.toLocaleDateString('en-US', { year: 'numeric', month: 'long', day: 'numeric' });

☐   };

☐ Implement formatPercentage function:

☐   export const formatPercentage = (value, decimals = 1) => {

☐     if (value === null || value === undefined) return '-';

☐     return `${value.toFixed(decimals)}%`;

☐   };

☐ Implement formatNumber function

☐ Implement formatRelativeTime function (e.g., '2 hours ago')

☐ Add comprehensive JSDoc comments

☐ Create src/utils/index.js barrel export

☐ Test each function in console

☐ Git commit: 'Add utility formatters'

Success Criteria: 5 formatter functions exported, all with JSDoc documentation

SESSION 7: Create getMergedCommunity Helper

Duration: 2 hours  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Create: src/utils/dataHelpers.js

Goal: Resolve the 3-source community data conflict

Background:

Currently community data exists in THREE places in data.js: emaarCommunities, communityROI, communityIntel. This causes conflicts and makes admin editing impossible.

Tasks:

☐ Create file: src/utils/dataHelpers.js

☐ Import all three data sources from data.js

☐ Create getMergedCommunity function:

☐   export const getMergedCommunity = (communityName, firestoreData = null) => {

☐     // Start with base data from emaarCommunities

☐     const base = emaarCommunities.find(c => c.name === communityName) || {};

☐     // Merge communityROI data

☐     const roi = communityROI[communityName] || {};

☐     // Merge communityIntel data

☐     const intel = communityIntel[communityName] || {};

☐     // Firestore data takes precedence (admin edits)

☐     return { ...base, ...roi, ...intel, ...firestoreData };

☐   };

☐ Handle edge case: typeof roi value === 'object'

☐   Use: Object.values(roi)[0] if object

☐ Add null/undefined checks throughout

☐ Test with sample community name

☐ Export from utils/index.js

☐ Git commit: 'Add community data merger'

Success Criteria: Single function that merges all community data sources with Firestore precedence

SESSION 8: Stage 1.1 Review and Integration Test

Duration: 2 hours  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Goal: Verify all Stage 1.1 work is complete and working

Tasks:

☐ Pull latest code: git pull origin main

☐ Clean install: rm -rf node_modules && npm install

☐ Start dev server: npm start

☐ TEST: Landing page

☐   - No WhatsApp button visible

☐   - B2B messaging displayed

☐   - 'Start Free Trial' CTA works

☐ TEST: Project Detail page

☐   - No inquiry buttons

☐   - Share buttons visible and working

☐   - Copy link works

☐ TEST: Dashboard

☐   - All colors render correctly (theme.js working)

☐   - No console errors

☐ TEST: Admin Panel

☐   - Colors render correctly

☐   - No import errors

☐ Open Chrome DevTools Console

☐ Navigate through all pages - check for errors

☐ Test on mobile viewport (responsive)

☐ Document any bugs found in GitHub Issues

☐ Fix critical bugs before proceeding

☐ Final git push to main

☐ Verify Vercel deployment successful

☐ Test on live site

☐ CHECKPOINT: All Stage 1.1 tasks complete

Success Criteria: Zero console errors, all B2C elements removed, utilities working

STAGE 1.2: ARCHITECTURE REFACTOR - Split Monolithic Files
Week 3-5 | 48 Hours

Priority: Break down the 22,514-line AdminPanel.jsx and 7,705-line EmaarDashboardV2.jsx into manageable, testable modules.

SESSION 9: Create Folder Structure

Duration: 1 hour  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Goal: Establish the target architecture folder structure

Tasks:

☐ Create feature folders:

☐   mkdir -p src/features/dashboard/tabs

☐   mkdir -p src/features/dashboard/components

☐   mkdir -p src/features/dashboard/hooks

☐   mkdir -p src/features/admin/tabs

☐   mkdir -p src/features/admin/components

☐   mkdir -p src/features/admin/hooks

☐   mkdir -p src/features/auth/components

☐   mkdir -p src/features/auth/hooks

☐   mkdir -p src/features/project-detail/components

☐   mkdir -p src/features/landing/components

☐ Create service folders:

☐   mkdir -p src/services/firebase

☐   mkdir -p src/services/api

☐   mkdir -p src/services/external

☐ Create shared folders:

☐   mkdir -p src/components/ui

☐   mkdir -p src/components/layout

☐   mkdir -p src/components/shared

☐   mkdir -p src/context

☐   mkdir -p src/hooks

☐   mkdir -p src/config

☐ Create .gitkeep in each empty folder

☐ Git commit: 'Create feature folder structure'

Success Criteria: Complete folder structure matching target architecture

SESSION 10: Extract Firebase Services

Duration: 3 hours  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Files: src/services/firebase/config.js, auth.js, firestore.js

Goal: Modularize Firebase for better testing and organization

Tasks:

☐ Create src/services/firebase/config.js:

☐   Copy firebase config from firebase.js

☐   Export: app, db, auth objects

☐ Create src/services/firebase/auth.js:

☐   import { auth } from './config';

☐   export const signIn = (email, password) => signInWithEmailAndPassword(auth, email, password);

☐   export const signUp = (email, password) => createUserWithEmailAndPassword(auth, email, password);

☐   export const signOut = () => auth.signOut();

☐   export const resetPassword = (email) => sendPasswordResetEmail(auth, email);

☐ Create src/services/firebase/firestore.js:

☐   import { db } from './config';

☐   export const getDoc = async (collection, id) => { ... };

☐   export const getDocs = async (collection, queries) => { ... };

☐   export const addDoc = async (collection, data) => { ... };

☐   export const updateDoc = async (collection, id, data) => { ... };

☐   export const deleteDoc = async (collection, id) => { ... };

☐ Create src/services/firebase/index.js barrel export

☐ Update imports in AdminPanel.jsx to use new paths

☐ Update imports in EmaarDashboardV2.jsx

☐ Update imports in App.js

☐ Delete old firebase.js (or rename to firebase.old.js for safety)

☐ Test: Login works

☐ Test: Firestore reads work

☐ Test: Firestore writes work

☐ Git commit: 'Extract Firebase services'

Success Criteria: Firebase functionality unchanged, now modular and testable

SESSION 11: Extract Auth Context

Duration: 3 hours  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Create: src/context/AuthContext.jsx, src/hooks/useAuth.js

Goal: Centralize authentication state management

Tasks:

☐ Create src/context/AuthContext.jsx:

☐   import { createContext, useContext, useState, useEffect } from 'react';

☐   import { auth } from '../services/firebase';

☐   import { onAuthStateChanged } from 'firebase/auth';

☐   Create AuthContext with createContext()

☐   Create AuthProvider component

☐   Track: user, loading, error states

☐   Use useEffect with onAuthStateChanged listener

☐   Provide: user, loading, signIn, signUp, signOut, resetPassword

☐ Create src/hooks/useAuth.js:

☐   export const useAuth = () => useContext(AuthContext);

☐ Update src/App.js:

☐   Wrap entire app with <AuthProvider>

☐ Update AdminPanel.jsx:

☐   Replace local auth state with useAuth() hook

☐   Remove onAuthStateChanged listener (now in context)

☐ Update EmaarDashboardV2.jsx:

☐   Replace local auth state with useAuth() hook

☐ Test: Login still works

☐ Test: Logout still works

☐ Test: Protected routes still work

☐ Test: User state persists on refresh

☐ Git commit: 'Extract auth context'

Success Criteria: Single source of auth truth, all components use useAuth()

SESSION 12: Create Tab Configuration

Duration: 2 hours  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Create: src/config/tabs.config.js

Goal: Centralize tab definitions for both Dashboard and Admin

Tasks:

☐ Create src/config/tabs.config.js

☐ Define DASHBOARD_TABS array:

☐   export const DASHBOARD_TABS = [

☐     { id: 'overview', label: 'Overview', tier: 'free', enabled: true, icon: 'Home' },

☐     { id: 'financials', label: 'Financials', tier: 'free', enabled: true, icon: 'DollarSign' },

☐     { id: 'projects', label: 'Projects', tier: 'free', enabled: true, icon: 'Building' },

☐     // ... all 23 tabs

☐   ];

☐ Define ADMIN_TABS array:

☐   export const ADMIN_TABS = [

☐     { id: 'overview', label: 'Overview', tier: 1, enabled: true },

☐     { id: 'users', label: 'Users', tier: 1, enabled: true },

☐     // ... all 19 tabs

☐   ];

☐ Create helper functions:

☐   export const getVisibleTabs = (tabs, userTier) => { ... };

☐   export const getTabById = (tabs, id) => { ... };

☐   export const isTabEnabled = (tabs, id) => { ... };

☐ Test helper functions

☐ Git commit: 'Add tab configuration'

Success Criteria: All tabs defined in config, helper functions working

SESSION 13-16: Extract Dashboard Tabs (4 Sessions)

Duration: 16 hours total  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Goal: Split EmaarDashboardV2.jsx (7,705 lines) into individual tab modules

Session 13 (4 hours):

☐ Extract OverviewTab to src/features/dashboard/tabs/OverviewTab/

☐   Create OverviewTab.jsx

☐   Create OverviewStats.jsx

☐   Create OverviewCharts.jsx

☐   Create MegaProjects.jsx

☐   Create index.js barrel export

☐ Extract FinancialsTab to src/features/dashboard/tabs/FinancialsTab/

☐ Extract ProjectsTab to src/features/dashboard/tabs/ProjectsTab/

☐ Test: All 3 tabs render correctly

☐ Git commit: 'Extract Overview, Financials, Projects tabs'

Session 14 (4 hours):

☐ Extract PortfolioTab

☐ Extract YieldsTab

☐ Extract PriceHistoryTab

☐ Test all tabs

☐ Git commit

Session 15 (4 hours):

☐ Extract MortgageTab

☐ Extract HandoverTab

☐ Extract DeveloperHealthTab

☐ Test all tabs

☐ Git commit

Session 16 (4 hours):

☐ Extract remaining tabs (Map, Risk, Market, Currency, GoldenVisa, etc.)

☐ Create Dashboard.jsx shell (~200 lines)

☐ Wire up all tab imports

☐ Create tab switching logic using tabs.config.js

☐ Delete original EmaarDashboardV2.jsx (rename to .old first)

☐ Full test of all 23 tabs

☐ Git commit: 'Complete dashboard extraction'

Success Criteria: Dashboard.jsx is ~200 lines, all tabs in separate modules, all working

SESSION 17-20: Extract Admin Tabs (4 Sessions)

Duration: 16 hours total  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Goal: Split AdminPanel.jsx (22,514 lines) into individual tab modules

Session 17 (4 hours):

☐ Extract OverviewTab to src/features/admin/tabs/OverviewTab/

☐ Extract UsersTab to src/features/admin/tabs/UsersTab/

☐ Test both tabs

☐ Git commit

Session 18 (4 hours):

☐ Extract AuditLogTab

☐ Extract RevenueTab

☐ Test both tabs

☐ Git commit

Session 19 (4 hours):

☐ Extract shared components:

☐   src/features/admin/components/KPICard.jsx

☐   src/features/admin/components/DataTable.jsx

☐   src/features/admin/components/SearchBar.jsx

☐   src/features/admin/components/FilterDropdown.jsx

☐   src/features/admin/components/Modal.jsx

☐   src/features/admin/components/Drawer.jsx

☐ Update tabs to use shared components

☐ Git commit

Session 20 (4 hours):

☐ Create AdminPanel.jsx shell (~200 lines)

☐ Wire up all tab imports

☐ Create admin sidebar with tab navigation

☐ Delete original AdminPanel.jsx (rename to .old first)

☐ Full test of all 4 existing admin tabs

☐ Git commit: 'Complete admin extraction'

Success Criteria: AdminPanel.jsx is ~200 lines, tabs modular, components reusable

STAGE 1.3: BUILD ADMIN TABS TIER 2 - Operations
Week 6-7 | 34 Hours

Build the 5 operations tabs that power day-to-day admin work.

SESSION 21-22: Data Manager Tab

Duration: 8 hours (2 sessions)  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Create: src/features/admin/tabs/DataManagerTab/

Benchmark: Contentful CMS + Airtable

Session 21 Tasks:

☐ Create DataManagerTab.jsx shell

☐ Create sub-tab navigation (Projects, Yields, Communities, Price History)

☐ Create ProjectsManager sub-component:

☐   Project search bar

☐   Project filter (by status, community)

☐   Project cards grid with Edit button

☐   Edit drawer with all fields:

☐     - name, community, developer, status

☐     - price, priceMax, ppsf, dldPpsf

☐     - unitsTotal, unitsAvailable, unitTypes

☐     - launchDate, handover, constructionProgress

☐     - payment plan details

☐     - grossYield, netYield, estimatedRent

☐     - imageUrl, videoUrl

☐     - coordinates (lat/lng)

☐ Create handleSave function:

☐   Save to Firestore projects collection

☐   Log to auditLog collection

☐   Show success notification

☐ Price history logging:

☐   If price changed, write to priceHistory collection

Session 22 Tasks:

☐ Create YieldsManager sub-component:

☐   Yield data table by community

☐   Edit yields inline

☐   Bulk yield update

☐ Create CommunitiesManager sub-component:

☐   Community cards

☐   Edit community details

☐   Merge with getMergedCommunity()

☐ Create PriceHistoryManager sub-component:

☐   Price history table

☐   Line chart visualization

☐   Filter by project/date range

☐ Test: All CRUD operations work

☐ Test: Audit log entries created for each save

☐ Git commit: 'Add Data Manager tab'

Success Criteria: Full CRUD for projects, yields, communities; price history tracking

SESSION 23-24: Leads Tab

Duration: 8 hours (2 sessions)  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Create: src/features/admin/tabs/LeadsTab/

Benchmark: Intercom Inbox + HubSpot CRM

Session 23 Tasks:

☐ Create Firestore collection: leads

☐ Lead document schema:

☐   { name, email, phone, source, status, notes, createdAt, updatedAt }

☐ Create LeadsTab.jsx shell

☐ Create pipeline KPIs:

☐   Total leads, New, Contacted, Qualified, Converted, Lost

☐ Create leads table with columns:

☐   Name, Email, Source, Status, Created, Actions

☐ Create status filter tabs: All | New | Contacted | Qualified | Converted | Lost

☐ Create lead drawer with:

☐   Contact info section

☐   Status dropdown

☐   Notes panel (add/edit notes)

☐   Activity timeline

Session 24 Tasks:

☐ Create Email button:

☐   Compose email modal

☐   Send via EmailJS

☐   Log email to auditLog

☐ Create 'Convert to User' button:

☐   Create user document in Firestore

☐   Link userId to lead document

☐   Update lead status to 'converted'

☐   Navigate to Users tab with new user selected

☐ Create 'Mark as Lost' modal:

☐   Loss reason dropdown

☐   Additional notes field

☐   Save loss reason to lead document

☐ Create 'Add New Lead' form

☐ Create CSV export functionality

☐ Automation: New lead alert chip in Overview topbar

☐ Test: Full lead lifecycle (New → Contacted → Qualified → Converted)

☐ Git commit: 'Add Leads tab'

Success Criteria: Full lead pipeline, email integration, convert to user flow

SESSION 25: Verification (KYC) Tab

Duration: 6 hours  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Create: src/features/admin/tabs/VerificationTab/

Benchmark: Stripe Identity

Tasks:

☐ Create Firestore collection: kyc

☐ KYC document schema:

☐   { userId, level, status, documents[], submittedAt, reviewedAt, reviewedBy }

☐ Create 3-tier verification system:

☐   Basic: Email verified (automatic on signup)

☐   Enhanced: Government ID + selfie (Pro users)

☐   Institutional: Company registration + director ID (Enterprise)

☐ Create KYC KPI bar:

☐   Pending review, Approved today, Rejected today, Total verified

☐ Create review queue table:

☐   User, Level requested, Submitted, Status, Actions

☐ Create review drawer:

☐   Document viewer (image zoom/pan)

☐   User context panel (signup date, tier, activity)

☐   Approve button

☐   Reject button with reason dropdown

☐ On Approve:

☐   Update kyc document status

☐   Update user document with verificationLevel

☐   Send approval email

☐   Log to auditLog

☐ On Reject:

☐   Update kyc document with rejection reason

☐   Send rejection email with reason

☐   Log to auditLog

☐ Add verified badge component for user cards

☐ Create history tab showing past KYC decisions

☐ Test: Full KYC flow

☐ Git commit: 'Add KYC tab'

Success Criteria: Document review queue, approve/reject flow, verification badges

SESSION 26: EIBOR Rates Tab

Duration: 6 hours  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Create: src/features/admin/tabs/EIBORTab/

Benchmark: Bloomberg Terminal

Background:

EIBOR (Emirates Interbank Offered Rate) is the key rate for UAE mortgages. Current rates (March 2026): 1M: 3.635%, 3M: 3.593%, 6M: 3.676%, 12M: 3.674%

Tasks:

☐ Create Firestore collection: eibor

☐ EIBOR document schema:

☐   { date, rates: { 1m, 3m, 6m, 12m }, source, updatedBy }

☐ Create rate KPI cards (4 tenors):

☐   1-Month EIBOR: X.XXX%

☐   3-Month EIBOR: X.XXX%

☐   6-Month EIBOR: X.XXX%

☐   12-Month EIBOR: X.XXX%

☐   Show change from previous with up/down arrow

☐ Create rate history chart (12-month line chart)

☐ Create rate update form:

☐   4 input fields for rates

☐   Date picker

☐   Save button

☐ Create mortgage impact calculator:

☐   Loan amount input

☐   Term dropdown (15, 20, 25, 30 years)

☐   Bank margin input (default 2%)

☐   Calculate monthly payment using formula:

☐     Monthly = P * (r(1+r)^n) / ((1+r)^n - 1)

☐ Create rate comparison table (show all 4 tenors side by side)

☐ Create 'Push to Users' notification button

☐ Create update history log

☐ Test: Rate updates save correctly

☐ Test: Mortgage calculator works

☐ Git commit: 'Add EIBOR tab'

Success Criteria: 4-tenor rate management, history chart, mortgage calculator

SESSION 27: Tab Control Tab

Duration: 6 hours  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Create: src/features/admin/tabs/TabControlTab/

Benchmark: LaunchDarkly Feature Flags

Tasks:

☐ Create Firestore collection: platformSettings (or use tabConfig)

☐ Tab config document schema:

☐   { tabs: [{ id, visible, minTier, label }] }

☐ Create Tab KPI bar:

☐   Total tabs, Visible, Hidden, Pro-only, Enterprise-only

☐ Create tab control grid:

☐   Each dashboard tab as a card

☐   Toggle switch for visible/hidden

☐   Dropdown for minimum tier (Free, Pro, Enterprise)

☐   Tier badge preview

☐ Create bulk actions bar:

☐   Select all, Deselect all

☐   Bulk show/hide

☐   Bulk set tier

☐ Create PREVIEW MODE (Critical Feature):

☐   'See as Free' button - shows exactly what free users see

☐   'See as Pro' button - shows free + pro tabs

☐   'See as Enterprise' button - shows all tabs

☐   Opens dashboard in new tab with simulated tier

☐ Create change history log

☐ On save: Update tabs.config in Firestore

☐ Dashboard reads tab visibility from Firestore

☐ Test: Toggle tab visibility

☐ Test: Change minimum tier

☐ Test: Preview mode for each tier

☐ Git commit: 'Add Tab Control'

Success Criteria: Dynamic tab visibility, tier gating, preview mode working

STAGE 1.4: BUILD ADMIN TABS TIER 3 - Engagement
Week 7-8 | 22 Hours

Build the 3 engagement tabs for user analytics and communication.

SESSION 28-29: Analytics Tab

Duration: 10 hours (2 sessions)  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Create: src/features/admin/tabs/AnalyticsTab/

Benchmark: Mixpanel + Amplitude

Session 28 Tasks:

☐ Create Analytics KPI bar:

☐   DAU (Daily Active Users)

☐   WAU (Weekly Active Users)

☐   MAU (Monthly Active Users)

☐   DAU/MAU ratio (stickiness)

☐ Create user growth chart (area chart, 30 days)

☐ Create conversion funnel:

☐   Visitor → Signup → Trial → Paid

☐   Show conversion % at each step

☐ Create geographic breakdown (countries/cities)

Session 29 Tasks:

☐ Create cohort retention heatmap:

☐   Rows: signup weeks

☐   Columns: weeks since signup

☐   Cells: retention % (color-coded)

☐ Create feature usage tracker:

☐   Top 10 most used dashboard tabs

☐   Calculator usage (ROI, Mortgage, Flip)

☐   Export usage (PDF, Excel)

☐ Create session duration distribution

☐ Create device breakdown (desktop/mobile/tablet)

☐ Create time-of-day usage heatmap

☐ Test: All analytics render with real data

☐ Git commit: 'Add Analytics tab'

Success Criteria: DAU/MAU/WAU tracking, cohort retention, feature usage analytics

SESSION 30: Email Digest Tab

Duration: 6 hours  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Create: src/features/admin/tabs/EmailDigestTab/

Benchmark: Baremetrics Email Reports

Tasks:

☐ Create Email Digest KPI bar:

☐   Last sent, Subscribers, Open rate, Click rate

☐ Create manual send panel:

☐   Subject line input

☐   Content editor (rich text)

☐   Preview button

☐   Send test email button

☐   Send to all subscribers button

☐ Create content preview (email template view)

☐ Create schedule builder:

☐   Daily, Weekly, Monthly options

☐   Day of week selector

☐   Time picker

☐ Create send history table:

☐   Date, Subject, Recipients, Opens, Clicks

☐ Create unsubscribe manager:

☐   List of unsubscribed users

☐   Reason (if provided)

☐ Integrate with EmailJS for sending

☐ Test: Send test email works

☐ Git commit: 'Add Email Digest tab'

Success Criteria: Email composition, scheduling, send history, unsubscribe management

SESSION 31: Notifications Tab

Duration: 6 hours  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Create: src/features/admin/tabs/NotificationsTab/

Benchmark: Intercom Messages

Tasks:

☐ Create notification composer:

☐   Title input

☐   Message body (rich text)

☐   Link URL (optional)

☐   Icon selector

☐ Create target selector:

☐   All users

☐   By tier (Free, Pro, Enterprise)

☐   Specific users (search/select)

☐ Create send preview:

☐   Show how notification will appear in dashboard

☐   Recipient count

☐ Create 'Send Now' and 'Schedule' buttons

☐ Create active banners section:

☐   Currently displayed banners

☐   Pause/Resume toggle

☐   Delete button

☐ Create banner creator:

☐   Banner text

☐   Background color picker

☐   Expiry date picker

☐   Dismissible toggle

☐ Create notification history

☐ Dashboard shows notifications to users

☐ Test: Send notification appears in dashboard

☐ Test: Banner displays correctly

☐ Git commit: 'Add Notifications tab'

Success Criteria: Push notifications, tier targeting, dashboard banners

STAGE 1.5: BUILD ADMIN TABS TIER 4 - World Class
Week 8-10 | 56 Hours

Build the 7 world-class admin tabs that differentiate DXB Analytics from competitors.

SESSION 32-33: Cancellation Insights Tab

Duration: 8 hours (2 sessions)  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Create: src/features/admin/tabs/CancellationInsightsTab/

Benchmark: Baremetrics Cancellation Insights

Tasks:

☐ Create Firestore collection: cancellations

☐ Cancellation document schema:

☐   { userId, reason, feedback, previousTier, cancelledAt, winBackAttempted }

☐ Create exit survey flow (triggered on downgrade):

☐   Modal with reason options:

☐     Too expensive

☐     Missing features

☐     Found alternative

☐     Not using enough

☐     Technical issues

☐     Other (free text)

☐   Save response to cancellations collection

☐ Create reasons visualization:

☐   Pie chart of top reasons

☐   Bar chart trend over time

☐ Create cancellation feed (recent cancellations)

☐ Create win-back panel by reason:

☐   'Too expensive' → Offer discount

☐   'Missing features' → Show roadmap

☐   'Not using enough' → Offer training

☐ Create churn timing chart (day of week, time of month)

☐ Create resolution tracker (win-back success rate)

☐ Test: Exit survey captures data

☐ Test: Win-back actions work

☐ Git commit: 'Add Cancellation Insights'

Success Criteria: Exit survey flow, reason analytics, win-back workflows

SESSION 34-35: Support Inbox Tab

Duration: 10 hours (2 sessions)  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Create: src/features/admin/tabs/SupportTab/

Benchmark: Intercom + Zendesk

Tasks:

☐ Create Firestore collection: supportTickets

☐ Ticket document schema:

☐   { userId, subject, messages[], status, priority, createdAt, resolvedAt }

☐ Create Support KPI bar with SLA tracking:

☐   Open tickets, Avg response time, Resolved today, SLA breaches

☐ Create ticket list with status badges:

☐   New (red), In Progress (yellow), Waiting (blue), Resolved (green)

☐ Create ticket drawer with conversation thread:

☐   User messages on left, Admin replies on right

☐   Timestamp for each message

☐ Create reply input with EmailJS integration

☐ Create status changer dropdown

☐ Create priority selector (Low, Medium, High, Urgent)

☐ Create response templates:

☐   Save common replies

☐   Quick insert into reply

☐ Create user-side contact form (in dashboard):

☐   Subject input

☐   Message textarea

☐   Submit creates ticket in Firestore

☐ Notification: New ticket appears in admin topbar

☐ Test: Full ticket lifecycle (create → reply → resolve)

☐ Git commit: 'Add Support Inbox'

Success Criteria: Full ticketing system, email integration, SLA tracking

STAGE 1.6: TESTING & LAUNCH PREP
Week 11-12 | 24 Hours

Quality assurance, Stripe integration, legal setup, and launch.

SESSION 43: Full QA - Admin Panel

Duration: 4 hours  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Goal: Comprehensive testing of all 19 admin tabs

Tasks:

☐ Test each of the 19 admin tabs:

☐   Tab 1: Overview - KPIs load, charts render

☐   Tab 2: Users - CRUD works, filters work

☐   Tab 3: Audit Log - entries display, search works

☐   Tab 4: Revenue - metrics calculate correctly

☐   Tab 5: Data Manager - all sub-tabs work

☐   Tab 6: Leads - pipeline flow works

☐   Tab 7: Verification - document viewer works

☐   Tab 8: EIBOR - calculator works

☐   Tab 9: Tab Control - preview mode works

☐   Tabs 10-19: Test each feature

☐ Test cross-tab navigation (click-throughs work)

☐ Test mobile responsive layout

☐ Check console for errors

☐ Document all bugs in GitHub Issues

☐ Fix critical bugs before proceeding

☐ Git commit: 'QA fixes batch 1'

SESSION 44: Full QA - Dashboard

Duration: 4 hours  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Goal: Comprehensive testing of all 23 dashboard tabs

Tasks:

☐ Test each of the 23 dashboard tabs

☐ Verify working tabs function correctly

☐ Verify broken/incomplete tabs are hidden via Tab Control

☐ Test tier-gating:

☐   Free user sees only free tabs

☐   Pro user sees free + pro tabs

☐   Enterprise user sees all tabs

☐ Test mobile responsive layout

☐ Test project detail pages

☐ Test calculators (ROI, Mortgage, Flip)

☐ Test portfolio tracking

☐ Document all bugs

☐ Fix critical bugs

☐ Git commit: 'QA fixes batch 2'

SESSION 45: Performance Audit

Duration: 3 hours  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Goal: Achieve Lighthouse score 90+ across all categories

Tasks:

☐ Run Lighthouse audit on landing page

☐ Run Lighthouse audit on dashboard

☐ Run Lighthouse audit on admin panel

☐ Target scores:

☐   Performance: 90+

☐   Accessibility: 90+

☐   Best Practices: 90+

☐   SEO: 90+

☐ Fix Performance issues:

☐   Lazy load images

☐   Code splitting

☐   Minimize bundle size

☐ Fix Accessibility issues:

☐   Add alt tags to images

☐   Add ARIA labels

☐   Ensure color contrast

☐ Re-run audits until all 90+

☐ Git commit: 'Performance improvements'

SESSION 46: Connect Stripe

Duration: 4 hours  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Goal: Complete payment integration

Tasks:

☐ Create Stripe account (if not already done)

☐ Create products in Stripe Dashboard:

☐   Pro Monthly - AED 99

☐   Pro Annual - AED 990 (2 months free)

☐   Enterprise Monthly - AED 499

☐   Enterprise Annual - AED 4,990

☐ Install Stripe library: npm install @stripe/stripe-js

☐ Create checkout flow:

☐   Pricing page with plan selection

☐   Stripe Checkout redirect

☐   Success/cancel pages

☐ Set up webhook endpoint: POST /api/stripe-webhook

☐ Handle webhook events:

☐   checkout.session.completed → upgrade user tier

☐   invoice.paid → extend subscription

☐   invoice.payment_failed → send dunning email

☐   customer.subscription.deleted → downgrade to free

☐ Add webhook secret to Vercel environment variables

☐ Test checkout flow with test cards

☐ Test subscription updates

☐ Test cancellation flow

☐ Git commit: 'Connect Stripe'

Success Criteria: Full payment flow working in test mode

SESSION 47: Domain & Hosting

Duration: 2 hours  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Goal: Set up production domain

Tasks:

☐ Purchase domain: dxbanalytics.com (or similar)

☐ Configure DNS in Vercel:

☐   Add domain to project

☐   Update DNS records at registrar

☐   Wait for propagation (up to 48 hours)

☐ SSL certificate (Vercel handles automatically)

☐ Update Firebase authorized domains:

☐   Firebase Console → Authentication → Settings

☐   Add dxbanalytics.com to authorized domains

☐ Update Stripe webhook URLs to production domain

☐ Test: Site loads on new domain

☐ Test: Login works on new domain

☐ Test: Stripe checkout works on new domain

SESSION 48: Legal Pages

Duration: 3 hours  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Goal: Create required legal documentation

Tasks:

☐ Create Privacy Policy page:

☐   Data collection disclosure

☐   GDPR compliance (if serving EU users)

☐   Data retention policy

☐   Third-party services (Firebase, Stripe)

☐ Create Terms of Service page:

☐   Usage terms

☐   Payment terms

☐   Refund policy

☐   Account termination

☐ Create Cookie Policy

☐ Create Disclaimer:

☐   Data accuracy disclaimer

☐   Not investment advice disclaimer

☐ Add footer links to all legal pages

☐ Add cookie consent banner

☐ Test: All legal pages accessible

☐ Git commit: 'Add legal pages'

SESSION 49: Final Review

Duration: 2 hours  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Goal: Complete pre-launch checklist

Tasks:

☐ Full site walkthrough:

☐   Landing page → Sign up → Dashboard → Admin

☐ Test payment flow end-to-end with real card

☐ Test signup to paid conversion path

☐ Verify all emails send correctly:

☐   Welcome email

☐   Payment confirmation

☐   Password reset

☐ Check all links work (no 404s)

☐ Test on multiple browsers:

☐   Chrome, Safari, Firefox, Edge

☐ Test on mobile devices:

☐   iOS Safari, Android Chrome

☐ Verify analytics tracking working

☐ Verify error monitoring active (Sentry)

☐ Final git push to main

☐ Verify Vercel deployment successful

SESSION 50: LAUNCH

Duration: 2 hours  |  Status: ☐ Not Started  ☐ In Progress  ☐ Complete

Goal: Go live!

Tasks:

☐ Switch Stripe to live mode

☐ Update environment variables for production

☐ Deploy final production build

☐ Verify site works on production domain

☐ Announce on LinkedIn:

☐   Write launch post

☐   Include 3-4 screenshots

☐   Tag Dubai RE connections

☐ Send personal message to 10 friends/colleagues

☐ Monitor for errors (check Sentry)

☐ Monitor Vercel logs

☐ Be available for quick fixes

☐ CELEBRATE! Phase 1 Complete!

Success Criteria: Site live, payments working, first users signing up

PHASE 2: FIRST USERS
Month 3-4 | Target Score: 75/100

Soft launch, gather feedback, iterate, and get first paying customers.

STAGE 2.1: SOFT LAUNCH
Month 3, Week 1-2 | 12 Hours

Sessions 51-55:

☐ Session 51: Personal network outreach - list 30 contacts, send personalized messages

☐ Session 52: LinkedIn announcement - launch post with screenshots

☐ Session 53: WhatsApp group sharing - 5 Dubai RE groups

☐ Session 54: Set up feedback system - Typeform, in-app link, schedule calls

☐ Session 55: First feedback calls - 5 x 30-min calls, document insights

STAGE 2.2: ITERATE & CONVERT
Month 3-4 | 18 Hours

Sessions 56-65:

☐ Sessions 56-58: Bug fixes from user feedback

☐ Sessions 59-60: Build top 2 requested features

☐ Session 61: First LinkedIn article - Dubai RE market insight

☐ Session 62: First conversion push - 10 most active users, 20% discount

☐ Session 63: Testimonial collection - 5 written testimonials

☐ Session 64: Weekly content rhythm - 1 LinkedIn post/week

☐ Session 65: Stage 2 review - metrics, learnings, Phase 3 planning

Phase 2 Exit Criteria:

☐ 50+ total users

☐ 5+ paid users

☐ AED 500+ MRR

☐ 5 testimonials collected

PHASE 3: PRODUCT-MARKET FIT
Month 5-6 | Target Score: 80/100

Expand developer coverage, optimize conversion, validate product-market fit.

STAGE 3.1: EXPAND DATA
Month 5 | 31 Hours

Sessions 66-73:

☐ Sessions 66-68: Add DAMAC developer (20+ projects)

☐ Sessions 69-71: Add Sobha developer

☐ Session 72: EIBOR automation - daily auto-update from UAE Central Bank

☐ Session 73: Data quality audit - verify all data accuracy

STAGE 3.2: CONVERSION OPTIMIZATION
Month 5-6 | 27 Hours

Sessions 74-80:

☐ Session 74: Activate referral program

☐ Session 75: Win-back campaign for churned users

☐ Session 76: First enterprise sale - AED 499/mo deal

☐ Session 77: Improve onboarding - welcome emails, tooltips, guide

☐ Sessions 78-80: Build top 3 requested features

Phase 3 Exit Criteria:

☐ 100+ total users

☐ 20+ paid users

☐ AED 2,500+ MRR

☐ 3 developers covered (Emaar, DAMAC, Sobha)

☐ 1 enterprise customer

PHASE 4: GROWTH
Month 7-9 | Target Score: 85/100

Scale user acquisition, launch mobile app, expand Arabic support.

STAGE 4.1: MOBILE APP
Month 7-8 | 40 Hours

Sessions 81-90:

☐ Sessions 81-85: React Native MVP development

☐ Session 86: App Store submission (iOS)

☐ Session 87: Play Store submission (Android)

☐ Sessions 88-90: Fix app store feedback, iterate

STAGE 4.2: GROWTH ENGINE
Month 8-9 | 28 Hours

Sessions 91-98:

☐ Session 91: Weekly market report launch

☐ Sessions 92-93: SEO optimization

☐ Session 94: Arabic V1 planning

☐ Sessions 95-97: Arabic implementation (RTL, translations)

☐ Session 98: First part-time hire

Phase 4 Exit Criteria:

☐ 300+ total users

☐ 60+ paid users

☐ AED 7,000+ MRR

☐ Mobile app live (iOS + Android)

☐ Arabic version live

☐ First hire made

PHASE 5: MARKET LEADER
Month 10-12 | Target Score: 90/100

Expand developer coverage, achieve press coverage, establish market leadership.

STAGE 5.1: EXPAND DEVELOPERS
Month 10 | 24 Hours

Sessions 99-104:

☐ Sessions 99-100: Add Aldar developer

☐ Sessions 101-102: Add Nakheel developer

☐ Sessions 103-104: Add Meraas developer

☐ Announce: 'All major Dubai developers now covered'

STAGE 5.2: CREDIBILITY
Month 11-12 | 34 Hours

Sessions 105-112:

☐ Sessions 105-106: Press outreach (Arabian Business, Gulf News, Khaleej Times)

☐ Session 107: DLD/RERA partnership outreach

☐ Session 108: Launch YouTube channel with market analysis

☐ Sessions 109-110: AI Insights V1 (OpenAI/Claude integration)

☐ Session 111: Team expansion - hire developer or sales

☐ Session 112: Year 1 review - metrics, learnings, Year 2 planning

Phase 5 Exit Criteria:

☐ 500+ total users

☐ 100+ paid users

☐ AED 12,000+ MRR

☐ Press coverage achieved (2+ articles)

☐ 6+ developers covered

☐ Team of 3 people

PHASE 6: SCALE
Year 2-3 | Target Score: 95/100

Scale to 1,000+ users, AED 100K+ MRR, expand regionally.

Year 2 Quarterly Goals:

☐ Q1: Abu Dhabi expansion (+100 users from Abu Dhabi)

☐ Q2: API product launch (3 enterprise customers, AED 5K/mo from API)

☐ Q3: Saudi market research (Riyadh, Jeddah validation)

☐ Q4: Major milestone (DLD partnership OR AED 2M funding OR AED 50K MRR)

Year 3 Vision:

2,500+ users | 500+ paid | AED 100K+ MRR | Team of 8-10 | All GCC covered

# QUICK REFERENCE

Weekly Metrics to Track:

☐ Total signups (cumulative)

☐ New signups this week

☐ Paid users (cumulative)

☐ MRR (current)

☐ Churn (users lost this month)

☐ Trial conversion rate

☐ Active users (logged in this week)

Decision Triggers:

| When You Hit | Consider |
| --- | --- |
| 50 paid users | Is this growing? Double down or pivot? |
| AED 10K MRR | Quit job and go full-time? |
| AED 25K MRR | Hire first full-time employee? |
| AED 50K MRR | Raise funding or stay bootstrapped? |
| AED 100K MRR | Expand regionally or deepen UAE? |

Year 1 Budget:

| Item | Monthly | Annual |
| --- | --- | --- |
| Vercel Pro | $20 | $240 |
| Firebase Blaze | $50 | $600 |
| Domain + Email | $15 | $180 |
| Apple Developer | - | $99 |
| Google Play | - | $25 |
| Legal (one-time) | - | $1,000 |
| Marketing | $200 | $2,400 |
| TOTAL | ~$300 | ~$5,000 |

Document Complete.

Execute session by session. Track progress. Iterate based on feedback. Build the Bloomberg of Dubai Real Estate.

Target Market: 228 developers, 40,000+ agents, unlimited broker companies.

Good luck!