DXB ANALYTICS

MASTER BUILD PLAN

Deep Research Edition  |  March 2026  |  Confidential

| TOTAL INVESTMENT AED 3,000,000 | TARGET ARR AED 12,000,000 | TARGET ROI 419% | VALUATION (Y6) AED 96,000,000 |
| --- | --- | --- | --- |

6 Phases  |  18 Stages  |  112 Sessions  |  610+ Hours

Target Market: 228 Dubai Developers  |  40,000+ Sales Agents  |  Entire GCC

# 1. VISION & STRATEGIC CONTEXT

## 1.1 The Opportunity

DXB Analytics is being built to become the Bloomberg Terminal of GCC Real Estate — a professional-grade B2B data intelligence platform serving developers, agents, brokers, and investors across the region.

Core Thesis Dubai's real estate market generates billions in transactions annually with 228+ active developers and 40,000+ sales agents, yet no professional-grade data platform exists for this market. DXB Analytics fills this gap with structured data, AI-powered insights, and institutional-quality tools tailored specifically to Dubai and the broader GCC market.

## 1.2 Current State Assessment

The platform currently stands at approximately 18% complete — a functional prototype with significant technical debt that must be resolved before scaling.

| File | Lines of Code | Status |
| --- | --- | --- |
| AdminPanel.jsx | 22,514 | CRITICAL — must be split |
| EmaarDashboardV2.jsx | 7,705 | CRITICAL — must be split |
| data.js | 759 | Needs refactor |
| ProjectDetail.jsx | 615 | Needs B2C removal |
| LandingPage.jsx | 625 | Needs B2B rewrite |
| firebase.js | 18 | Needs modularization |
| App.js | 85 | Needs auth extraction |

### Dashboard Tab Status (Current)

| Status | Count | Action Required |
| --- | --- | --- |
| Working | 6 tabs | Polish and maintain |
| Partial | 5 tabs | Complete implementation |
| Broken/Empty | 12 tabs | Hide or rebuild |

## 1.3 Target State

| Metric | Current | Target (Phase 1 End) |
| --- | --- | --- |
| Completeness | 18% | 70% |
| Component files | 9 files | 120+ files |
| Avg file size | ~3,000 lines | <500 lines |
| Dashboard tabs working | 6/23 | All visible ones |
| Admin tabs | 4 | 19 |
| B2B positioning | Partial | Complete |
| Stripe payments | Not connected | Live |

# 2. TARGET ARCHITECTURE

## 2.1 Folder Structure (Target)

Architecture Philosophy Feature-based organization: each major feature (dashboard, admin, auth) lives in its own folder with its own components, hooks, and tests. No file should exceed 500 lines. The main Dashboard.jsx and AdminPanel.jsx shells should be ~200 lines each. Shared UI components (Button, Card, Table, Modal) live in components/ui and are reused everywhere.

The new structure:

- src/app/  — App core (App.jsx, routes.jsx, providers.jsx)

- src/components/ui/  — Reusable UI: Button, Card, Modal, Table, Input, Badge, Chart

- src/components/layout/  — Sidebar, Header, Footer, PageWrapper

- src/components/shared/  — Business components: ProjectCard, CommunityCard, PriceDisplay

- src/features/dashboard/  — Dashboard shell, 23 tab modules, hooks

- src/features/admin/  — AdminPanel shell, 19 tab modules, hooks

- src/features/project-detail/  — Project detail page + sub-components

- src/features/landing/  — Landing page + marketing components

- src/features/auth/  — Login, Signup, ForgotPassword, useAuth hook

- src/features/calculators/  — ROI, Flip, Mortgage, Service Charge calculators

- src/services/firebase/  — config.js, auth.js, firestore.js (modular)

- src/services/api/  — projects.js, communities.js, users.js, analytics.js

- src/services/external/  — dld.js, currency.js, eibor.js

- src/hooks/  — Global hooks: useFirestore, useAuth, useMediaQuery

- src/context/  — AuthContext, ThemeContext, UserContext, DataContext

- src/utils/  — formatters.js, validators.js, calculations.js, dataHelpers.js

- src/styles/  — theme.js (design tokens / T object), globals.css

- src/config/  — firebase.config.js, routes.config.js, tabs.config.js

## 2.2 Database Schema

### Firestore Collections

| Collection | Purpose | Access |
| --- | --- | --- |
| projects | All property listings with full metadata | Public read / Admin write |
| communities | Merged community data (ROI + Intel + Base) | Public read / Admin write |
| users | User profiles, subscriptions, preferences | Own data only |
| users/{uid}/portfolios | Portfolio tracking subcollection | Own data only |
| yields | Yield data by community | Pro+ read / Admin write |
| auditLog | All admin actions immutable log | Admin read only |
| eibor | EIBOR rate history | Public read / Admin write |
| supportTickets | Support inbox threads | User own + Admin |
| cancellations | Exit survey responses + churn data | Admin only |
| leads | Lead pipeline (CRM) | Admin only |
| kyc | Identity verification documents | Admin only |

### Key Document: projects Collection

Project Document Schema (Key Fields) name, slug, community, developer, status price, priceMax, ppsf, dldPpsf unitsTotal, unitsAvailable, unitTypes[], sqftMin, sqftMax launchDate, handover, handoverDate, constructionProgress (0-100) payment, paymentPlanDetails: { downPayment, duringConstruction, onHandover, postHandover } grossYield, netYield, estimatedRent, serviceCharge, appreciation imageUrl, galleryUrls[], videoUrl, brochureUrl coordinates: { lat, lng }, distances: { downtown, airport, marina, mall } amenities[], highlights[], goldenVisa (bool: price >= 2M AED) availability, featured, tier, dataSource, lastVerified, createdAt, updatedAt

### Community Data Merge Strategy

Currently, community data exists in THREE places in data.js: emaarCommunities, communityROI, and communityIntel. The getMergedCommunity() utility resolves this conflict:

- Base: emaarCommunities (description, acres, avgPpsf, buyerProfile)

- Layer 2: communityROI (grossYield, netYield, estimatedRent, appreciation, occupancy)

- Layer 3: communityIntel (tagline, famousFor, lifestyle, keyAmenities, distances)

- Override: Firestore data takes precedence over all static data (admin edits win)

# 3. SIX-YEAR FINANCIAL PLAN

## 3.1 Investment Overview

| Year | Budget (AED) | Team Size | Target ARR | Users | Completion |
| --- | --- | --- | --- | --- | --- |
| Year 1 | 100,000 | 1 (Solo) | 144,000 | 500 | 35% |
| Year 2 | 300,000 | 3 | 600,000 | 2,000 | 55% |
| Year 3 | 450,000 | 5 | 1,800,000 | 5,000 | 65% |
| Year 4 | 600,000 | 8 | 3,600,000 | 10,000 | 75% |
| Year 5 | 750,000 | 12 | 6,000,000 | 15,000 | 85% |
| Year 6 | 800,000 | 15 | 12,000,000 | 25,000+ | 95% |

ROI Summary Total Investment: AED 3,000,000 over 6 years Cumulative Revenue (Y1-Y6): ~AED 15,576,000 Cumulative Profit: AED 12,576,000 Company Valuation at Year 6: AED 96,000,000+ (8x ARR multiple) ROI on Investment: 419%

## 3.2 Year-by-Year Objectives

### Year 1: Foundation (Budget: AED 100,000)

- Complete Phases 1-6 of product development

- Launch MVP: 19 admin tabs + 23 dashboard tabs (working)

- Connect Stripe payments — Pro Monthly AED 99, Pro Annual AED 990, Enterprise AED 499/mo

- Acquire first 500 users, 50 paying customers, AED 12,000 MRR

- Register UAE company, purchase dxbanalytics.com, complete legal pages

### Year 2: First Growth (Budget: AED 300,000, Team: 3)

- Build API platform with 20+ endpoints, publish JS + Python SDKs

- Launch AI features (chat interface, price predictions, market Q&A)

- Create Google Sheets + Excel integrations

- Target: 2,000 users, AED 50,000 MRR, AED 600,000 ARR

### Year 3: Scale UAE (Budget: AED 450,000, Team: 5)

- Cover all 228 Dubai developers in the database

- Expand to Abu Dhabi market (Aldar, Modon, etc.)

- Add Northern Emirates: RAK, Sharjah, Ajman

- Establish DLD data partnership

- Target: 5,000 users, AED 150,000 MRR, full UAE coverage

### Year 4: Enterprise (Budget: AED 600,000, Team: 8)

- Launch enterprise features: SSO, white-label, custom reporting

- Achieve SOC 2 Type II compliance

- Sign 10+ enterprise customers

- Target: 10,000 users, AED 300,000 MRR

### Year 5: GCC Expansion (Budget: AED 750,000, Team: 12)

- Launch in Saudi Arabia: Riyadh + Jeddah markets

- Expand to Qatar, Bahrain, Kuwait

- Target: 15,000 users, AED 500,000 MRR, AED 6M ARR

### Year 6: Market Leadership (Budget: AED 800,000, Team: 15)

- Launch advanced AI voice assistant for real estate queries

- Build transaction platform and app marketplace

- Prepare for exit or Series A funding

- Target: 25,000+ users, AED 1,000,000 MRR, AED 12M ARR, exit-ready

## 3.3 Exit Scenarios (Year 6)

| Exit Scenario | Valuation Multiple | Indicative Valuation (AED) | Likely Acquirer |
| --- | --- | --- | --- |
| Conservative | 5x ARR | 60,000,000 | Regional PropTech |
| Base Case | 8x ARR | 96,000,000 | Property Finder / Bayut |
| Optimistic | 12x ARR | 144,000,000 | CoStar / Yardi |
| Strategic Premium | 15x ARR+ | 180,000,000+ | Emaar / Bloomberg / PE |

# 4. PHASE 1: FINISH THE BUILD

Weeks 1–12  |  Target Score: 70/100  |  Solo execution from prototype to production-ready SaaS

Phase 1 Goal Transform the 9-file prototype with a 22,514-line monolith into 120+ well-organized components, complete admin panel, and working dashboard — production-ready with Stripe payments, legal pages, and live domain.

## STAGE 1.1: CRITICAL FIXES — Remove B2C, Extract Utilities

Weeks 1–2  |  ~16 hours  |  Priority: Fix identity crisis, establish code architecture foundations

| SESSION 1: Remove WhatsApp from ProjectDetail.jsx ¦ 2 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Open ProjectDetail.jsx in VS Code - Navigate to lines 553-563 — delete WhatsApp button component - Delete the Call button component - Navigate to lines 223-246 — delete handleEmail() function entirely - Remove emailjs import at top of file - Save, run npm start, navigate to any project detail page - Verify: No WhatsApp/Call buttons visible, zero console errors - git add . && git commit -m 'Remove B2C inquiry buttons from ProjectDetail' - git push, wait 2 min for Vercel deploy, verify on live site |  |

| SESSION 2: Remove Inquiry CTA Section ¦ 2 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Open ProjectDetail.jsx, navigate to lines 549-564 - Delete entire 'Interested in {project.name}?' CTA container div - Search file for 'WhatsApp' — should return 0 results - Search file for 'inquiry' — should return 0 results - Search file for 'emailjs' — should return 0 results - Save, run, test, commit: 'Remove inquiry CTA section' - Push and verify on live site |  |

| SESSION 3: Remove WhatsApp from LandingPage + B2B Messaging ¦ 1 hour ¦ ☐ Not Started |  |
| --- | --- |
| - Open LandingPage.jsx, navigate to lines 594-596 - Delete WhatsApp button/link - Replace CTA with: <button>Start Free Trial</button> - Update hero text from consumer ('Find Your Dream Home') to B2B ('Real Estate Intelligence Platform') - Search file for 'WhatsApp' — should return 0 results - Commit: 'Update landing page to B2B messaging' |  |

| SESSION 4: Add Professional Share Buttons ¦ 3 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Create new component section for share tools in ProjectDetail.jsx - Add Copy to Clipboard button (navigator.clipboard.writeText) with 'Copied!' toast - Add Share Link button (Web Share API, fallback to copy for desktop) - Add PDF Export button (placeholder with 'PDF Export coming soon' alert) - Add Excel Export button (placeholder) - Style all buttons using T.gold for primary, T.surface for secondary - Add icons from lucide-react - Commit: 'Add professional share buttons' |  |

| SESSION 5: Extract Theme to theme.js ¦ 2 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Create folder: mkdir -p src/styles - Create file: src/styles/theme.js - Open data.js, locate the T object, copy to theme.js with export const T = {...} - Add JSDoc comment for each color token - Update imports in AdminPanel.jsx, EmaarDashboardV2.jsx, ProjectDetail.jsx, LandingPage.jsx, App.js - Delete T object from data.js (keep file, just remove T) - Run npm start — verify no import errors, all colors correct - Commit: 'Extract theme to dedicated file' |  |

| SESSION 6: Create Utility Formatters (src/utils/formatters.js) ¦ 2 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Create folder: mkdir -p src/utils - Create src/utils/formatters.js - Implement formatCurrency(value, currency='AED') — handles M/K/B formatting - Implement formatDate(date, format='short') — en-AE locale - Implement formatPercentage(value, decimals=1) - Implement formatNumber(value, decimals=0) - Implement formatRelativeTime(date) — '2 hours ago' - Add JSDoc comments for all functions - Create src/utils/index.js barrel export - Commit: 'Add utility formatters' |  |

| SESSION 7: Create getMergedCommunity Helper (src/utils/dataHelpers.js) ¦ 2 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Create src/utils/dataHelpers.js - Import all three data sources from data.js - Implement getMergedCommunity(communityName, firestoreData = null) - Merge order: emaarCommunities base → communityROI → communityIntel → Firestore (wins) - Handle edge case: typeof communityROI value === 'object' — use Object.values(roi)[0] - Add null/undefined checks throughout - Implement isGoldenVisaEligible(project): return project.price >= 2000000 - Implement getDaysToHandover(handoverDate) - Export from utils/index.js - Commit: 'Add community data merger and helpers' |  |

| SESSION 8: Stage 1.1 Review & Integration Test ¦ 2 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Pull latest: git pull origin main - Clean install: rm -rf node_modules && npm install - TEST Landing page: B2B messaging, 'Start Free Trial' CTA, no WhatsApp - TEST Project Detail: no inquiry buttons, share buttons visible and working - TEST Dashboard: all colors render correctly (theme.js working) - TEST Admin Panel: colors render, no import errors - Open Chrome DevTools Console — navigate all pages, check for errors - Test on mobile viewport (responsive) - Document bugs in GitHub Issues - Final git push, verify Vercel deployment, test on live site |  |

## STAGE 1.2: ARCHITECTURE REFACTOR — Split Monolithic Files

Weeks 3–5  |  ~48 hours  |  Split EmaarDashboardV2.jsx and AdminPanel.jsx into 120+ organized modules

| SESSION 9: Create Folder Structure ¦ 1 hour ¦ ☐ Not Started |  |
| --- | --- |
| - mkdir -p src/features/dashboard/tabs src/features/dashboard/components src/features/dashboard/hooks - mkdir -p src/features/admin/tabs src/features/admin/components src/features/admin/hooks - mkdir -p src/features/auth/components src/features/auth/hooks - mkdir -p src/features/project-detail/components src/features/landing/components - mkdir -p src/services/firebase src/services/api src/services/external - mkdir -p src/components/ui src/components/layout src/components/shared - mkdir -p src/context src/hooks src/config - Create .gitkeep in each empty folder - Commit: 'Create feature folder structure' |  |

| SESSION 10: Extract Firebase Services ¦ 3 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Create src/services/firebase/config.js — copy firebase config, export app, db, auth - Create src/services/firebase/auth.js — signIn, signUp, signOut, resetPassword functions - Create src/services/firebase/firestore.js — getDoc, getDocs, addDoc, updateDoc, deleteDoc wrappers - Create src/services/firebase/index.js barrel export - Update all imports in AdminPanel.jsx, EmaarDashboardV2.jsx, App.js - Rename old firebase.js to firebase.old.js for safety (do not delete yet) - Test: login works, Firestore reads/writes work - Commit: 'Extract Firebase services' |  |

| SESSION 11: Extract Auth Context ¦ 3 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Create src/context/AuthContext.jsx with AuthProvider, track user/loading/error - Use useEffect with onAuthStateChanged listener - Provide: user, loading, signIn, signUp, signOut, resetPassword - Create src/hooks/useAuth.js: export const useAuth = () => useContext(AuthContext) - Update src/App.js: wrap with <AuthProvider> - Update AdminPanel.jsx: replace local auth state with useAuth() hook - Update EmaarDashboardV2.jsx: replace local auth state with useAuth() hook - Test: login/logout works, user state persists on refresh - Commit: 'Extract auth context' |  |

| SESSION 12: Create Tab Configuration (src/config/tabs.config.js) ¦ 2 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Create src/config/tabs.config.js - Define DASHBOARD_TABS array — all 23 tabs with { id, label, tier, enabled, icon } - Define ADMIN_TABS array — all 19 tabs with { id, label, tier, enabled } - Create getVisibleTabs(tabs, userTier) helper - Create getTabById(tabs, id) helper - Create isTabEnabled(tabs, id) helper - Mark broken tabs as enabled: false (they will be hidden until built) - Test helper functions in console - Commit: 'Add tab configuration' |  |

| SESSION 13-16: Extract Dashboard Tabs — 4 Sessions ¦ 16 hours total ¦ ☐ Not Started |  |
| --- | --- |
| - Session 13: Extract OverviewTab, FinancialsTab, ProjectsTab — each in own folder with sub-components - Session 14: Extract PortfolioTab, YieldsTab, PriceHistoryTab - Session 15: Extract MortgageTab, HandoverTab, DeveloperHealthTab - Session 16: Extract remaining tabs + create Dashboard.jsx shell (~200 lines) - Each tab: [TabName]Tab.jsx + sub-components + index.js barrel - Dashboard.jsx: DashboardSidebar + DashboardHeader + lazy-loaded TabContent - Full test of all 23 tabs after each session - Rename original EmaarDashboardV2.jsx to .old after Session 16 - Commit after each session |  |

| SESSION 17-20: Extract Admin Tabs — 4 Sessions ¦ 16 hours total ¦ ☐ Not Started |  |
| --- | --- |
| - Session 17: Extract OverviewTab, UsersTab from AdminPanel.jsx - Session 18: Extract AuditLogTab, RevenueTab - Session 19: Extract shared admin components — KPICard, DataTable, SearchBar, FilterDropdown, Modal, Drawer - Session 20: Create AdminPanel.jsx shell (~200 lines) + wire up all tabs - Rename original AdminPanel.jsx to .old after Session 20 - Full test of all 4 existing admin tabs - Commit after each session |  |

## STAGE 1.3: BUILD ADMIN TABS — Tier 2 (Operations)

Weeks 6–7  |  ~34 hours  |  Build the 5 operations tabs that power day-to-day admin work

| SESSION 21-22: Data Manager Tab ¦ 8 hours (2 sessions) ¦ ☐ Not Started |  |
| --- | --- |
| - Session 21: Create DataManagerTab.jsx shell with sub-tab navigation (Projects, Yields, Communities, Price History) - ProjectsManager: search bar, filter, cards grid, edit drawer with ALL project fields - Edit drawer fields: name, community, developer, status, price, ppsf, dldPpsf, units, sqft, timeline, payment plan, yields, media, coordinates - handleSave: write to Firestore projects, log to auditLog, show success notification - Price history: if price changed, write to priceHistory subcollection - Session 22: YieldsManager (table, inline edit, bulk update), CommunitiesManager, PriceHistoryManager with chart - Test: all CRUD operations work, audit log entries created - Commit: 'Add Data Manager tab' |  |

| SESSION 23-24: Leads Tab (CRM Pipeline) ¦ 8 hours (2 sessions) ¦ ☐ Not Started |  |
| --- | --- |
| - Create Firestore collection: leads — { name, email, phone, source, status, notes, createdAt, updatedAt } - Pipeline KPIs: Total, New, Contacted, Qualified, Converted, Lost - Leads table with status filter tabs and columns: Name, Email, Source, Status, Created, Actions - Lead drawer: contact info, status dropdown, notes panel, activity timeline - Email button with EmailJS, log to auditLog - 'Convert to User' — create user in Firestore, link userId, update status to 'converted' - 'Mark as Lost' modal with reason dropdown - CSV export functionality - New lead alert chip in admin Overview topbar - Commit: 'Add Leads tab' |  |

| SESSION 25: Verification (KYC) Tab ¦ 6 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Create Firestore collection: kyc — { userId, level, status, documents[], submittedAt, reviewedAt } - 3-tier system: Basic (email), Enhanced (ID + selfie for Pro), Institutional (company docs for Enterprise) - KYC KPI bar: Pending, Approved today, Rejected today, Total verified - Review queue table + review drawer with document viewer (zoom/pan) - On Approve: update kyc status, update user verificationLevel, send approval email, log - On Reject: update with rejection reason, send rejection email, log - Add verified badge component for user cards - Commit: 'Add KYC tab' |  |

| SESSION 26: EIBOR Rates Tab ¦ 6 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Create Firestore collection: eibor — { date, rates: {1m, 3m, 6m, 12m}, source, updatedBy } - Current rates (March 2026): 1M: 3.635%, 3M: 3.593%, 6M: 3.676%, 12M: 3.674% - 4-tenor rate KPI cards with delta from previous rate (up/down arrow) - 12-month rate history line chart - Rate update form: 4 inputs + date picker + save button - Mortgage impact calculator: P * (r(1+r)^n) / ((1+r)^n - 1) formula with loan/term/margin inputs - 'Push to Users' notification button + update history log - Commit: 'Add EIBOR tab' |  |

| SESSION 27: Tab Control Tab (Feature Flags) ¦ 6 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Create Firestore collection: platformSettings with tab config document - Tab KPI bar: Total, Visible, Hidden, Pro-only, Enterprise-only - Tab control grid: each dashboard tab as a card with visible toggle + min tier dropdown - Bulk actions: select all, deselect all, bulk show/hide, bulk set tier - PREVIEW MODE (critical): 'See as Free' / 'See as Pro' / 'See as Enterprise' buttons - Preview mode opens dashboard in new tab with simulated tier - Change history log - Dashboard reads tab visibility from Firestore on each load - Commit: 'Add Tab Control' |  |

## STAGE 1.4: BUILD ADMIN TABS — Tier 3 (Engagement)

Weeks 7–8  |  ~22 hours  |  Build 3 engagement tabs for analytics and communication

| SESSION 28-29: Analytics Tab ¦ 10 hours (2 sessions) ¦ ☐ Not Started |  |
| --- | --- |
| - Session 28: DAU/WAU/MAU KPIs + DAU/MAU ratio (stickiness), user growth area chart (30 days) - Conversion funnel: Visitor → Signup → Trial → Paid with % at each step - Geographic breakdown (countries/cities) - Session 29: Cohort retention heatmap (rows=signup weeks, columns=weeks since, cells=retention %) - Feature usage tracker: top 10 dashboard tabs, calculator usage, export usage - Session duration distribution, device breakdown, time-of-day heatmap - Commit: 'Add Analytics tab' |  |

| SESSION 30: Email Digest Tab ¦ 6 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Digest KPI bar: Last sent, Subscribers, Open rate, Click rate - Manual send panel: subject input, rich text content editor, preview + test send + send all - Schedule builder: Daily/Weekly/Monthly, day selector, time picker - Send history table: Date, Subject, Recipients, Opens, Clicks - Unsubscribe manager with reason tracking - Integrate EmailJS for sending - Commit: 'Add Email Digest tab' |  |

| SESSION 31: Notifications Tab ¦ 6 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Notification composer: title, body, link URL, icon selector - Target selector: All users, by tier, specific users - Send preview showing how notification appears in dashboard + recipient count - 'Send Now' and 'Schedule' buttons - Active banners: list, pause/resume toggle, delete - Banner creator: text, color picker, expiry date, dismissible toggle - Dashboard shows notifications to users on login - Commit: 'Add Notifications tab' |  |

## STAGE 1.5: BUILD ADMIN TABS — Tier 4 (World Class)

Weeks 8–10  |  ~56 hours  |  7 world-class admin tabs that set DXB Analytics apart from every competitor

| SESSION 32-33: Cancellation Insights Tab ¦ 8 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Create Firestore collection: cancellations — { userId, reason, feedback, previousTier, cancelledAt } - Exit survey flow triggered on downgrade: reason options (too expensive, missing features, found alternative, not using enough, technical issues, other) - Reasons visualization: pie chart + bar chart trend over time - Cancellation feed (recent cancellations list) - Win-back panel by reason: 'Too expensive' → offer discount, 'Missing features' → show roadmap, 'Not using' → offer training - Churn timing chart (day of week, time of month) - Resolution tracker (win-back success rate) - Commit: 'Add Cancellation Insights' |  |

| SESSION 34-35: Support Inbox Tab ¦ 10 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Create Firestore collection: supportTickets — { userId, subject, messages[], status, priority, createdAt, resolvedAt } - Support KPI bar with SLA tracking: Open, Avg response time, Resolved today, SLA breaches - Ticket list with status badges: New (red), In Progress (yellow), Waiting (blue), Resolved (green) - Ticket drawer with full conversation thread (user left, admin right, timestamps) - Reply input with EmailJS, status changer, priority selector - Response templates: save common replies, quick insert - User-side contact form in dashboard: subject + message → creates Firestore ticket - New ticket alert chip in admin topbar - Commit: 'Add Support Inbox' |  |

| SESSION 36-37: Pricing & Plans / Promo Codes Tab ¦ 8 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Promo code creator: code string, discount %, usage limit, expiry date - Active codes table with redemption count - Custom enterprise deals tracker - Trial extension tool (extend any user's trial from admin) - Redemption log - Commit: 'Add Pricing tab' |  |

| SESSION 38-39: Market Intelligence Tab ¦ 8 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Market news feed with full CRUD (add, edit, delete articles) - DLD transaction data panel - Developer health scorecards - Market sentiment indicator - Featured articles toggle (featured = shown on dashboard) - Commit: 'Add Market Intelligence' |  |

| SESSION 40: Forecasting Tab ¦ 6 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Forecast KPI cards: current MRR, projected 12-month, growth rate - Scenario model chart (3 lines: conservative, base, optimistic) - Scenario input sliders: growth rate, churn rate, ARPU - MRR milestone tracker with progress bars - Revenue target setter - Commit: 'Add Forecasting tab' |  |

| SESSION 41: Referral Program Tab ¦ 6 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Referral KPI bar: Total referrals, Converted, Revenue from referrals - Leaderboard: top 10 referrers - Referral code generator (unique per user) - Referral history table - Commission tracker - Commit: 'Add Referral Program' |  |

| SESSION 42: Billing History Tab ¦ 6 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Billing KPI bar: MRR, ARR, failed payments, refunds this month - Payment history table - Failed payment queue with retry option - Refund processor (placeholder pending Stripe integration) - Invoice generator (placeholder) - Stripe webhook-ready structure - Commit: 'Add Billing History' |  |

## STAGE 1.6: TESTING & LAUNCH PREP

Weeks 11–12  |  ~24 hours  |  QA, Stripe, domain, legal, and launch

| SESSION 43: Full QA — Admin Panel ¦ 4 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Test all 19 admin tabs: KPIs load, charts render, CRUD works, filters work - Test cross-tab navigation (click-throughs work correctly) - Test mobile responsive layout - Check console for errors across all tabs - Document all bugs in GitHub Issues - Fix critical bugs before proceeding - Commit: 'QA fixes batch 1' |  |

| SESSION 44: Full QA — Dashboard ¦ 4 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Test all 23 dashboard tabs - Verify tier-gating: Free sees only free tabs, Pro sees free + pro, Enterprise sees all - Test calculators: ROI, Mortgage, Flip — verify formula accuracy - Test portfolio tracking flow end-to-end - Test mobile responsive layout - Document all bugs, fix critical ones - Commit: 'QA fixes batch 2' |  |

| SESSION 45: Performance Audit (Lighthouse 90+) ¦ 3 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Run Lighthouse on landing page, dashboard, and admin panel - Performance 90+: lazy load images, code splitting, minimize bundle - Accessibility 90+: alt tags, ARIA labels, color contrast - Best Practices 90+, SEO 90+: meta tags, structured data - Re-run audits until all 90+ - Commit: 'Performance improvements' |  |

| SESSION 46: Connect Stripe (CRITICAL) ¦ 4 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Create Stripe account, create products: Pro Monthly AED 99, Pro Annual AED 990, Enterprise Monthly AED 499, Enterprise Annual AED 4,990 - Install: npm install @stripe/stripe-js - Create checkout flow: pricing page → Stripe Checkout → success/cancel pages - Set up webhook endpoint POST /api/stripe-webhook - Handle events: checkout.session.completed → upgrade tier, invoice.paid → extend sub, invoice.payment_failed → dunning email, subscription.deleted → downgrade - Add webhook secret to Vercel environment variables - Test full checkout flow with Stripe test cards - Commit: 'Connect Stripe' |  |

| SESSION 47: Domain & Hosting ¦ 2 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Purchase domain: dxbanalytics.com (or best available alternative) - Add domain to Vercel project, update DNS records at registrar - SSL certificate (Vercel handles automatically) - Add dxbanalytics.com to Firebase Authentication authorized domains - Update Stripe webhook URLs to production domain - Test: site loads, login works, Stripe checkout works on new domain |  |

| SESSION 48: Legal Pages ¦ 3 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Create Privacy Policy: data collection, GDPR compliance, retention policy, third-party services (Firebase, Stripe) - Create Terms of Service: usage terms, payment terms, refund policy, account termination - Create Cookie Policy - Create Disclaimer: data accuracy, NOT investment advice - Add footer links to all legal pages - Add cookie consent banner - Commit: 'Add legal pages' |  |

| SESSION 49: Final Pre-Launch Review ¦ 2 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Full walkthrough: Landing → Signup → Dashboard → Admin - Test payment flow end-to-end with real Stripe card - Verify all emails send: welcome email, payment confirmation, password reset - Check all links (no 404s), test on Chrome/Safari/Firefox/Edge - Test on iOS Safari and Android Chrome - Verify analytics tracking (Mixpanel/GA) working - Verify error monitoring (Sentry) active - Final git push, verify Vercel deployment |  |

| SESSION 50: 🚀 LAUNCH ¦ 2 hours ¦ ☐ Not Started |  |
| --- | --- |
| - Switch Stripe from test mode to live mode - Update environment variables for production - Deploy final production build, verify on production domain - Announce on LinkedIn: launch post with 3-4 screenshots, tag Dubai RE connections - Send personal message to 10 friends/colleagues offering early access - Monitor Sentry for errors, monitor Vercel logs - BE AVAILABLE for quick fixes for first 48 hours - CELEBRATE — Phase 1 Complete! |  |

# 5. PHASES 2–5: FROM LAUNCH TO MARKET LEADER

## PHASE 2: FIRST USERS (Month 3–4 | Target: 75/100)

Phase 2 Exit Criteria 50+ total users ¦ 5+ paid users ¦ AED 500+ MRR ¦ 5 testimonials collected

### Stage 2.1: Soft Launch (Month 3, ~5 sessions)

- Session 51: List 30 Dubai RE contacts, send personalized messages with free Pro access offer

- Session 52: LinkedIn announcement — launch post with screenshots, tag connections, post Tuesday 9am GST

- Session 53: WhatsApp group sharing — 5 Dubai RE groups

- Session 54: Set up Typeform feedback form in-app, schedule 5 user calls

- Session 55: Conduct 5 x 30-min user feedback calls, record top 3 bugs + top 3 feature requests

### Stage 2.2: Iterate & Convert (Month 3–4, ~10 sessions)

- Sessions 56-58: Fix top 10 bugs from user feedback, deploy daily, notify users

- Sessions 59-60: Build top 2 requested features, announce to users

- Session 61: Write first LinkedIn article — Dubai RE market insight using platform data

- Session 62: First conversion push — identify 10 most active free users, personal outreach, offer 20% discount

- Session 63: Collect 5 written testimonials + 2 video testimonials for landing page

- Session 64+: Establish weekly content rhythm — 1 LinkedIn post/week with Dubai RE insights

## PHASE 3: PRODUCT-MARKET FIT (Month 5–6 | Target: 80/100)

Phase 3 Exit Criteria 100+ users ¦ 20+ paid users ¦ AED 2,500+ MRR ¦ 3 developers covered ¦ 1 enterprise customer ¦ <5% monthly churn

### Stage 3.1: Expand Data (Month 5, ~8 sessions)

- Sessions 66-68: Add DAMAC developer — research 20+ projects, gather price/yield/handover data, add to Firestore

- Sessions 69-71: Add Sobha developer — same process, total projects now 90+

- Session 72: EIBOR automation — research UAE Central Bank feed, build daily auto-update script

- Session 73: Data quality audit — verify all project data accuracy, update lastVerified dates

### Stage 3.2: Conversion Optimization (Month 5–6, ~7 sessions)

- Session 74: Enable referral program, add referral link to user dashboard, email existing users about it

- Session 75: Win-back campaign for churned/expired users with special offer

- Session 76: First enterprise sale — identify 5 agency targets, personal outreach, demo call, target AED 499/mo

- Session 77: Improve onboarding — welcome email sequence, in-app tooltips, 'Getting Started' guide

- Sessions 78-80: Build top 3 requested features based on user feedback

## PHASE 4: GROWTH MODE (Month 7–9 | Target: 85/100)

Phase 4 Exit Criteria 300+ users ¦ 60+ paid users ¦ AED 7,000+ MRR ¦ Mobile app live (iOS + Android) ¦ Arabic version live ¦ First hire made

### Stage 4.1: Mobile App (Month 7–8, ~10 sessions)

- Sessions 81-85: React Native MVP — Login, Dashboard Overview, Projects list + detail, Portfolio, push notifications

- Sessions 86-88: App store submission: icons, description, screenshots, submit to Apple + Google

- Sessions 89-90: Fix app store review feedback, launch, announce to all users

### Stage 4.2: Growth Engine (Month 8–9, ~10 sessions)

- Session 91: Launch Weekly Dubai Market Report email newsletter

- Sessions 92-93: SEO optimization — keyword research, optimize landing page, create SEO blog pages, build backlinks

- Session 94: Arabic V1 planning — audit all user-facing text, create translation spreadsheet

- Sessions 95-97: Arabic implementation — i18n system, translations, RTL stylesheet

- Session 98: First part-time hire — developer or sales based on bottleneck

## PHASE 5: MARKET LEADER (Month 10–12 | Target: 90/100)

Phase 5 Exit Criteria 500+ users ¦ 100+ paid users ¦ AED 12,000+ MRR ¦ 2+ press articles ¦ 6+ developers covered ¦ Team of 3

### Stage 5.1: Expand Developers (Month 10, ~6 sessions)

- Sessions 99-100: Add Aldar (Abu Dhabi focus)

- Sessions 101-102: Add Nakheel

- Sessions 103-104: Add Meraas — total projects now 150+, announce 'all major developers covered'

### Stage 5.2: Credibility (Month 11–12, ~8 sessions)

- Sessions 105-106: Press outreach — Arabian Business, Gulf News, Khaleej Times, write press release, pitch journalists

- Session 107: DLD/RERA outreach — research partnership programs, send introduction email, request meeting

- Session 108: Launch YouTube channel — first market analysis video using platform data

- Sessions 109-110: AI Insights V1 — integrate OpenAI/Claude API, build chat interface, launch beta to Pro users

- Session 111: Team expansion — hire developer or sales person (team = 3)

- Session 112: Year 1 review — full metrics analysis, learnings document, Year 2 plan

# 6. PHASE 6: SCALE (Year 2–3 | Target: 95/100)

## 6.1 Year 2 Quarterly Goals

| Quarter | Focus | Target Milestone |
| --- | --- | --- |
| Q1 Year 2 | Abu Dhabi Expansion | +100 users from Abu Dhabi, 50+ Abu Dhabi projects |
| Q2 Year 2 | API Product Launch | 3 enterprise API customers, AED 5,000/mo from API alone |
| Q3 Year 2 | Saudi Market Research | Riyadh + Jeddah validation, demand confirmed or pivoted |
| Q4 Year 2 | Major Milestone | DLD official partnership OR AED 2M funding OR AED 50K MRR |

### Year 2 Exit Criteria

- 1,000+ users  |  200+ paid users  |  AED 25,000+ MRR  |  Team of 5

## 6.2 Year 3 Vision: Category Leader

| Metric | Target |
| --- | --- |
| Total Users | 2,500+ |
| Paid Users | 500+ |
| MRR | AED 100,000+ |
| ARR | AED 1,200,000+ |
| Team Size | 8-10 |
| Markets | All GCC (UAE, KSA, Qatar, Bahrain, Kuwait) |
| Company Valuation | AED 15,000,000–25,000,000 |

## 6.3 Year 3+ Major Decisions

- Stay bootstrapped vs raise Series A

- Expand regionally (GCC) vs deepen UAE product

- Build new features vs acquire smaller competitors

- Enterprise focus vs high-volume SMB/agent tier

## 6.4 Exit Options (Year 3–6)

- Continue growing independently — full ownership, maximize profit

- Acquisition by PropTech: Property Finder, Bayut — GCC consolidation play

- Acquisition by developer: Emaar, DAMAC — vertical integration

- Acquisition by data company: CoStar, Yardi — international expansion

- IPO track — requires AED 500K+ MRR, 5+ year runway

# 7. KEY METRICS & WEEKLY TRACKING

## 7.1 Weekly Dashboard — Track Every Week

| Metric | This Week | Last Week | Target (Month End) |
| --- | --- | --- | --- |
| Total Signups (cumulative) |  |  |  |
| New Signups (this week) |  |  |  |
| Paid Users (cumulative) |  |  |  |
| MRR (current AED) |  |  |  |
| Churn (users lost this month) |  |  |  |
| Trial Conversion Rate |  |  |  |
| Active Users (logged in this week) |  |  |  |
| Support Tickets Open |  |  |  |

## 7.2 Score Progression Targets

| Milestone | Score Target | Key Achievement |
| --- | --- | --- |
| End Phase 1 (Week 12) | 70/100 | Production-ready, Stripe live, first users |
| End Phase 2 (Month 4) | 75/100 | 5+ paid, product-feedback loop established |
| End Phase 3 (Month 6) | 80/100 | PMF indicators, 3 developers, enterprise deal |
| End Phase 4 (Month 9) | 85/100 | Mobile app, Arabic, growth engine running |
| End Phase 5 (Month 12) | 90/100 | 500+ users, 100+ paid, press coverage |
| End Phase 6 (Year 3) | 95/100 | GCC leader, 2,500+ users, exit-optionable |

## 7.3 Decision Triggers

| Condition | Action |
| --- | --- |
| If conversion rate <2% after 200 signups | Run 5 user interviews, identify friction, redesign onboarding |
| If MRR growth <10% for 3 consecutive months | Run win-back campaign, add major requested feature, or reprice |
| If churn >10% monthly | Immediately run exit surveys, fix top 3 reasons |
| If enterprise deal closes | Hire developer ASAP, prioritize enterprise feature requests |
| If MRR reaches AED 25,000 | Hire full-time salesperson, begin investor deck prep |
| If competitor launches similar product | Accelerate unique features (AI, Arabic), deepen data moat |

# 8. TECHNICAL REFERENCE

## 8.1 Pricing Structure

| Plan | Price | Target User | Key Features |
| --- | --- | --- | --- |
| Free | AED 0 | Individual agents testing | Overview, Projects, basic Financials |
| Pro Monthly | AED 99/mo | Active agents & analysts | All dashboard tabs, PDF/Excel export, API read |
| Pro Annual | AED 990/yr | Committed professionals | Pro + 2 months free |
| Enterprise Monthly | AED 499/mo | Teams, brokerages | All Pro + SSO, white-label, team seats |
| Enterprise Annual | AED 4,990/yr | Large companies | Enterprise + 2 months free + priority support |

## 8.2 Environment Variables Required

Required .env.local Variables REACT_APP_FIREBASE_API_KEY, REACT_APP_FIREBASE_AUTH_DOMAIN, REACT_APP_FIREBASE_PROJECT_ID REACT_APP_FIREBASE_STORAGE_BUCKET, REACT_APP_FIREBASE_MESSAGING_SENDER_ID, REACT_APP_FIREBASE_APP_ID REACT_APP_STRIPE_PUBLIC_KEY — public key (safe for frontend) STRIPE_SECRET_KEY — NEVER expose to frontend, server only STRIPE_WEBHOOK_SECRET — for verifying Stripe webhook signatures REACT_APP_MIXPANEL_TOKEN — for analytics tracking REACT_APP_SENTRY_DSN — for error monitoring DLD_API_KEY — server only, for Dubai Land Department API

## 8.3 Git Workflow

- Branch naming: feature/tab-golden-visa  |  fix/projects-filter-bug  |  refactor/extract-button-component

- Commit format: feat: add golden visa tab  |  fix: resolve filter bug  |  refactor: extract Button  |  chore: update deps

- Never commit to main directly — use branches and merge for anything >1 session of work

- Vercel auto-deploys on every main branch push — always test live after pushing

## 8.4 Recommended VS Code Extensions

- ESLint + Prettier — linting and formatting

- ES7+ React/Redux/React-Native snippets — code shortcuts

- GitLens — full Git history inline

- Error Lens — inline error display without opening Problems panel

- Import Cost — shows bundle size impact of each import

## 8.5 Firestore Security Rules (Production)

Key Security Rules projects collection: public read (anyone), admin write only communities collection: public read, admin write only users/{userId}: read/write only if request.auth.uid == userId OR isAdmin() users/{uid}/portfolios: read/write only if own user yields collection: Pro+ or admin read, admin write only auditLog: admin read only, admin create only, NEVER update or delete kyc: user own read (status only), admin full access supportTickets: user own thread read/create, admin full access

# 9. PHASE 1 FINAL LAUNCH CHECKLIST

Use this checklist as your single source of truth for Phase 1 completion. Every item must be checked before public launch.

## Product Readiness

- B2C features removed (WhatsApp, Call, Email inquiry)

- Landing page updated to B2B messaging

- All 19 admin tabs built and tested

- All broken dashboard tabs hidden via Tab Control

- Working dashboard tabs fully functional

- Project detail pages clean and professional

- PDF Export functional for project pages

- Excel Export functional for project tables

- Portfolio tracking working end-to-end

- All 4 calculators working: ROI, Flip, Mortgage, Service Charge

## Technical Readiness

- AdminPanel.jsx < 500 lines (ideally ~200)

- EmaarDashboardV2.jsx < 500 lines (ideally ~200)

- No file exceeds 500 lines of code

- Zero console errors on all pages

- Lighthouse score 90+ on Performance, Accessibility, Best Practices, SEO

- All imports working from new folder structure

- Firebase Auth, Firestore reads, Firestore writes all functional

- Error boundaries in place for all major components

## Business Readiness

- UAE company registered (trade license)

- Business bank account open

- Domain purchased and live (dxbanalytics.com or equivalent)

- SSL certificate active

- Stripe live mode enabled

- All 4 Stripe products created: Pro Monthly/Annual, Enterprise Monthly/Annual

- Stripe webhook endpoint working in production

- Privacy Policy page live

- Terms of Service page live

- Cookie Policy + consent banner live

- Disclaimer page live (data accuracy, not investment advice)

## Operations Readiness

- Sentry error monitoring configured and receiving events

- Analytics tracking configured (Mixpanel or equivalent)

- Support inbox tab active for handling first user queries

- Email sending configured (EmailJS or equivalent)

- Welcome email sends on signup

- Payment confirmation email sends on Stripe charge

- Password reset email sends

Final Word DXB Analytics has the potential to become the Bloomberg Terminal of GCC Real Estate. Execute session by session. Track your metrics weekly. Iterate based on user feedback. The market is waiting. 228 developers, 40,000+ agents, and an entire region with no professional-grade data platform. The question is not whether this is a good opportunity. The question is: are you ready to execute?

DXB Analytics Master Build Plan v1.0  |  March 2026  |  Confidential