DXB ANALYTICS

NEW CHAT CONTEXT DOCUMENT

Everything a new session needs to know — paste this and start building

| AED 2,194 Current MRR | 7 Total Users | 6 Paid Users | 35% Platform Complete |
| --- | --- | --- | --- |

Owner: Mian Muhammad Waleed  ·  Company: The Address Holding  ·  March 2026

Bloomberg Terminal of GCC Real Estate  ·  228 Developers  ·  40,000 Agents  ·  500 Brokers

SECTION 1: PLATFORM IDENTITY

1.1 Core Identity

| Item | Value |
| --- | --- |
| Platform Name | DXB Analytics |
| Tagline | Bloomberg Terminal of GCC Real Estate |
| Company | The Address Holding — Dubai, UAE |
| Owner | Mian Muhammad Waleed |
| Live URL | https://emaar-dashboard.vercel.app |
| Admin URL | https://emaar-dashboard.vercel.app/admin |
| ProjectManager URL | https://emaar-dashboard.vercel.app/manage |
| GitHub Repo | github.com/mianwaleed689/emaar-dashboard (branch: main) |
| Project Path | C:\Users\TAD\emaar-dashboard\src |
| Shell | PowerShell — always use semicolons ; not && |
| Firebase Project | dxb-analytics |
| Firebase Auth Domain | dxb-analytics.firebaseapp.com |
| Firebase Storage | dxb-analytics.firebasestorage.app |
| Firebase App ID | 1:329487314073:web:2a73aa4a5b770f58459c08 |

1.2 The Three Products Being Built

| Product | Target User | Price | Status |
| --- | --- | --- | --- |
| Intelligence Dashboard | Individual Agents (40,000+) | AED 99-199/mo | 35% complete — Emaar live |
| Agent & Broker Workspace | Broker Companies (500+) | AED 499-2,999/mo | Not built yet |
| Developer Portal | Developers (228) | AED 999+/mo | Not built yet |

1.3 Competitive Landscape — Know Your Enemies

| Competitor | What They Have | Your Advantage |
| --- | --- | --- |
| DXBiQ | 2M+ DLD transactions, free, AI search, interactive maps | No developer modules, no CRM, no agent tools |
| DXB Interact | Official DLD data, free, used daily by agents | Government-backed but no intelligence depth or CRM |
| REIDIN | UAE market leader, used by CBRE/JLL, city to submarket drilldown | Enterprise AED 2,000+/mo — you are more affordable + have CRM |
| Behomes | Interactive map 200+ developers, client presentations, WhatsApp CRM | You have intelligence + CRM + developer data combined |
| PropSpace | Dubai/Abu Dhabi specific CRM for agents | No market intelligence, no developer data depth |
| Pipedrive/HubSpot | World-class CRM | Not real estate specific, no Dubai developer data |

Your Moat The ONLY platform combining: Dubai developer intelligence (48+ projects, yields, ROI) + Agent CRM (leads, pipeline, WhatsApp) + Client tools (presentations, portals, PDF reports). No competitor has all three.

SECTION 2: TECH STACK & ALL CREDENTIALS

2.1 Complete Tech Stack

| Layer | Technology | Details |
| --- | --- | --- |
| Frontend | React 18 | SPA, functional components, hooks |
| Routing | React Router v6 | /, /dashboard, /admin, /manage, /project/:id, /terms, /privacy |
| Charts | Recharts | Line, Bar, Area, Pie, Radar, Composed charts |
| Maps | Leaflet.js | Interactive maps, custom markers, yield heatmap |
| i18n | Custom i18n.js | 20 languages — Arabic/Urdu/Farsi RTL, localStorage persistence |
| Styling | Inline CSS-in-JS | T theme object — gold/navy/teal palette |
| Typography | Google Fonts | Outfit (body) + Fraunces (headings) |
| Database | Firebase Firestore | NoSQL realtime — 15 listeners dashboard, 25 admin |
| Auth | Firebase Auth | Email/password + Google Sign-In + Firestore role check |
| Storage | Firebase Storage + Cloudinary | Dual image system |
| Payments | Stripe | 4 products: Pro + Enterprise x monthly/annual |
| Email | EmailJS | Transactional emails on signup, notifications |
| FX Rates | ExchangeRate-API | Currency conversion |
| Property Data | Bayut RapidAPI | New launch scanning, market data |
| AI Insights | Anthropic Claude API | claude-sonnet-4-20250514, cached 7 days Firestore |
| Deployment | Vercel (Hobby Plan) | GitHub Actions auto-deploy on push to main |
| CI/CD | GitHub Actions | .github/workflows/deploy.yml |
| Cron | Vercel Serverless | Daily 6AM — launch scan + market sync |
| Stock Data | Yahoo Finance (free) | EMAAR.DU every 5 minutes |

2.2 All API Keys & Credentials

IMPORTANT These are live production credentials. Never share this document publicly.

| Service | Key/Value | Used For |
| --- | --- | --- |
| Firebase API Key | AIzaSyBEtQr19WTjSTxssB2TjJq-ENioG8Jpq6Q | Firebase auth + Firestore |
| Firebase Project ID | dxb-analytics | Project identifier |
| Firebase Messaging Sender | 329487314073 | Push messaging |
| Bayut RapidAPI Key | 420de140camsh35f3baf70380d11p1e0c92jsn00005ba30591 | Property data scanning |
| ExchangeRate-API Key | 60dc1d50c587d667a41d415d | Currency conversion |
| EmailJS Service | service_da7nshv | Service ID |
| EmailJS Template | template_gl1xqhy | Template ID |
| EmailJS Public Key | USkwUhp0csGCVDkdQ | Public key |
| Cloudinary Cloud | dh9dd5ld0 | Image uploads |
| Cloudinary Preset | dxb-analytics | Upload preset |
| Stripe Pro Monthly | AED 99/mo | price_pro_monthly |
| Stripe Pro Annual | AED 990/yr | price_pro_annual |
| Stripe Enterprise Monthly | AED 499/mo | price_enterprise_monthly |
| Stripe Enterprise Annual | AED 4,990/yr | price_enterprise_annual |
| Vercel Project ID | prj_Vnic3PPLerJ51WduC4nWsC5Mlgsd | Deploy target |
| Vercel Org ID | mianwaleed689s-projects | Vercel organization |
| Deploy Hook URL | https://api.vercel.com/v1/integrations/deploy/prj_Vnic3PPLerJ51WduC4nWsC5Mlgsd/hQFpb5g4wv | Webhook trigger |
| Firebase Admin Email | firebase-adminsdk-fbsvc@dxb-analytics.iam.gserviceaccount.com | Cron jobs admin SDK |

SECTION 3: DEPLOY COMMANDS & WORKFLOW

3.1 Standard Deploy Command

Every code change deploys automatically via GitHub Actions. Just push:

cd C:\Users\TAD\emaar-dashboard git add . git commit -m "feat: your description here" git push origin main # GitHub Actions automatically: # 1. Installs Node + Vercel CLI # 2. Pulls Vercel project config # 3. Builds with DISABLE_ESLINT_PLUGIN=true # 4. Deploys to production # Live at https://emaar-dashboard.vercel.app in ~3 minutes

3.2 Copy File From Downloads After Edit

# After downloading edited file from Claude: Copy-Item "$env:USERPROFILE\Downloads\FileName.jsx" "C:\Users\TAD\emaar-dashboard\src\FileName.jsx" -Force # Then deploy: cd C:\Users\TAD\emaar-dashboard git add . git commit -m "feat: description" git push origin main

3.3 Session Workflow — Every Time

| Step | Action |
| --- | --- |
| 1 | Say which session number you want to start |
| 2 | Claude confirms what will be built |
| 3 | Upload the latest version of the file to be edited |
| 4 | Claude builds it and outputs the file |
| 5 | You copy from Downloads to src folder |
| 6 | You push to GitHub — auto deploys |
| 7 | You test on https://emaar-dashboard.vercel.app |
| 8 | Confirm it works — move to next session |

3.4 Commit Convention

| Type | Format | Example |
| --- | --- | --- |
| Feature | feat: description | feat: add DAMAC module with 30 projects |
| Fix | fix: description | fix: resolve leads kanban not updating |
| Refactor | refactor: description | refactor: extract ProjectCard component |
| Chore | chore: description | chore: delete dead files App.css logo.svg |

3.5 GitHub Actions — How It Works

NEVER run this npx vercel --prod ← This broke auto-deploy before. Never run it again.

The deploy workflow lives at .github/workflows/deploy.yml and triggers on every push to main branch. It uses DISABLE_ESLINT_PLUGIN=true to bypass ESLint errors during build.

SECTION 4: COMPLETE FILE STATE

4.1 All 23 Source Files

| File | Lines | Status | Notes |
| --- | --- | --- | --- |
| src/EmaarDashboardV2.jsx | 7,691 | Latest — working | 20+ dashboard tabs, all useState fixed, eslint-disable added |
| src/AdminPanel.jsx | 24,235 | Latest — working | 14 admin tabs live, eslint-disable added |
| src/data.js | 759 | Locked | 48 Emaar projects — never touch with cron |
| src/LandingPage.jsx | 702 | Working | Has WhatsApp text (not button) — needs screenshot added |
| src/ProjectDetail.jsx | 612 | Working | Already clean — Copy Link + Share via Email, no WhatsApp |
| src/ProjectManager.jsx | 947 | Working | Separate admin CRUD tool at /manage route |
| src/RoiCalculator.jsx | 111 | Clean | Reusable component — 4 strategies |
| src/App.js | 73 | Clean | AuthGuard checks Firestore role, HomeRoute, I18nProvider |
| src/firebase.js | 18 | Clean | Exports auth, db, storage |
| src/i18n.js | 172 | Excellent | 20 languages, RTL Arabic/Urdu/Farsi, Context provider |
| src/ErrorBoundary.jsx | 60 | Production ready | Branded error screen |
| src/NotFound.jsx | 45 | Clean | 404 page |
| src/Terms.jsx | 130 | Live | UAE law, GDPR, The Address Holding |
| src/Privacy.jsx | 110 | Live | GDPR, Firebase Belgium hosting |
| src/SeedData.jsx | 121 | DELETE | One-time seeder already used |
| src/FixPrices.jsx | 80 | DELETE | One-time price fixer already used |
| src/App.test.js | 8 | DELETE | Tests CRA boilerplate — breaks CI |
| src/App.css | 30 | DELETE | CRA boilerplate — completely unused |
| src/index.css | 2 | Keep | Body background reset |
| src/index.js | 17 | Clean | React root |
| src/reportWebVitals.js | 13 | Keep — connect later | Wire to GA4 during launch phase |
| src/setupTests.js | 5 | Keep | Standard test setup |
| logo.svg | N/A | DELETE | CRA default React logo — not DXB brand |
| dxb-analytics-icon.svg | N/A | Keep | Custom DXB icon |
| dxb-analytics-logo.svg | N/A | Keep | Custom DXB logo |
| api/scan-launches.js | N/A | Live | Multi-source Bayut scanner — manual trigger |
| api/sync-market-data.js | N/A | Live | 49 communities PPSF sync — manual trigger |
| api/cron-scan-launches.js | N/A | Live | Daily 6AM — has CURATED_NAMES set of 48 |
| api/cron-sync-market.js | N/A | Live | Daily 6AM — changed from 6h for Hobby plan |
| .github/workflows/deploy.yml | N/A | Live | GitHub Actions auto-deploy |
| vercel.json | N/A | Live | Rewrites + daily cron schedules |

4.2 Critical Architecture Rules

- Emaar 48 projects in data.js — curated, locked, NEVER modified by cron or radar

- Radar projects saved to Firestore 'projects' with addedViaRadar: true, fromFirestore: true

- activeProjects = 48 Emaar base + all extraProjects from Firestore (deduplicated by name)

- CURATED_NAMES set of 48 names in cron — prevents radar duplicating Emaar projects

- T theme object currently in 6 files — needs extracting to src/styles/theme.js (Session 13)

- Stripe tier hierarchy: free < pro_trial < pro < enterprise < admin

- Admin role: set manually in Firestore users collection as role: 'admin'

- DISABLE_ESLINT_PLUGIN=true in package.json build script — keeps Vercel builds green

- selectedDeveloper useState defaults to 'emaar' — multi-developer switcher in Session 19

- Live market data: Firestore liveMarketData/latest — written by daily cron

- All tab content: Firestore tabData/{key} — 10 keys, all live via onSnapshot

SECTION 5: WHAT IS BUILT vs WHAT IS NOT

5.1 Dashboard — 20 Tabs Built

| Tab | Status | Quality |
| --- | --- | --- |
| Overview | WORKING | 7/10 — needs news feed + live heat map |
| Financials | WORKING | 8/10 — Emaar financials complete |
| Projects | WORKING | 8/10 — 48 projects, filters, investment score, compare |
| Handover | WORKING | 7/10 — construction timeline, countdown |
| Launch Calendar | WORKING | 7/10 — upcoming launches |
| Map | WORKING | 7/10 — Leaflet, pins, yield heatmap — needs PPSF layer |
| Neighbourhoods | WORKING | 6/10 — needs data wiring |
| Service Charges | WORKING | 6/10 — needs more community data |
| STR vs LTR | WORKING | 7/10 — good comparison data |
| Developer Health | WORKING | 6/10 — needs more developers |
| DLD Volumes | WORKING | 6/10 — needs developer + project filter |
| DXB Estimate (AVM) | WORKING | 6/10 — partial AVM |
| Portfolio | WORKING | 7/10 — needs unrealised gain + IRR |
| Competitors | WORKING | 6/10 — static data |
| Yields | WORKING | 7/10 — needs 5-year historical chart |
| Mortgage | WORKING | 7/10 — needs all UAE banks comparison |
| ROI Calculator | WORKING | 8/10 — 4 strategies, well built |
| Risk | WORKING | 7/10 — 9-factor model |
| Currency | WORKING | 6/10 — basic rates |
| Golden Visa | WORKING | 7/10 — eligibility checker |
| Flip Calculator | WORKING | 8/10 — full flip analysis |
| Investment Score | WORKING | 8/10 — 0-10 scoring model |
| Price History | WORKING | 6/10 — needs more data |
| Market | WORKING | 6/10 — needs DLD data depth |

5.2 Admin Panel — 14 of 19 Tabs Built

| Tab | Status | Quality |
| --- | --- | --- |
| Overview | DONE | 8/10 — MRR, ARR, users, activity |
| Users | DONE | 9/10 — full CRUD, drawer, bulk import |
| Audit Log | DONE | 8/10 — full action trail |
| Revenue | DONE | 7/10 — needs MRR waterfall + NRR + cohort |
| Data Manager | DONE | 8/10 — project CRUD, Launch Radar, health check |
| Leads CRM | DONE | 5/10 — needs Kanban + email tracking + reminders |
| Notifications | DONE | 8/10 — push + in-app banners |
| Verification (KYC) | DONE | 8/10 — 3-tier queue, document viewer |
| Analytics | DONE | 6/10 — needs feature adoption + DAU/MAU |
| Email Digest | DONE | 8/10 — schedule, template, preview |
| EIBOR Rates | DONE | 8/10 — 4 tenors, history chart |
| Cancellations | DONE | 7/10 — exit survey, reason chart |
| Support Inbox | DONE | 9/10 — full ticket system, templates, SLA |
| Tab Control | DONE | 9/10 — visibility + tier gating |
| Referral Program | NOT BUILT | 0/10 |
| Billing History | NOT BUILT | 0/10 |
| Forecasting | NOT BUILT | 0/10 |
| Pricing & Plans | NOT BUILT | 0/10 |
| Market Intelligence | NOT BUILT | 0/10 |

5.3 Known Issues

| Issue | Status | Fix |
| --- | --- | --- |
| Vercel auto-deploy was broken | RESOLVED | GitHub Actions workflow created |
| ESLint blocking build | RESOLVED | DISABLE_ESLINT_PLUGIN=true in package.json |
| Cron 6h exceeded Hobby plan | RESOLVED | Changed to daily 0 6 * * * |
| Missing useState declarations | RESOLVED | All 6 added to EmaarDashboardV2.jsx |
| Radar projects not in dashboard | RESOLVED | activeProjects now includes all extraProjects |
| Radar cards showing blank data | RESOLVED | New Launch overlay card added |
| T theme duplicated in 6 files | PENDING — Session 13 | Extract to src/styles/theme.js |
| ~11 Firestore duplicates from radar | PENDING | Click Remove Radar Duplicates in Admin |
| Dead files in codebase | PENDING — Session 13 | Delete App.css, logo.svg, App.test.js, SeedData.jsx, FixPrices.jsx |
| Contact email still Gmail | PENDING — launch phase | Update Terms.jsx + Privacy.jsx |
| No product screenshot on landing | PENDING — Session 4 | Add dashboard mockup above fold |
| Only 1 developer (Emaar) | PENDING — Sessions 16-25 | DAMAC, Sobha, Nakheel, Meraas coming |

SECTION 6: THE COMPLETE 63-SESSION BUILD PLAN

The Rule One session = one thing = tested and live before moving on. No exceptions. No skipping.

PHASE 1 — Make Everything World-Class

Sessions 1-15  |  Goal: Every existing feature at 10/10

| # | Task | File | Why |
| --- | --- | --- | --- |
| 1 | Leads CRM — Kanban board + follow-up reminders + email tracking | AdminPanel.jsx | Agents pay AED 99/mo for this alone |
| 2 | Leads CRM — pipeline analytics + lead scoring + lost reason analysis | AdminPanel.jsx | Pipedrive-level quality |
| 3 | Revenue tab — MRR waterfall + NRR + cohort retention chart | AdminPanel.jsx | ChartMogul-level quality |
| 4 | Landing page — product screenshot above fold + testimonials | LandingPage.jsx | Visitors see product in 3 seconds |
| 5 | Dashboard Overview — news feed + community heat map KPIs | EmaarDashboardV2.jsx | Bloomberg-level feel |
| 6 | DLD Volumes — developer filter + project filter + nationality split | EmaarDashboardV2.jsx | Beats free DXBiQ |
| 7 | Yields — 5-year historical chart + global yield benchmarks | EmaarDashboardV2.jsx | Beats REIDIN depth |
| 8 | Mortgage — all UAE banks comparison + affordability checker | EmaarDashboardV2.jsx | Beats PropertyFinder calculator |
| 9 | Map — PPSF heat map layer + transaction volume layer | EmaarDashboardV2.jsx | Beats REIDIN spatial view |
| 10 | Portfolio — unrealised gain + total IRR + diversification score | EmaarDashboardV2.jsx | Sharesight-level quality |
| 11 | Analytics tab — feature adoption + DAU/MAU + funnel drop-off | AdminPanel.jsx | Mixpanel-level quality |
| 12 | Support — CSAT rating + SLA breach alerts | AdminPanel.jsx | Intercom-level quality |
| 13 | Delete dead files + extract T theme to src/styles/theme.js | 6 files | Clean professional codebase |
| 14 | SEO meta tags + OG images on all pages | All pages | Google discoverability |
| 15 | GA4 + Mixpanel + connect reportWebVitals | App.js + all | Real user analytics |

PHASE 2 — Developer Modules

Sessions 16-30  |  Goal: 5 developers live on platform

| # | Task | File | Why |
| --- | --- | --- | --- |
| 16 | DAMAC data research — curate 30 projects with full depth | data_damac.js (new) | 2nd developer changes everything |
| 17 | DAMAC dashboard integration + project cards | EmaarDashboardV2.jsx | DAMAC live on Projects tab |
| 18 | DAMAC map pins + community data + ROI data | EmaarDashboardV2.jsx | Full DAMAC module complete |
| 19 | Multi-developer sidebar switcher — dynamic context | EmaarDashboardV2.jsx | Platform feels real |
| 20 | Sobha Realty — 20 projects curated | data_sobha.js (new) | 3rd developer |
| 21 | Sobha dashboard integration + cards + map | EmaarDashboardV2.jsx | Sobha live |
| 22 | Nakheel — 25 projects curated | data_nakheel.js (new) | 4th developer |
| 23 | Nakheel dashboard integration + cards + map | EmaarDashboardV2.jsx | Nakheel live |
| 24 | Meraas — 15 projects curated | data_meraas.js (new) | 5th developer |
| 25 | Meraas dashboard integration + cards + map | EmaarDashboardV2.jsx | Meraas live |
| 26 | Developer comparison tab — all 5 side by side | EmaarDashboardV2.jsx | Unique market feature |
| 27 | Developer health scores — all 5 with delivery track record | EmaarDashboardV2.jsx | Beats REIDIN |
| 28 | Admin — Referral Program tab | AdminPanel.jsx | Complete 15/19 admin tabs |
| 29 | Admin — Billing History tab | AdminPanel.jsx | Complete 16/19 admin tabs |
| 30 | Admin — Forecasting + Pricing & Plans tabs | AdminPanel.jsx | Complete 18/19 admin tabs |

PHASE 3 — Agent & Broker Workspace

Sessions 31-45  |  Goal: Agents use it every single day

| # | Task | File | Why |
| --- | --- | --- | --- |
| 31 | Send to Client — branded project email from ProjectDetail | ProjectDetail.jsx | Daily agent workflow |
| 32 | Presentation Builder — 5 projects, 1 shareable link, 15 seconds | New component | Beats Behomes |
| 33 | Client Portal — buyer sees their shortlisted projects | New component | Premium agent tool |
| 34 | WhatsApp message templates — one-click copy per project | EmaarDashboardV2.jsx | Dubai agents need this |
| 35 | PDF listing sheet generator — branded project report | ProjectDetail.jsx | Closes deals |
| 36 | Property matching — buyer budget + preferences matched to projects | New component | Beats PropSpace |
| 37 | Bayut + PropertyFinder lead import — auto-capture portal leads | AdminPanel.jsx | Replaces manual entry |
| 38 | Agent profile page — RERA ID, specializations, communities | New component | Professional identity |
| 39 | Brokerage dashboard — manager sees all agents + pipeline | New component | Team accounts |
| 40 | Commission tracker — per deal, per agent, monthly totals | AdminPanel.jsx | Brokerages pay for this |
| 41 | Lead assignment — manager assigns leads to specific agents | AdminPanel.jsx | Team workflow |
| 42 | Viewing scheduler — book viewings from CRM | AdminPanel.jsx | Full daily workflow |
| 43 | Deal pipeline — lead to viewing to offer to SPA to transfer | AdminPanel.jsx | Full deal tracking |
| 44 | DLD document management — store RERA cards, SPA docs | AdminPanel.jsx | Compliance workflow |
| 45 | Mobile PWA — progressive web app, works on phone | All files | 60% of Dubai agents are mobile |

PHASE 4 — Developer Portal

Sessions 46-53  |  Goal: Developers pay AED 999+/mo

| # | Task | File | Why |
| --- | --- | --- | --- |
| 46 | Developer login — separate role, sees only their projects | App.js + new component | New product tier |
| 47 | Developer project dashboard — their projects only | New component | AED 999/mo justification |
| 48 | Buyer inquiry management — all inquiries for their projects | New component | Daily developer use |
| 49 | Agent performance — which agents sell their projects most | New component | Unique developer insight |
| 50 | Launch analytics — views, saves, inquiries per project | New component | Never existed before |
| 51 | Competitor benchmarking — vs DAMAC, Sobha, Nakheel | New component | Premium intelligence |
| 52 | Pricing intelligence — market PPSF vs their PPSF | New component | Pricing strategy tool |
| 53 | Developer monthly report — PDF with all analytics | New component | Board-level reporting |

PHASE 5 — Infrastructure & API

Sessions 54-63  |  Goal: Platform-grade infrastructure

| # | Task | File | Why |
| --- | --- | --- | --- |
| 54 | API v1 — /api/v1/projects endpoint with filters + pagination | New api file | PropTech clients pay for this |
| 55 | API v2 — communities + yields + EIBOR endpoints | New api file | Data platform layer |
| 56 | API documentation portal — developer-facing docs | New page | Enterprise adoption |
| 57 | API key management in Admin panel | AdminPanel.jsx | Self-serve API access |
| 58 | Stripe webhooks — all 5 events complete | New api file | Real payment handling |
| 59 | Mobile responsive — full audit of all pages + components | All files | Mobile users |
| 60 | Architecture split — AdminPanel into 19 modules | 19 new files | Maintainability |
| 61 | Architecture split — Dashboard into 23 modules | 23 new files | Maintainability |
| 62 | Sentry error monitoring — live in production | App.js | Production quality |
| 63 | Load testing + performance optimization | All files | Scale readiness |

SECTION 7: MILESTONES & REVENUE TARGETS

7.1 Session Milestones

| After Session | Platform State | Revenue Target | What Changes |
| --- | --- | --- | --- |
| Session 15 | Every existing feature world-class | AED 5,000 MRR | Existing users upgrade, first new signups |
| Session 30 | 5 developers + admin complete | AED 15,000 MRR | More developers = more reasons to pay |
| Session 45 | Agent workspace live | AED 40,000 MRR | Brokerages buy team seats |
| Session 53 | Developer portal live | AED 80,000 MRR | Developer licenses AED 999+/mo |
| Session 63 | API + infrastructure complete | AED 150,000 MRR | PropTech API clients + full platform |

7.2 The Revenue Math

| Segment | Count Needed | Price | Monthly Revenue |
| --- | --- | --- | --- |
| Individual Agents | 400 paying | AED 99/mo | AED 39,600 |
| Brokerage Teams | 10 brokerages x 20 agents | AED 99/agent | AED 19,800 |
| Developer Licenses | 10 developers | AED 999/mo | AED 9,990 |
| TOTAL | — | — | AED 69,390/mo |

The Key Insight You only need 1% of Dubai's 40,000 agents (400 people) to hit AED 40,000 MRR. The market is massive. The product just needs to be world-class.

SECTION 8: FIRESTORE DATABASE STRUCTURE

8.1 All Collections

| Collection | Purpose | Key Fields |
| --- | --- | --- |
| users | Accounts + subscriptions | uid, email, name, tier, role, trialEnd, kycStatus, provider |
| projectData | Emaar project price overrides | id, name, price, status, handover, ppsf, imageUrl, lat, lng |
| projects | Radar + other developer projects | id, name, developer, developerId, addedViaRadar, fromFirestore, sourceUrl |
| communityROI | Community yield data | community, grossYield, netYield, capitalAppreciation, demand, visa |
| communityIntel | Community intelligence | district, famousFor, developer, lifestyle, schools, healthcare, leisure |
| priceHistory | Price change audit | projectId, oldPrice, newPrice, changedAt, changedBy, reason |
| yieldData | Yield overrides | community, unit, rent, price, gross, net, demand, visa |
| liveMarketData/latest | PPSF from daily cron | communities{}, syncedAt, source |
| tabData/{key} | Dashboard tab content | rows[], updatedAt — 10 keys, all via onSnapshot |
| platformSettings/tabs | Tab visibility flags | tabs{ tabKey: { visible, minTier } } |
| notifications | User notifications | userId, message, type, read, createdAt |
| auditLog | Admin action trail | action, userId, adminId, changedAt, entityType, from, to |
| aiInsights/latest | Claude market insights | insights[], generatedAt — cached 7 days |
| portfolios/{uid} | User investment holdings | holdings[], updatedAt |
| priceAlerts/{uid} | Price alert rules | alerts[] — triggers via cron |
| announcements | In-app banners | message, type, targetTier, expiry, dismissible |
| supportTickets | Support inbox | userId, subject, category, status, messages[], assignedTo |
| cancellations | Exit surveys | userId, reason, reasonText, churned, submittedAt |
| referrals | Referral tracking | referrerId, referredId, code, converted, commission |
| payments | Billing history | userId, amount, status, invoiceUrl, paidAt, stripeId |
| verifications | KYC queue | userId, level, status, documents[], reviewedBy, reviewedAt |
| leads | CRM lead records | name, email, phone, source, status, notes[], assignedTo, createdAt |
| developers | Developer profiles | id, name, phase, isLive, logo, website, projectCount |

SECTION 9: DESIGN SYSTEM

9.1 T Color Tokens — Single Source of Truth

Theme Problem T is currently defined in 6 files. Session 13 will extract it to src/styles/theme.js

| Token | Hex | Use |
| --- | --- | --- |
| T.gold | #D4A843 | Primary accent — KPI borders, headings, CTAs, investment scores |
| T.white | #FFFFFF | Primary text — headings, KPI values |
| T.green | #10B981 | Positive — MRR growth, construction done, yields, success |
| T.red | #EF4444 | Negative — churn, at-risk, errors, warnings |
| T.teal | #14B8A6 | Secondary accent — paid users, active badges, source links |
| T.blue | #3B82F6 | Info + analytics — charts, trends, off-plan status |
| T.purple | #8B5CF6 | ARPU, handover timelines, premium features |
| T.orange | #F97316 | Warnings, trial pipeline, neutral alerts |
| T.bg | #04090F | Main background — near black |
| T.surface | #0A1628 | Card background |
| T.surfaceAlt | #111827 | Hover state background |
| T.border | #1E293B | Card borders |
| T.textMuted | #64748B | Secondary text — sub-labels, dates |
| T.textSecondary | #94A3B8 | Tertiary text — descriptions |

9.2 Typography

| Use | Font | Weight |
| --- | --- | --- |
| Body text, UI elements | Outfit (sans-serif) | 400, 500, 600, 700, 800 |
| Headings, KPI values, project names | Fraunces (serif) | 700, 800, 900 |
| Code blocks, terminal output | Courier New | 400, 700 |

9.3 Technical Standards

- Never define sub-components inside render functions — always define outside

- Every async Firestore operation wrapped in try/catch with notify() feedback

- All imports at top of file — no dynamic imports inside functions

- Max 200 lines per component (target) — never exceed 500 lines

- Every Firestore write must create a corresponding auditLog entry

- Use batch writes when modifying multiple Firestore documents

- Real-time onSnapshot listeners on all frequently updated collections

- DISABLE_ESLINT_PLUGIN=true in package.json build script — never remove

SECTION 10: DUBAI DATA SOURCES & MARKET CONTEXT

10.1 Data Sources

| Source | Data | Update Frequency |
| --- | --- | --- |
| Bayut RapidAPI | Listings, new launches, market data | Real-time — used in cron |
| PropertyFinder API | Listings, PPSF, new projects | Real-time |
| DXB Interact / Dubai Pulse | Official DLD transactions — 2M+ records | Daily |
| UAE Central Bank (centralbank.ae) | EIBOR rates — 4 tenors | Daily — manual admin input |
| Emaar IR (emaar.com/ir) | Financial data, EPS, DPS, launches | Quarterly |
| Yahoo Finance (free) | EMAAR.DU stock price | Every 5 minutes |
| DXB Analytics Research | Curated project data — 48 Emaar projects | As verified by team |

10.2 EIBOR Rates — March 2026

| Tenor | Rate | Use |
| --- | --- | --- |
| 1-Month EIBOR | 3.635% | Short-term variable mortgages |
| 3-Month EIBOR | 3.593% | Most common UAE mortgage benchmark |
| 6-Month EIBOR | 3.676% | Medium-term adjustable |
| 12-Month EIBOR | 3.674% | Annual reset mortgages |

Total mortgage rate = EIBOR + bank margin (1.5-2.5%). Example: 3.593% + 1.75% = ~5.34%

10.3 Dubai Transaction Fees

| Fee | Rate | Paid By |
| --- | --- | --- |
| DLD Transfer Fee | 4% of property value | Buyer — mandatory |
| Agent Commission | 2% of property value | Negotiable |
| Trustee Registration | AED 4,200 (fixed) | Buyer |
| NOC Fee | AED 500-5,000 | Varies by developer |
| Service Charge | AED 10-25/sqft/year | Owner annually |
| Mortgage Registration | 0.25% of loan value | Buyer — if mortgage |

10.4 Emaar Key Financials (2025)

| Metric | Value |
| --- | --- |
| Property Sales | AED 61.9 billion (record) |
| Revenue | AED 23.9 billion (+20% YoY) |
| Net Profit | AED 9.1 billion (+25% YoY) |
| Revenue Backlog | AED 119.5 billion |
| EPS (2025) | AED 2.00 (+31% YoY) |
| Gross Margin | ~45% (industry-leading) |
| 48 Projects Across | 11 communities: DHE, DCH, EBF, GPC, ES, TV, RYM, TO, BB, TH, Branded |

SECTION 11: HOW TO START ANY NEW CHAT SESSION

11.1 The Session Starter Message

At the start of every new chat, paste this message:

Copy this into every new chat I am building DXB Analytics — the Bloomberg Terminal of GCC Real Estate. A B2B SaaS for 228 Dubai developers, 40,000 agents, and 500 broker companies. Live at https://emaar-dashboard.vercel.app. Owner: Mian Muhammad Waleed, The Address Holding Dubai. GitHub: github.com/mianwaleed689/emaar-dashboard (branch: main). Project path: C:\Users\TAD\emaar-dashboard\src. Shell: PowerShell. I have uploaded the full context document. We are on Session [NUMBER]. Today we are building: [TASK FROM PLAN]. Please confirm what we are building before I upload the file.

11.2 What To Upload For Each Session

| Sessions | File to Upload |
| --- | --- |
| 1, 2, 3, 11, 12, 28, 29, 30, 37, 40, 41, 42, 43, 44, 57 | AdminPanel.jsx (24,235 lines) — always upload latest |
| 4, 5, 6, 7, 8, 9, 10, 19, 21, 23, 25, 26, 27, 34, 45 | EmaarDashboardV2.jsx (7,691 lines) — always upload latest |
| 14, 31, 32, 35 | ProjectDetail.jsx |
| 13 | EmaarDashboardV2.jsx + all 6 files with T theme |
| 15 | App.js + index.js |
| 16, 17, 18 | data.js + EmaarDashboardV2.jsx |
| 20 | New file — data_sobha.js — Claude creates from scratch |
| 22 | New file — data_nakheel.js — Claude creates from scratch |
| 24 | New file — data_meraas.js — Claude creates from scratch |

11.3 The Golden Rules

- NEVER run npx vercel --prod — this broke auto-deploy before

- ALWAYS upload the latest file before asking for edits — never assume Claude has it

- ALWAYS test on the live site after every session before marking done

- ONE session = ONE thing — never combine two sessions into one

- ALWAYS push to GitHub after every session — even small changes

- If a build fails — check GitHub Actions at github.com/mianwaleed689/emaar-dashboard/actions

- If something is broken — say exactly what is broken and on which page

- The T theme object is in 6 files — do not add more copies before Session 13

THE MISSION

Build the only platform that combines developer intelligence,

agent CRM, and client tools — built specifically for Dubai.

| Session 1 Start now | 63 Sessions Full platform | AED 150K/mo End target | AED 96M Valuation |
| --- | --- | --- | --- |

One session at a time. One feature at a time. Test before moving on.

DXB Analytics  ·  The Address Holding  ·  Confidential  ·  March 2026