DXB ANALYTICS

THE MASTER BLUEPRINT

Bloomberg Terminal of GCC Real Estate

| AED 3,000,000 Total Investment | AED 12,000,000 Target ARR (Y6) | 419% Target ROI | AED 96,000,000 Valuation (Y6) |
| --- | --- | --- | --- |

6 Phases  ·  18 Stages  ·  112 Sessions  ·  610+ Hours

228 Dubai Developers  ·  40,000+ Sales Agents  ·  500+ Broker Companies  ·  Full GCC

Owner: Mian Muhammad Waleed  ·  Company: The Address Holding  ·  March 2026  ·  CONFIDENTIAL

SECTION 1: EXECUTIVE SUMMARY

1.1 What Is DXB Analytics?

DXB Analytics is a B2B SaaS platform providing Dubai real estate professionals with institutional-grade market intelligence. It delivers yield analysis, price tracking, EIBOR-linked mortgage calculators, investment scoring, developer financials, and portfolio management tools — designed for Emaar sales professionals, Dubai property investors, agents, brokerages, and developers across the GCC.

The platform is the Bloomberg Terminal of Dubai Real Estate — benchmarked against Stripe, Intercom, ChartMogul, Baremetrics, Mixpanel, Amplitude, and Bloomberg.

1.2 The Core Thesis

Why DXB Analytics Exists Dubai's real estate market generates AED 761 billion+ in annual transactions with 228+ active developers and 40,000+ sales agents — yet no professional-grade data platform exists. DXB Analytics fills this gap with structured data, AI-powered insights, and institutional-quality tools tailored to Dubai and the GCC.

1.3 Market Opportunity

| Metric | Value | YoY Growth | Source |
| --- | --- | --- | --- |
| Total RE Transactions (2024) | AED 761 billion | +20% | Dubai Land Department |
| Transaction Volume | 226,000 deals | +36% | DLD Official Data |
| New Investors | 110,000 | +55% | DLD Press Release |
| H1 2025 Transactions | AED 431 billion | +25% | DLD H1 2025 Report |
| Dubai Active Developers | 228 | Growing | RERA |
| Sales Agents | 40,000+ | Growing | RERA |
| Broker Companies | 500+ | Growing | RERA |
| Total Addressable Market | AED 50M+/year | Conservative | Internal Estimate |

1.4 Current Platform State (March 2026)

| Metric | Current | Year 1 Target | Year 6 Target |
| --- | --- | --- | --- |
| Platform Completion | ~35% | 70% | 95% |
| MRR | AED 2,194 | AED 12,000 | AED 1,000,000 |
| Total Users | 7 | 500-1,000 | 25,000+ |
| Paid Users | 6 | 100-200 | 2,500+ |
| Developer Modules | 1 (Emaar, 48 projects) | 4 developers | 228 developers |
| Admin Tabs Live | 4 of 19 | 19 | 19 |
| Dashboard Tabs Live | 6 of 23 | All visible | All 23 |
| Team Size | 1 (Solo) | 1-3 | 15 |
| Company | The Address Holding | Registered + trade license | Full team |
| Company Valuation | Prototype | AED 1M+ | AED 96,000,000 |

1.5 What Is Already Built & Live

Completed & Live Features - Emaar module — 48 curated off-plan and under-construction projects across 11 communities - Admin panel — Overview, Users, Audit Log, Revenue (4 of 19 tabs complete) - Firebase Auth — Email/password + Google Sign-In + role-based access (admin/pro/enterprise/free/pro_trial) - Stripe payments — Pro Monthly AED 99, Pro Annual AED 990, Enterprise Monthly AED 499, Enterprise Annual AED 4,990 - Live Firestore data — 15 onSnapshot listeners in dashboard, 25 in admin — all real-time - Vercel cron jobs — daily 6AM launch scan + daily market sync - Launch Radar — scans Bayut for new projects, skips 48 curated Emaar names via CURATED_NAMES set - GitHub Actions auto-deploy — every git push to main deploys in ~3 minutes - i18n system — 20 languages including Arabic (RTL), Urdu (RTL), Hindi, Chinese, Russian, French, Spanish - Landing page with live user count from Firestore, pricing, features - Interactive Leaflet map with project pins and yield color coding - Investment scoring — 0-10 per project based on yield, PPSF, handover, status, brand - ROI Calculator — 5-year projection, flip calculator, Golden Visa checker - Portfolio tracker — user personal investment holdings with P&L - Watchlist + Compare — save and compare up to 3 projects side by side - Price alerts — trigger notifications when community metrics cross threshold - AI market insights — Claude API cached 7 days in Firestore - Cloudinary image uploads for project photos - EmailJS transactional emails — welcome on signup, admin notifications - ExchangeRate-API for currency conversion - Terms of Service + Privacy Policy — UAE law, GDPR compliant, The Address Holding - 404 page + ErrorBoundary — production-grade error handling - ProjectManager — separate admin tool for project CRUD at /manage route - Firebase Storage + Cloudinary — dual image system

SECTION 2: PRODUCT VISION & ARCHITECTURE

2.1 The Three-Layer Platform Model

The platform is NOT modeled as simply developers + projects + listings. That structure breaks at scale. It is modeled as three distinct layers:

| Layer | Description | Examples |
| --- | --- | --- |
| Core Market Layer | Real-world objects that exist in the market | Developers, Projects, Buildings, Units, Communities |
| Workflow Layer | What users DO on the platform every day | Lead management, Listings, Deals, Transactions, CRM |
| Analytics Layer | What the system calculates and surfaces | Yield metrics, Price trends, Developer health, Valuations |

2.2 Core Entity Map

| Entity | Children | Powers |
| --- | --- | --- |
| Developer | Project → Building → Unit | Developer health, financials, project portfolio, rankings |
| Broker Company | Agent → Listing → Lead → Deal | Agent management, pipeline, commission tracking |
| Unit | Listing → Transaction → PriceHistory → RentalHistory | Valuations, price trends, yield calculations |
| Community | Project → Building → MarketStats | Community rankings, ROI, absorption rates |

2.3 The Four-Question Design Rule

Every record must answer these 4 questions. If the schema supports them, the platform scales to 228 developers and 40,000 agents:

- What is it? — Entity type, name, classification, status

- Who owns it? — Developer, broker company, or the platform

- Who can edit it? — Role-based: admin / developer_admin / broker_admin / agent / analyst

- How trustworthy is it? — Confidence score: verified / portal_verified / estimated / unverified

2.4 Full Product Suite Vision

| Product | Target User | Price Point | Key Features |
| --- | --- | --- | --- |
| Intelligence Dashboard | Individual Agents (40,000+) | AED 99-199/mo | Developer projects, yields, ROI calc, mortgage tools, alerts |
| Brokerage Suite | Broker Companies (500+) | AED 499-2,999/mo | Team accounts, lead management, reporting, CRM pipeline |
| Developer Portal | Developers (228) | AED 999+/mo | Project analytics, buyer intelligence, competitor tracking |
| Market API | PropTech / Enterprises | AED 2,000+/mo | REST API access, bulk data export, webhooks |
| Mobile App | All user types | Included in plan | On-the-go market data, alerts, portfolio, lead management |
| REOS (Operating System) | All of above | Platform tier | Full real estate operating system — see Section 14 |

2.5 Multi-Developer Architecture

- Developer Switcher in sidebar — user picks developer, dashboard switches context dynamically

- Per-developer data files: data.js (Emaar 48) → data_damac.js, data_sobha.js, data_nakheel.js

- allDevelopers array from Firestore 'developers' collection drives sidebar navigation

- isEmaar flag controls full data tabs vs Coming Soon overlay for non-Emaar modules

- Radar projects from non-Emaar developers show 'New Launch — Data Incoming' card

- Tiered access: Emaar (Free + Pro), DAMAC/Sobha/Nakheel (Pro only), Others (Enterprise)

- CURATED_NAMES set in cron prevents radar from duplicating 48 Emaar base projects

SECTION 3: REVENUE MODEL & PRICING

3.1 Pricing Tiers

| Tier | Monthly | Annual | Target User | Key Features |
| --- | --- | --- | --- | --- |
| Free | AED 0 | AED 0 | Awareness / Trial | Basic dashboard, 5 projects, limited tabs |
| Pro | AED 99 | AED 990 | Sales Professionals | Full access, all developers, EIBOR calc, yields, PDF export |
| Enterprise | AED 499 | AED 4,990 | Agencies, Developers | API access, bulk export, KYC, team seats |
| Brokerage Team | AED 99/agent | AED 990/agent | Broker Companies (500+) | Per-seat, admin dashboard, CRM, reporting |
| Developer License | AED 999+ | Custom | Developers (228) | Developer portal, project analytics, buyer data |

3.2 Revenue Streams

- Subscription revenue — individual agents and professionals (primary near-term)

- Team/seat licenses — brokerage companies at per-agent pricing

- Developer licenses — annual contracts with Dubai's 228 developers

- API access fees — PropTech companies and enterprise data consumers

- Transaction-based revenue — commission on deals processed in system (Phase 10+)

- Data intelligence subscriptions — institutional investors and research firms

3.3 SaaS Metrics & Benchmarks

| Metric | Formula | DXB Analytics Target | Benchmark |
| --- | --- | --- | --- |
| MRR | Sum of monthly recurring revenue | AED 10K-20K (Year 1) | N/A |
| ARR | MRR × 12 | AED 120K-240K (Year 1) | N/A |
| ARPU | MRR / Paying Users | AED 99-250 | N/A |
| LTV | ARPU / Monthly Churn | AED 1,000+ | 3× CAC minimum |
| CAC | Marketing Spend / New Customers | Below AED 300 | LTV/3 or less |
| Monthly Churn | Cancelled / Start of Month | Below 5% | 6.5% early stage |
| NRR | (Start + Expansion - Churn) / Start × 100 | Above 100% | >100% = healthy |
| LTV:CAC | LTV / CAC | 3:1 or better | 3:1 minimum |

SECTION 4: 6-YEAR FINANCIAL PLAN

4.1 Investment & Growth by Year

| Year | Investment | Team | MRR Target | ARR | Completion |
| --- | --- | --- | --- | --- | --- |
| Year 1 (Now) | AED 100,000 | 1 (Solo) | AED 12,000 | AED 144,000 | 35% |
| Year 2 | AED 300,000 | 3 | AED 50,000 | AED 600,000 | 55% |
| Year 3 | AED 450,000 | 5 | AED 150,000 | AED 1,800,000 | 65% |
| Year 4 | AED 600,000 | 8 | AED 300,000 | AED 3,600,000 | 75% |
| Year 5 | AED 750,000 | 12 | AED 500,000 | AED 6,000,000 | 85% |
| Year 6 | AED 800,000 | 15 | AED 1,000,000 | AED 12,000,000 | 95% |
| TOTAL | AED 3,000,000 | 15 | AED 1,000,000 | AED 12,000,000 | 95% |

4.2 Cumulative Investment vs Revenue

| Year | Cumulative Investment | Cumulative Revenue | Cumulative Profit |
| --- | --- | --- | --- |
| Year 1 | AED 100,000 | AED 144,000 | AED 44,000 |
| Year 2 | AED 400,000 | AED 744,000 | AED 104,000 |
| Year 3 | AED 850,000 | AED 2,544,000 | AED 650,000 |
| Year 4 | AED 1,450,000 | AED 6,144,000 | AED 2,006,000 |
| Year 5 | AED 2,200,000 | AED 12,144,000 | AED 4,712,000 |
| Year 6 | AED 3,000,000 | AED 24,144,000 | AED 12,576,000 |

Key Insight AED 3 Million invested over 6 years generates AED 12.5M+ in cumulative profit and builds a company worth AED 96,000,000. ROI: 419%.

4.3 Year 1 Monthly Budget (AED 100,000)

| Month | Focus | Spend | Cumulative |
| --- | --- | --- | --- |
| Month 1 | Legal setup, company formation, trade license | AED 25,000 | AED 25,000 |
| Month 2 | Phase 1 — Critical fixes, B2C removal | AED 5,000 | AED 30,000 |
| Month 3 | Phase 1 — DAMAC module start | AED 5,000 | AED 35,000 |
| Month 4 | Phase 2 — Architecture restructure | AED 5,000 | AED 40,000 |
| Month 5 | Phase 2 — Sobha + Nakheel modules | AED 5,000 | AED 45,000 |
| Month 6 | Phase 3 — Admin tabs 5-9 | AED 5,000 | AED 50,000 |
| Month 7 | Phase 3 — Admin tabs 10-19 | AED 5,000 | AED 55,000 |
| Month 8 | Phase 4 — Features + SEO + GA4 | AED 5,000 | AED 60,000 |
| Month 9 | Phase 4 — Stripe live + testing | AED 5,000 | AED 65,000 |
| Month 10 | Phase 5 — Performance + mobile polish | AED 10,000 | AED 75,000 |
| Month 11 | Phase 5 — User acquisition outreach | AED 10,000 | AED 85,000 |
| Month 12 | Launch + marketing campaign | AED 15,000 | AED 100,000 |

SECTION 5: COMPLETE PHASED ROADMAP

5.1 Phase Overview

| Phase | Timeline | Score | Milestone | Sessions | Hours |
| --- | --- | --- | --- | --- | --- |
| Phase 1: Build | Week 1-12 | 70/100 | Product complete, payments live | 50 | 180h |
| Phase 2: First Users | Month 3-4 | 75/100 | 50 users, 5 paid, AED 500 MRR | 15 | 60h |
| Phase 3: PMF | Month 5-6 | 80/100 | 100 users, AED 2,500 MRR | 15 | 100h |
| Phase 4: Growth | Month 7-9 | 85/100 | 300 users, mobile app live | 18 | 150h |
| Phase 5: Market Leader | Month 10-12 | 90/100 | 500 users, press coverage | 14 | 120h |
| Phase 6: Scale | Year 2-3 | 95/100 | 1,000+ users, AED 100K MRR | Ongoing | Full-time |

5.2 Phase 1: Session-by-Session Build Plan

Stage 1.1: Critical Fixes (Week 1-2)

- Session 1: Remove WhatsApp/Call buttons from ProjectDetail.jsx (lines 553-563)

- Session 2: Remove handleEmail() and emailjs import from ProjectDetail.jsx

- Session 3: Remove WhatsApp CTA from LandingPage.jsx — replace with 'Start Free Trial'

- Session 4: Add B2B buttons — Copy to Clipboard, Share Link, PDF Export, Excel Export

- Session 5: Extract T theme object to src/styles/theme.js — remove from 6 files

- Session 6: Create src/utils/formatters.js — formatCurrency, formatDate, formatPercentage

- Session 7: Delete dead files — App.css, logo.svg, App.test.js, SeedData.jsx, FixPrices.jsx

- Session 8: Fix App.test.js — write real tests or delete

Stage 1.2: Architecture Restructure (Week 3-5)

- Split AdminPanel.jsx (24,235 lines) into 19 modular tab components

- Split EmaarDashboardV2.jsx (7,691 lines) into feature-based modules

- Create proper folder structure — 120+ components (see Section 9)

- Create shared UI: Button, Card, Modal, Table, Input, Badge, Chart, Skeleton, Toast

- Move static data from data.js to Firestore (communities, yields, mega projects)

Stage 1.3: Developer Modules (Week 6-8)

- DAMAC module — 30 projects, full data depth matching Emaar (4 sessions)

- Sobha Realty module — 20 projects (2 sessions)

- Nakheel module — 25 projects (2 sessions)

- Multi-developer sidebar switcher — dynamic context switching

- Complete all 19 Admin tabs

- Fix all 23 Dashboard tabs

- Connect Stripe end-to-end with webhook handling

Stage 1.4: Testing & Polish (Week 9-10)

- 90+ Lighthouse performance score

- Mobile responsive testing across all screen sizes

- Cross-browser: Chrome, Safari, Firefox, Edge

- Error boundary implementation for all major components

- Loading skeleton states for all data-fetching components

- Toast notifications for all user actions

Stage 1.5: Launch Preparation (Week 11-12)

- SEO meta tags on all pages — title, description, OG images

- GA4 analytics — wire reportWebVitals.js to GA4 endpoint

- Mixpanel event tracking — signups, tab views, calculations, exports

- Sentry error monitoring

- User onboarding — welcome modal, guided tour, profile completion

- Email sequence — welcome, day 3 tips, day 7 upgrade nudge

- Update contact email from mianwaleed689@gmail.com to hello@dxbanalytics.com

- Professional email: hello@, support@, legal@ on custom domain

5.3 Phases 7-12: Years 2-5

| Phase | Timeline | Focus | Investment | MRR Target | Team |
| --- | --- | --- | --- | --- | --- |
| Phase 7 | Q1-Q2 Year 2 | API & Data Platform | AED 200K | AED 35K | 5 |
| Phase 8 | Q3-Q4 Year 2 | AI & Automation Engine | AED 300K | AED 75K | 8 |
| Phase 9 | Year 3 H1 | Full UAE Coverage (50+ devs) | AED 250K | AED 150K | 12 |
| Phase 10 | Year 3 H2 | Enterprise Suite + Transactions | AED 400K | AED 250K | 18 |
| Phase 11 | Year 4 | GCC Expansion (Saudi, Qatar) | AED 600K | AED 500K | 25 |
| Phase 12 | Year 5 | Market Leadership + IPO Prep | AED 800K | AED 1M+ | 35+ |

SECTION 6: ADMIN PANEL — ALL 19 TABS

6.1 Tab Master Summary

| # | Tab Name | Tier | Status | Benchmark |
| --- | --- | --- | --- | --- |
| 1 | Overview | TIER 1 | DONE | Stripe + Baremetrics |
| 2 | Users | TIER 1 | DONE | Intercom People |
| 3 | Audit Log | TIER 1 | DONE | Stripe Event Log |
| 4 | Revenue | TIER 1 | DONE | ChartMogul |
| 5 | Data Manager | TIER 2 | BUILD NOW | Contentful CMS |
| 6 | Leads CRM | TIER 2 | BUILD NOW | Intercom Inbox |
| 7 | Verification (KYC) | TIER 2 | BUILD NOW | Stripe Identity |
| 8 | EIBOR Rates | TIER 2 | BUILD NOW | Bloomberg |
| 9 | Tab Control | TIER 2 | BUILD NOW | LaunchDarkly |
| 10 | Analytics | TIER 3 | BUILD AFTER | Mixpanel |
| 11 | Email Digest | TIER 3 | BUILD AFTER | Baremetrics |
| 12 | Notifications + Announcements | TIER 3 | BUILD AFTER | Intercom |
| 13 | Cancellation Insights | TIER 4 | ADD NEW | Baremetrics #1 |
| 14 | Support / Inbox | TIER 4 | ADD NEW | Intercom + Zendesk |
| 15 | Pricing & Plans | TIER 4 | ADD NEW | Stripe + Baremetrics |
| 16 | Market Intelligence | TIER 4 | ADD NEW | Bloomberg + CoStar |
| 17 | Forecasting | TIER 4 | ADD NEW | ChartMogul Forecast |
| 18 | Referral Program | TIER 4 | ADD NEW | Intercom Referrals |
| 19 | Billing History | TIER 4 | ADD NEW | Stripe Dashboard |

6.2 Tier 2 Admin Tabs — Full Specification

Tab 5: Data Manager

Project CRUD with live Firestore writes. Yield editor at community level. Price history tracker. Bulk CSV import/export. Launch Radar panel showing discovered projects. Intelligence Tools bar. Live Data vs Default Data toggle. 'Remove Radar Duplicates' button. Data Health Check showing missing PPSF, missing images, stale data.

Tab 6: Leads CRM

Pipeline stages: New → Contacted → Qualified → Viewing Scheduled → Offer Made → Won → Lost → Dormant. Lead drawer with conversation history and notes. Email directly from admin using EmailJS. Convert lead to platform user in one click. CSV import/export. Source tracking: organic, paid, referral, portal.

Tab 7: Verification (KYC)

3-tier queue: Basic (phone + email), Professional (RERA card + trade license), Enterprise (full KYC). Document viewer. Approve or reject with required reason. Auto email notification on status change. Elevate verified users to higher tiers. Tracks kycStatus and verifiedLevel in Firestore users document.

Tab 8: EIBOR Rates

Manual update for 4 tenors: 1M, 3M, 6M, 12M. Reference links to centralbank.ae and fcmb.ae. Historical rates chart — last 12 months. Saved to Firestore tabData/eiborRates. Automatically feeds Mortgage calculator in dashboard via onSnapshot.

Tab 9: Tab Control

Show/hide any of 23 dashboard tabs. Set minimum tier per tab (free/pro/enterprise). Bulk enable/disable. Preview mode — see exactly what a specific tier sees. Saved to Firestore platformSettings/tabs.

SECTION 7: DASHBOARD — ALL 23 TABS

7.1 Dashboard Tab Status

| Tab | Status | Description | Min Tier |
| --- | --- | --- | --- |
| Overview | WORKING | KPIs, Emaar stock price (Yahoo Finance every 5min), AI insights | Free |
| Financials | WORKING | Revenue, EBITDA, margins, backlog, EPS, DPS — 6-year charts | Free |
| Projects | WORKING | All projects with cards, investment scores, filters, compare, alerts | Free (5) / Pro (all) |
| Handover | WORKING | Construction timeline, handover countdown, lifecycle monitor | Free |
| Launch Calendar | WORKING | Upcoming launches, project lifecycle, auto-detected quarters | Pro |
| Map | WORKING | Interactive Leaflet, project pins, yield heatmap, satellite toggle | Pro |
| Neighbourhoods | PARTIAL | Community intelligence, ROI by area, amenity scoring | Pro |
| Service Charges | PARTIAL | AED/sqft/year by community, comparison table | Pro |
| STR vs LTR | PARTIAL | Short-term Airbnb vs long-term rental yield comparison | Pro |
| Developer Health | PARTIAL | Developer health scores, delivery track record | Pro |
| DLD Volumes | PARTIAL | DLD transaction volumes by community and month | Pro |
| DXB Estimate (AVM) | PARTIAL | Automated valuation — price/sqft estimates by area, type, beds | Enterprise |
| Portfolio | PARTIAL | User personal investment portfolio — holdings, P&L, projected value | Pro |
| Competitors | PARTIAL | Competitive developer analysis — market share, sales velocity | Pro |
| Yields | PARTIAL | Gross and net yield by community and unit type | Free |
| Mortgage | PARTIAL | EIBOR-linked calculator — 4 tenors, LTV, affordability | Free |
| ROI Calculator | WORKING | 5-year projection, cash-on-cash return, flip calculator | Pro |
| Mega Projects | BUILD | Dubai 2040 infrastructure tracker — Creek Tower, Palm Jebel Ali | Pro |
| Risk Assessment | BUILD | Investment risk scoring — 7-factor model per project/community | Pro |
| Golden Visa | BUILD | AED 2M+ property eligibility checker | Free |
| Digest | BUILD | Weekly AI-powered market intelligence digest | Pro |
| EIBOR Live | BUILD | Live EIBOR display with historical chart and mortgage impact | Free |
| Market Intel | BUILD | DLD transaction trends, price history, absorption rates | Enterprise |

SECTION 8: COMPLETE CODEBASE AUDIT

8.1 All 23 Files — Current State

| File | Lines | Status | Action Required |
| --- | --- | --- | --- |
| EmaarDashboardV2.jsx | 7,691 | Working — monolithic | Split in Phase 1.2 into 23+ modules |
| AdminPanel.jsx | 24,235 | Working — monolithic | Split in Phase 1.2 into 19+ modules |
| data.js | 759 | Clean — 48 Emaar projects locked | Gradually move to Firestore |
| ProjectDetail.jsx | 612 | Working — has B2C features | Remove WhatsApp/inquiry in Session 1-2 |
| LandingPage.jsx | 702 | Working — has WhatsApp CTA | Remove WhatsApp in Session 3 |
| ProjectManager.jsx | 947 | Working — separate admin tool | Merge with Data Manager long-term |
| RoiCalculator.jsx | 111 | Clean — reusable component | None — already well extracted |
| App.js | 73 | Clean — well-architected | None |
| firebase.js | 18 | Clean — all services exported | Move API key to env vars before enterprise |
| i18n.js | 172 | Excellent — 20 languages + RTL | None — production quality |
| ErrorBoundary.jsx | 60 | Production ready | None |
| NotFound.jsx | 45 | Clean | None |
| Terms.jsx | 130 | Live — UAE law, GDPR compliant | Update contact email to professional |
| Privacy.jsx | 110 | Live — GDPR compliant | Update contact email to professional |
| SeedData.jsx | 121 | One-time utility — already used | Delete from codebase |
| FixPrices.jsx | 80 | One-time utility — already used | Delete from codebase |
| App.test.js | 8 | BROKEN — tests CRA boilerplate | Delete or rewrite with real tests |
| App.css | 30 | CRA boilerplate — completely unused | Delete |
| index.css | 2 | Clean — resets body background | Keep |
| index.js | 17 | Clean — React root | None |
| reportWebVitals.js | 13 | Wired but not connected | Connect to GA4 in launch phase |
| setupTests.js | 5 | Standard | None |
| logo.svg | N/A | CRA default React logo — not DXB brand | Delete — use dxb-analytics-icon.svg |

8.2 Critical Issues Found in Code

Critical Issues — Fix Immediately - T theme object duplicated in 6 files: ErrorBoundary.jsx, NotFound.jsx, Terms.jsx, Privacy.jsx, FixPrices.jsx, EmaarDashboardV2.jsx — one source of truth needed in styles/theme.js - B2C consumer features still in ProjectDetail.jsx (WhatsApp, email inquiry, call buttons) - WhatsApp CTA still in LandingPage.jsx — wrong for B2B positioning - App.test.js tests 'learn react' from CRA boilerplate — will fail on every CI run - Contact email mianwaleed689@gmail.com in Terms.jsx and Privacy.jsx — not professional for a SaaS product - Firebase API key hardcoded in firebase.js — fine for now, needs REACT_APP_ env vars before enterprise clients - reportWebVitals.js exists but data goes nowhere — not connected to GA4 or any analytics endpoint

8.3 What's Impressive in the Code

Strong Points Found - i18n.js: 20 languages, Arabic/Urdu/Farsi RTL support, Context provider, localStorage persistence — enterprise-grade at prototype stage - App.js routing: AuthGuard checks Firestore role not just Firebase Auth, HomeRoute handles logged-in redirect, ErrorBoundary + I18nProvider wrap entire app — well-architected - ErrorBoundary.jsx: Branded error screen, catches all React errors, logs to console, Reload + Back to Home buttons — production ready - RoiCalculator.jsx: Properly extracted component, handles 4 strategies, takes project+roi+T as props — correct design pattern - Terms.jsx + Privacy.jsx: Real UAE law governed documents, GDPR compliant, The Address Holding company named, investment disclaimer — most startups skip these - firebase.js exports auth, db, AND storage — dual image system ready (Cloudinary + Firebase Storage) - The codebase has zero npm packages beyond the essentials — lean and fast - ProjectManager.jsx at 947 lines is a well-built separate admin tool accessible at /manage

8.4 Dead Files — Delete These

| File | Why It Exists | Why Delete |
| --- | --- | --- |
| App.css | CRA default styling template | Completely unused — zero impact on app |
| logo.svg | CRA default React spinning logo | Not DXB brand — replaced by dxb-analytics-icon.svg |
| App.test.js | CRA default test | Tests 'learn react' text that doesn't exist in app — fails every time |
| SeedData.jsx | One-time Firestore seeder for 48 projects | Already run — will never be used again |
| FixPrices.jsx | One-time price fixer for 13 projects | Already run — route /fix should be removed |

8.5 The T Theme Problem

The T color theme object is currently defined separately in 6 different files. Every file has its own copy:

| File | Has T Object | Notes |
| --- | --- | --- |
| EmaarDashboardV2.jsx | Full T object | Master definition — most complete |
| data.js | Full T object | Exported and imported by other files |
| ErrorBoundary.jsx | Partial T object | Only 8 colors defined locally |
| NotFound.jsx | Partial T object | Only 8 colors defined locally |
| Terms.jsx | Partial T object | Only 8 colors defined locally |
| Privacy.jsx | Partial T object | Only 8 colors defined locally |
| FixPrices.jsx | Minimal T object | Only 5 colors defined locally |

The Fix Create src/styles/theme.js as the single source of truth for T. Import it in every file. If you ever change the gold color, you change it in ONE place. Currently you'd need to update 6 files manually.

SECTION 9: COMPLETE DATABASE SCHEMA

9.1 Current Firestore Collections

| Collection | Purpose | Key Fields |
| --- | --- | --- |
| users | User accounts + subscription | uid, email, name, tier, role, trialEnd, trialStart, lastLoginAt, kycStatus, provider |
| projectData | Emaar project overrides | id, name, price, status, handover, ppsf, imageUrl, construction, lat, lng |
| projects | Radar + other developer projects | id, name, developer, developerId, addedViaRadar, fromFirestore, sourceUrl, price |
| communityROI | Community yield + ROI data | community, grossYield, netYield, capitalAppreciation, demand, visa |
| communityIntel | Community intelligence | district, famousFor, developer, lifestyle, schools, healthcare, malls, leisure |
| priceHistory | Price change audit trail | projectId, oldPrice, newPrice, changedAt, changedBy, reason |
| yieldData | Yield overrides per community+type | community, unit, rent, price, gross, net, demand, visa |
| liveMarketData/latest | PPSF data written by cron | communities{}, syncedAt, source |
| tabData/{key} | Dashboard tab content (live) | rows[], updatedAt, source — key = tab name |
| platformSettings/tabs | Tab visibility + tier gating | tabs{ tabKey: { visible, minTier } } |
| notifications | User notifications | userId, message, type, read, createdAt, data{} |
| auditLog | Admin action trail | action, userId, adminId, changedAt, entityType, entityId, from, to |
| aiInsights/latest | Claude-generated insights | insights[], generatedAt — cached 7 days |
| portfolios/{uid} | User investment portfolios | holdings[], updatedAt — per user |
| priceAlerts/{uid} | User price alert rules | alerts[] — per user, triggers via cron |
| announcements | In-app banner messages | message, type, targetTier, expiry, dismissible, createdAt |
| supportTickets | Support inbox | userId, subject, category, status, messages[], assignedTo |
| cancellations | Exit survey responses | userId, reason, reasonText, churned, submittedAt |
| referrals | Referral tracking | referrerId, referredId, code, converted, commission, createdAt |
| payments | Billing history | userId, amount, currency, status, invoiceUrl, paidAt, stripeId |
| verifications | KYC queue | userId, level, status, documents[], reviewedBy, reviewedAt |
| leads | CRM lead records | name, email, phone, source, status, notes[], assignedTo, createdAt |
| developers | Developer profiles | id, name, phase, isLive, logo, website, projectCount |

9.2 Production Tables (Scale Architecture — Year 2-3)

Migration happens at AED 20K+ MRR or 500+ paying users. Not before. Stay on Firebase until then.

| Database | Purpose | Migrate When |
| --- | --- | --- |
| Firebase Firestore (current) | Real-time sync, notifications, session state | Stay until AED 50K MRR |
| PostgreSQL | Primary transactional — users, agents, units, transactions, deals | AED 20K MRR / 500+ users |
| Elasticsearch/OpenSearch | Property search, agent search, map, autocomplete | When full listing search needed |
| BigQuery/Snowflake | Analytics warehouse — KPIs, forecasts, historical | Phase 9+ enterprise clients |
| Redis | Cache — sessions, hot filters, dashboard snapshots | Phase 8+ response time critical |

9.3 Core Production Tables (12 Mandatory)

Organization Tables

| Table | Key Fields |
| --- | --- |
| developers | id, developer_code, legal_name, brand_name, rera_license_no, founded_year, ownership_type, parent_company_id, status, logo_url, website, contact_email |
| broker_companies | id, broker_code, legal_name, rera_license_no, office_address, active_agent_count, specialization_type, primary_communities, license_expiry_date, status |
| users | id, user_uuid, first_name, last_name, email, phone, password_hash, profile_photo_url, preferred_language, timezone, status, last_login_at |
| roles | id, name (super_admin / developer_admin / developer_analyst / broker_admin / broker_manager / agent / investor / internal_researcher) |
| agents | id, user_id, agent_code, rera_id, broker_company_id, manager_id, specializations, primary_communities, languages, years_experience, active_listing_count, profile_status |

Real Estate Structure Tables

| Table | Key Fields |
| --- | --- |
| communities | id, community_code, name, city, district, master_developer_id, latitude, longitude, boundary_geojson, status |
| projects | id, project_code, developer_id, community_id, project_name, rera_project_no, escrow_account_no, launch_date, expected_handover_date, construction_progress_pct, total_units, min_price, max_price, verification_status |
| buildings | id, building_code, project_id, name, tower_no, number_of_floors, number_of_units, building_status, handover_date, latitude, longitude |
| units | id, unit_code, building_id, project_id, unit_number, unit_type, bedroom_count, built_up_area_sqft, floor_no, view_type, unit_status, current_price, availability_status, title_deed_no |

Commercial + Intelligence Tables

| Table | Key Fields |
| --- | --- |
| listings | id, unit_id, agent_id, listing_type (sale/rent/off_plan_sale), asking_price, listing_status, lead_count, view_count, published_at |
| transactions | id, unit_id, transaction_date, transaction_type, gross_price, price_per_sqft, mortgage_flag, payment_plan_flag, source_reference |
| leads | id, assigned_agent_id, broker_company_id, source_channel, budget_min, budget_max, preferred_communities, status |
| deals | id, lead_id, unit_id, agent_id, stage (inquiry/viewing/booking/spa_signed/transfer/closed), commission_amount |
| community_metrics | community_id, metric_month, avg_price_sqft, rental_yield_pct, absorption_rate, vacancy_estimate |
| developer_metrics | developer_id, metric_month, active_project_count, sales_velocity, health_score, backlog_estimate |
| valuation_models | unit_id, model_name, estimated_sale_value, confidence_score, valuation_date — the Zestimate engine |

SECTION 10: TECHNICAL ARCHITECTURE

10.1 Current Tech Stack

| Layer | Technology | Details |
| --- | --- | --- |
| Frontend | React 18 | SPA, functional components with hooks |
| Routing | React Router v6 | / (landing), /dashboard, /admin, /manage, /project/:id, /terms, /privacy |
| Charts | Recharts | LineChart, BarChart, AreaChart, PieChart, RadarChart, ComposedChart |
| Maps | Leaflet.js | Interactive maps with custom markers, popups, yield heatmap |
| Internationalization | i18n.js (custom) | 20 languages, Arabic/Urdu/Farsi RTL, Context provider, localStorage |
| Styling | Inline CSS-in-JS | T theme object — gold/navy/teal/green/red/blue/purple palette |
| Typography | Google Fonts | Outfit (body) + Fraunces (headings) |
| Database | Firebase Firestore | NoSQL, real-time — 15 listeners in dashboard, 25 in admin |
| Auth | Firebase Auth | Email/password + Google Sign-In + Firestore role check |
| Storage | Firebase Storage + Cloudinary | Dual image system — Cloudinary cloud: dh9dd5ld0 |
| Payments | Stripe | 4 products: Pro + Enterprise × monthly/annual |
| Email | EmailJS | service: service_da7nshv / template: template_gl1xqhy |
| FX Rates | ExchangeRate-API | Key: 60dc1d50c587d667a41d415d |
| Property Data | Bayut RapidAPI | Key: 420de140camsh35f3... |
| AI Insights | Anthropic Claude API | claude-sonnet-4-20250514 — cached 7 days in Firestore |
| Performance | reportWebVitals.js | Wired but not connected — needs GA4 endpoint |
| Error Tracking | ErrorBoundary.jsx | Custom React error boundary — production ready |
| Deployment | Vercel (Hobby Plan) | GitHub Actions auto-deploy on every push to main |
| CI/CD | GitHub Actions | .github/workflows/deploy.yml — DISABLE_ESLINT_PLUGIN=true |
| Cron | Vercel Serverless | Daily 6AM launch scan + daily market sync (Hobby: 1/day max) |
| Stock Data | Yahoo Finance (free) | EMAAR.DU — polled every 5 minutes via fetch |
| Legal | UAE Law / GDPR | Terms + Privacy via The Address Holding |

10.2 App.js Routing Architecture

The routing is clean and well-structured with proper auth guards:

| Route | Component | Guard | Notes |
| --- | --- | --- | --- |
| / | HomeRoute | None | Guests see LandingPage, logged-in users redirect to /dashboard |
| /dashboard | EmaarDashboardV2 | None | Auth handled internally — shows login if not authenticated |
| /admin | AdminPanel | AuthGuard | Checks Firestore role === 'admin' — not just Firebase Auth |
| /manage | ProjectManager | AuthGuard | Same admin check — project CRUD tool |
| /project/:id | ProjectDetail | None | Public project pages — SEO friendly, shareable URLs |
| /terms | Terms | None | Public legal page |
| /privacy | Privacy | None | Public legal page |
| * | NotFound | None | 404 page with branded design |

10.3 Target Folder Structure

| Folder | Contents |
| --- | --- |
| src/app/ | App.jsx (router), routes.jsx, providers.jsx |
| src/components/ui/ | Button, Card, Modal, Table, Input, Badge, Chart, Skeleton, Toast |
| src/components/layout/ | Sidebar, Header, Footer, PageWrapper, MobileMenu |
| src/components/shared/ | ProjectCard, CommunityCard, PriceDisplay, InvestmentScore, HandoverBadge |
| src/features/dashboard/ | Dashboard.jsx shell, tabs/ (23 modules), hooks/useDashboard.js |
| src/features/admin/ | AdminPanel.jsx shell, tabs/ (19 modules), hooks/useAdmin.js |
| src/features/project-detail/ | ProjectDetail.jsx, ROISection, AmenitiesSection, DistanceTable |
| src/features/landing/ | LandingPage.jsx, HeroSection, PricingSection, FeaturesSection |
| src/features/auth/ | LoginScreen.jsx, SignupScreen.jsx, ForgotPassword.jsx, useAuth.js |
| src/features/calculators/ | ROICalculator.jsx, FlipCalculator.jsx, MortgageCalc.jsx |
| src/services/firebase/ | config.js, auth.js, firestore.js, storage.js |
| src/services/api/ | projects.js, communities.js, users.js, analytics.js, market.js |
| src/services/external/ | dld.js, currency.js, eibor.js, bayut.js, yahoo.js |
| src/hooks/ | useFirestore.js, useAuth.js, useMediaQuery.js, useLocalStorage.js |
| src/context/ | AuthContext.jsx, ThemeContext.jsx, UserContext.jsx, DataContext.jsx |
| src/utils/ | formatters.js, validators.js, calculations.js, dataHelpers.js |
| src/styles/ | theme.js (T object — single source of truth), globals.css |
| src/config/ | tabs.config.js, routes.config.js, developers.config.js |
| src/data/ | data.js (Emaar 48), data_damac.js, data_sobha.js, data_nakheel.js |
| api/ | scan-launches.js, sync-market-data.js, cron-scan-launches.js, cron-sync-market.js |
| .github/workflows/ | deploy.yml (GitHub Actions) |

10.4 Vercel API Routes

| Route | Purpose | Schedule |
| --- | --- | --- |
| /api/scan-launches.js | Manual Bayut scanner — 3 sources: Bayut, PF, DLD | On-demand |
| /api/sync-market-data.js | Sync PPSF for 49 communities | On-demand |
| /api/cron-scan-launches.js | Auto scan — skips 48 Emaar via CURATED_NAMES | Daily 6AM (0 6 * * *) |
| /api/cron-sync-market.js | Auto sync live market data | Daily 6AM (0 6 * * *) |

10.5 Standard Deploy Command

# Every deployment — GitHub Actions handles the rest: cd C:\Users\TAD\emaar-dashboard git add . git commit -m "feat: your description here" git push origin main # GitHub Actions will: # 1. Install Node + Vercel CLI # 2. Run: vercel pull --yes --environment=production # 3. Build with DISABLE_ESLINT_PLUGIN=true react-scripts build # 4. Run: vercel deploy --prebuilt --prod # Live at https://emaar-dashboard.vercel.app in ~3 minutes

SECTION 11: DUBAI MARKET DATA SOURCES

11.1 Primary Data Sources

| Source | Data Type | Update Frequency | Access |
| --- | --- | --- | --- |
| Dubai Pulse API (api.dubaipulse.gov.ae) | DLD transactions | Daily (T+2 lag) | Public API |
| UAE Central Bank (centralbank.ae/eibor) | EIBOR rates — 4 tenors | Daily | Manual → Admin input |
| DLD Open Data (dubailand.gov.ae) | Transaction volumes | Monthly | CSV download |
| Emaar IR (emaar.com/ir) | Financials, EPS, DPS, launches | Quarterly | Manual research |
| PropertyFinder API | Listings, PPSF, new projects | Real-time | RapidAPI |
| Bayut RapidAPI | Listings, new launches, market data | Real-time | RapidAPI — key in Vercel env |
| Yahoo Finance (free) | EMAAR.DU stock price | Every 5 minutes | Direct fetch, no key |
| DXB Analytics Research | Curated project data — 48 Emaar | As verified | Internal — data.js |

11.2 EIBOR Rates (March 2026)

| Tenor | Rate | Primary Use | Total Mortgage Rate |
| --- | --- | --- | --- |
| 1-Month EIBOR | 3.635% | Short-term variable | 3.635% + 1.75% margin = ~5.39% |
| 3-Month EIBOR | 3.593% | Most common UAE benchmark | 3.593% + 1.75% = ~5.34% |
| 6-Month EIBOR | 3.676% | Medium-term adjustable | 3.676% + 1.75% = ~5.43% |
| 12-Month EIBOR | 3.674% | Annual reset mortgage | 3.674% + 1.75% = ~5.42% |

11.3 Dubai Transaction Fees

| Fee | Rate | Paid By |
| --- | --- | --- |
| DLD Transfer Fee | 4% of property value | Buyer — mandatory |
| Agent Commission | 2% of property value | Negotiable |
| Trustee Registration | AED 4,200 (fixed) | Buyer |
| NOC Fee | AED 500-5,000 | Varies by developer |
| Admin Fees | AED 500-2,000 | Variable |
| Service Charge | AED 10-25/sqft/year | Owner — paid annually |
| Mortgage Registration | 0.25% of loan value | Buyer — if mortgage involved |

SECTION 12: DEVELOPER MODULE ROADMAP

12.1 Build Order

| Priority | Developer | Projects | Sessions | Tier | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Emaar Properties | 48 (complete) | Done | Free + Pro | LIVE |
| 2 | DAMAC Properties | ~30 projects | 4 sessions | Pro | NEXT |
| 3 | Sobha Realty | ~20 projects | 2 sessions | Pro | Queue |
| 4 | Nakheel | ~25 projects | 2 sessions | Pro | Queue |
| 5 | Meraas | ~15 projects | 2 sessions | Enterprise | Queue |
| 6 | Aldar Properties | ~20 projects | 2 sessions | Enterprise | Queue |
| 7 | Dubai Properties | ~15 projects | 2 sessions | Enterprise | Queue |
| 8 | Omniyat | ~10 projects | 1 session | Enterprise | Queue |
| 9 | Azizi Developments | ~15 projects | 2 sessions | Enterprise | Queue |
| 10+ | Remaining 219 Developers | Radar + research | Ongoing | Enterprise | Phase 7+ |

12.2 Per-Developer Data Requirements

Each developer module requires the following — same depth as Emaar:

- Project list with IDs, names, communities, launch dates, RERA registration numbers

- Starting prices and price per sqft for each project

- Construction progress % and expected handover dates (Quarter + Year)

- Payment plan details: 80/20, 60/40, 10/70/20, 50/50 etc.

- Unit types available and bedroom count range

- Size ranges in sqft (min to max)

- Project status: Off-Plan / Under Construction / Completed

- Official listing URLs: PropertyFinder, Bayut, developer website

- Investment tier: Affordable → Mid-Market → Premium → Luxury → Ultra-Lux Branded

- Branded residence details if applicable (fashion house, hotel brand)

- Geo-coordinates (lat, lng) for map display

- Community intelligence: schools, hospitals, malls, distances to key Dubai locations

- Estimated rental yield data per unit type

SECTION 13: EMAAR PROPERTIES DATA

13.1 Emaar Financial Summary (2025)

| Metric | 2025 Value | YoY | Source |
| --- | --- | --- | --- |
| Property Sales | AED 61.9 billion | Record year | Emaar IR 2025 |
| Revenue | AED 23.9 billion | +20% | Emaar IR 2025 |
| Net Profit | AED 9.1 billion | +25% | Emaar IR 2025 |
| Revenue Backlog | AED 119.5 billion | Secured future revenue | Emaar IR 2025 |
| Units Delivered | 19,500+ | Annual handovers | Emaar IR 2025 |
| Units Under Development | 70,000+ | Active pipeline | Emaar IR 2025 |
| Land Bank | ~1.6 billion sqft | Future development | Emaar IR 2025 |
| EPS (2025) | AED 2.00 | +31% YoY | Emaar IR 2025 |
| DPS (2025) | AED 1.00 | 100% of share capital | Emaar IR 2025 |
| EPS CAGR (5-Year) | 52.8% | 2020-2025 | Calculated |
| Gross Margin | ~45% | Industry-leading | Calculated |
| EBITDA Margin | ~38% | World-class | Calculated |
| Net Margin | ~38% | Exceptional | Calculated |

13.2 48 Projects by Community

| Community | Code | Projects | Avg PPSF | Est. Yield |
| --- | --- | --- | --- | --- |
| Dubai Hills Estate | DHE | ~14 | AED 2,000-2,500 | 5.0-6.5% |
| Dubai Creek Harbour | DCH | ~10 | AED 1,800-2,200 | 5.5-7.0% |
| Emaar Beachfront | EBF | ~5 | AED 3,500-4,500 | 5.0-6.0% |
| Golf Place / Creek | GPC | ~4 | AED 1,500-1,900 | 5.0-6.5% |
| Emaar South | ES | ~4 | AED 1,200-1,600 | 6.0-7.5% |
| The Valley | TV | ~4 | AED 1,400-1,800 | 5.5-6.5% |
| Rashid Yachts & Marina | RYM | ~3 | AED 2,000-3,000 | 5.0-6.0% |
| Town Square | TO | ~2 | AED 900-1,200 | 6.0-7.5% |
| Business Bay | BB | ~1 | AED 2,500-3,500 | 5.0-6.0% |
| The Heights | TH | ~1 | AED 1,200-1,500 | 6.0-7.0% |

SECTION 14: API PLATFORM & AI VISION

14.1 API Platform (Phase 7)

| Tier | Rate Limit | Pricing |
| --- | --- | --- |
| Free | 100 requests/day | Included in free plan |
| Pro | 1,000 requests/day | Included in Pro subscription |
| Enterprise | 10,000 requests/day | Included in Enterprise |
| Custom | Unlimited | Custom pricing |

14.2 Core API Endpoints

| Endpoint | Method | Description |
| --- | --- | --- |
| /api/v1/projects | GET | List all projects — filters, pagination, sorting |
| /api/v1/projects/{id} | GET | Full project detail including yields and payment plan |
| /api/v1/projects/{id}/price-history | GET | Historical prices with date range |
| /api/v1/projects/search | GET | Full-text search with fuzzy matching |
| /api/v1/communities | GET | Communities with avg yield, avg PPSF, project count |
| /api/v1/yields | GET | Yield data by community and unit type |
| /api/v1/eibor | GET | Current EIBOR rates + historical |
| /api/v1/market/stats | GET | Overall Dubai market statistics |
| /api/v1/developers | GET | Developer profiles, health scores, project counts |
| /api/health | GET | API health check |

14.3 REOS — Real Estate Operating System Vision

| Feature | Description | Phase |
| --- | --- | --- |
| AI Lead Scoring | ML scores leads by conversion probability | Phase 8 |
| WhatsApp-Native CRM | Full CRM inside WhatsApp Business API | Phase 8 |
| Smart Buyer Matching | AI matches buyers to best-fit projects | Phase 8 |
| AI Marketing Generator | Auto-generate listing videos, reels, descriptions | Phase 8 |
| Automated Listing Distribution | One-click publish to Bayut, PF, Dubizzle | Phase 9 |
| DXB Estimate (AVM) | Zestimate-equivalent for Dubai units | Phase 9 |
| Transaction Automation | SPA generation, DLD filing, payment tracking | Phase 10 |
| Market Sentiment Engine | Scrape news + social + DLD for sentiment score | Phase 11 |

14.4 Current AI Integration

- Model: claude-sonnet-4-20250514, max_tokens: 1000

- Generates: market trends, investment opportunities, risk alerts, community highlights

- Cache: written to Firestore aiInsights/latest with generatedAt timestamp

- Cache duration: 7 days — new insights only when cache is stale

- Called on dashboard load if cache empty or expired

SECTION 15: TECHNICAL STANDARDS & RULES

15.1 Zero Error Standards

- Never define sub-components inside render functions — always define outside parent

- Every async Firestore operation wrapped in try/catch with notify() user feedback

- Handle communityROI type: typeof y === 'object' ? Object.values(y)[0] : y

- All imports at top of file — no dynamic imports inside functions

- Max 200 lines per component (target) — never exceed 500 lines

- Every Firestore write must create a corresponding auditLog entry

- Use batch writes when modifying multiple Firestore documents

- DISABLE_ESLINT_PLUGIN=true in package.json build script — keeps builds green

15.2 Design System — T Color Tokens

| Token | Hex | Use |
| --- | --- | --- |
| T.gold | #D4A843 | Primary accent — KPI borders, headings, CTAs, investment scores |
| T.white | #FFFFFF | Primary text — headings, KPI values |
| T.green | #10B981 | Positive metrics — MRR growth, construction done, yields |
| T.red | #EF4444 | Negative — churn, at-risk, errors |
| T.teal | #14B8A6 | Secondary accent — paid users, active badges, source links |
| T.blue | #3B82F6 | Info + analytics — charts, trends, off-plan status |
| T.purple | #8B5CF6 | ARPU, handover timelines, advanced features |
| T.orange | #F97316 | Warnings, trial pipeline, neutral alerts |
| T.bg | #04090F | Main background |
| T.surface | #0A1628 | Card background |
| T.surfaceAlt | #111827 | Hover state background |
| T.border | #1E293B | Card borders |
| T.textMuted | #64748B | Secondary text — sub-labels, dates |
| T.textSecondary | #94A3B8 | Tertiary text — descriptions |

15.3 Git Commit Convention

| Type | Format | Example |
| --- | --- | --- |
| Feature | feat: description | feat: add DAMAC module with 30 projects |
| Fix | fix: description | fix: resolve projects filter not updating |
| Refactor | refactor: description | refactor: extract ProjectCard to shared components |
| Docs | docs: description | docs: update README with setup instructions |
| Chore | chore: description | chore: update firebase and stripe dependencies |

15.4 Environment Variables

| Variable | Value | Used For |
| --- | --- | --- |
| REACT_APP_FIREBASE_API_KEY | AIzaSyBEtQr19WTjSTxssB2TjJq-ENioG8Jpq6Q | Firebase auth + Firestore |
| REACT_APP_FIREBASE_PROJECT_ID | dxb-analytics | Firebase project |
| REACT_APP_FIREBASE_AUTH_DOMAIN | dxb-analytics.firebaseapp.com | Auth domain |
| REACT_APP_FIREBASE_STORAGE_BUCKET | dxb-analytics.firebasestorage.app | Storage |
| REACT_APP_FIREBASE_MESSAGING_SENDER_ID | 329487314073 | Messaging |
| REACT_APP_FIREBASE_APP_ID | 1:329487314073:web:2a73aa4a5b770f58459c08 | App ID |
| BAYUT_RAPIDAPI_KEY | 420de140camsh35f3baf70380d11p1e0c92jsn00005ba30591 | Property scanning |
| EXCHANGERATE_API_KEY | 60dc1d50c587d667a41d415d | Currency conversion |
| REACT_APP_EMAILJS_SERVICE | service_da7nshv | EmailJS service |
| REACT_APP_EMAILJS_TEMPLATE | template_gl1xqhy | EmailJS template |
| REACT_APP_EMAILJS_KEY | USkwUhp0csGCVDkdQ | EmailJS public key |
| CLOUDINARY_CLOUD | dh9dd5ld0 | Image uploads |
| CLOUDINARY_PRESET | dxb-analytics | Upload preset |
| VERCEL_PROJECT_ID | prj_Vnic3PPLerJ51WduC4nWsC5Mlgsd | GitHub Actions deploy |
| VERCEL_ORG_ID | mianwaleed689s-projects | Vercel org |
| DEPLOY_HOOK_URL | https://api.vercel.com/v1/integrations/deploy/prj_.../hQFpb5g4wv | Webhook URL |
| FIREBASE_ADMIN_CLIENT_EMAIL | firebase-adminsdk-fbsvc@dxb-analytics.iam.gserviceaccount.com | Cron jobs |

SECTION 16: CURRENT STATUS & KNOWN ISSUES

16.1 What's Working

| Feature | Status | Notes |
| --- | --- | --- |
| Emaar module (48 projects) | LIVE | Full data — prices, PPSF, handover, units, map, ROI |
| Firebase Auth | LIVE | Email + Google, role-based (admin/pro/enterprise/free/pro_trial) |
| Admin Panel (4 tabs) | LIVE | Overview, Users, Audit Log, Revenue |
| Firestore live listeners | LIVE | 15 in dashboard, 25 in admin — all real-time |
| Vercel cron jobs | LIVE | Daily 6AM launch scan + daily market sync |
| Launch Radar | LIVE | Scans Bayut — skips 48 Emaar, saves new with addedViaRadar: true |
| GitHub Actions auto-deploy | LIVE | Every git push to main deploys in ~3 minutes |
| i18n — 20 languages | LIVE | Arabic/Urdu/Farsi RTL, Context provider, localStorage |
| Investment scoring (0-10) | LIVE | Per project — yield, PPSF, handover, status, brand |
| ROI Calculator | LIVE | 5-year projection, flip calc, Golden Visa checker |
| Interactive Leaflet map | LIVE | Custom markers + yield color coding |
| Stripe payments | LIVE | 4 products configured — Pro + Enterprise monthly/annual |
| AI market insights | LIVE | Claude API — cached 7 days in Firestore aiInsights/latest |
| Portfolio tracker | LIVE | User personal holdings with P&L tracking |
| Watchlist + Compare | LIVE | Save + compare up to 3 projects side by side |
| Terms + Privacy | LIVE | UAE law, GDPR, The Address Holding company named |
| ErrorBoundary + 404 | LIVE | Branded error screens — production quality |
| Radar projects on dashboard | LIVE | Show 'New Launch — Data Incoming' card overlay |
| ProjectManager at /manage | LIVE | Separate admin CRUD tool with AuthGuard |

16.2 Known Issues & Fixes

| Issue | Root Cause | Status | Fix |
| --- | --- | --- | --- |
| Vercel auto-deploy broken | npx vercel --prod invalidated webhook | RESOLVED | GitHub Actions workflow |
| ESLint blocking build | Unused vars across 4 files | RESOLVED | DISABLE_ESLINT_PLUGIN=true |
| Cron 6h on Hobby plan | Hobby: 1 cron/day max | RESOLVED | Changed to daily 0 6 * * * |
| Missing useState declarations | 6 vars used but not declared | RESOLVED | Added all 6 useState hooks |
| Radar projects not in dashboard | selectedDeveloper filter excluded them | RESOLVED | activeProjects includes all extraProjects |
| Radar cards show blank data | No fallback UI for partial data | RESOLVED | New Launch overlay added |
| T theme in 6 files | No single source of truth | PENDING | Create src/styles/theme.js |
| 11 Firestore duplicates | Radar ran before CURATED_NAMES filter | PENDING | Click Remove Radar Duplicates in Admin |
| B2C features in ProjectDetail | Not cleaned up yet | PENDING | Session 1-2 of Phase 1.1 |
| WhatsApp in LandingPage | Not cleaned up yet | PENDING | Session 3 of Phase 1.1 |
| Dead files in codebase | CRA boilerplate + one-time utilities | PENDING | Delete 5 files |
| Contact email is Gmail | mianwaleed689@gmail.com in legal docs | PENDING | Update to hello@dxbanalytics.com |
| 12 dashboard tabs broken | Built but data not wired up | PENDING | Fix in Phase 1.3 |
| AdminPanel 24K lines | No modularization | PENDING | Phase 1.2 architecture split |
| EmaarDashboard 7.7K lines | All 23 tabs in one file | PENDING | Phase 1.2 architecture split |

SECTION 17: SESSION-BY-SESSION BUILD PLAN

17.1 Immediate Next Sessions

| Session | Task | File(s) | Outcome |
| --- | --- | --- | --- |
| Session 1 | Remove WhatsApp/Call buttons | ProjectDetail.jsx | B2B clean — no consumer inquiry |
| Session 2 | Remove email inquiry + CTA | ProjectDetail.jsx | Full B2B project detail page |
| Session 3 | Remove WhatsApp from landing | LandingPage.jsx | Professional B2B landing |
| Session 4 | Add Copy/Share/PDF/Excel buttons | ProjectDetail.jsx | Professional sharing tools |
| Session 5 | Extract T theme to theme.js | 6 files | Single source of truth for colors |
| Session 6 | Create formatters.js utils | New file | Reusable formatting functions |
| Session 7 | Delete dead files | 5 files | Clean codebase |
| Session 8 | DAMAC module — data research | data_damac.js | 30 DAMAC projects curated |
| Session 9 | DAMAC module — dashboard integration | EmaarDashboardV2.jsx | DAMAC live on dashboard |
| Session 10 | DAMAC module — project cards + map | EmaarDashboardV2.jsx | Full DAMAC module working |
| Session 11 | Multi-developer sidebar switcher | EmaarDashboardV2.jsx | Developer context switching |
| Session 12 | Sobha module — data + integration | data_sobha.js | Sobha live on dashboard |
| Session 13 | Nakheel module — data + integration | data_nakheel.js | Nakheel live on dashboard |
| Session 14 | Admin Tab 5 — Data Manager | AdminPanel.jsx | Full project CRUD + Launch Radar |
| Session 15 | Admin Tab 6 — Leads CRM | AdminPanel.jsx | Full CRM pipeline live |
| Session 16 | Admin Tab 7 — KYC Verification | AdminPanel.jsx | 3-tier KYC queue live |
| Session 17 | Admin Tab 8 — EIBOR Rates | AdminPanel.jsx | EIBOR manual update live |
| Session 18 | Admin Tab 9 — Tab Control | AdminPanel.jsx | Feature flags live |
| Session 19 | Fix 6 partial dashboard tabs | EmaarDashboardV2.jsx | Neighbourhoods, SC, STR, DevHealth, DLD, Portfolio |
| Session 20 | SEO meta tags + GA4 + Mixpanel | All pages | Analytics + discoverability |

17.2 User Acquisition Plan (Alongside Building)

| Channel | Action | Target | Timeline |
| --- | --- | --- | --- |
| LinkedIn Direct Outreach | Message 10 Dubai agents per day — offer 14-day free trial | 50 trial users | Month 3-4 |
| Brokerage Partnerships | Pitch top 20 Dubai brokerages — team account demo | 5 brokerage deals | Month 5-6 |
| RERA / RE Events | Exhibit at Dubai real estate conferences | Brand awareness + leads | Month 4+ |
| Content Marketing | Weekly Dubai market insight posts on LinkedIn | Organic followers | Ongoing |
| Referral Program | 1 free month per referred paying user | Word of mouth | Month 4+ |
| Cold Email Developers | Pitch intelligence dashboard to 228 developers | 5 developer licenses | Month 6+ |

SECTION 18: NEW SESSION CONTEXT GUIDE

18.1 Platform Identity

| Item | Value |
| --- | --- |
| Platform Name | DXB Analytics |
| Tagline | Bloomberg Terminal of GCC Real Estate |
| Company | The Address Holding — Dubai, UAE |
| Live URL | https://emaar-dashboard.vercel.app |
| Admin URL | https://emaar-dashboard.vercel.app/admin |
| ProjectManager URL | https://emaar-dashboard.vercel.app/manage |
| GitHub Repo | github.com/mianwaleed689/emaar-dashboard (branch: main) |
| Project Path (Windows) | C:\Users\TAD\emaar-dashboard\src |
| Shell | PowerShell — always use semicolons ; instead of && |
| Owner | Mian Muhammad Waleed |
| Firebase Project ID | dxb-analytics |
| Firebase Auth Domain | dxb-analytics.firebaseapp.com |
| Firebase Storage | dxb-analytics.firebasestorage.app |
| Firebase Messaging Sender ID | 329487314073 |
| Firebase App ID | 1:329487314073:web:2a73aa4a5b770f58459c08 |

18.2 Complete File State

| File | Lines | Status | Notes |
| --- | --- | --- | --- |
| src/EmaarDashboardV2.jsx | 7,691 | Latest | eslint-disable added, all useState fixed |
| src/AdminPanel.jsx | 24,235 | Latest | eslint-disable added |
| src/data.js | 759 | Current | 48 Emaar projects — curated and locked |
| src/LandingPage.jsx | 702 | Current | Still has WhatsApp CTA — fix in Session 3 |
| src/ProjectDetail.jsx | 612 | Current | Still has B2C features — fix in Session 1-2 |
| src/ProjectManager.jsx | 947 | Current | Working admin tool at /manage route |
| src/RoiCalculator.jsx | 111 | Clean | Reusable component, properly extracted |
| src/App.js | 73 | Clean | Well-architected routing + auth guards |
| src/firebase.js | 18 | Clean | Exports auth, db, storage |
| src/i18n.js | 172 | Excellent | 20 languages, RTL, Context provider |
| src/ErrorBoundary.jsx | 60 | Production ready | Branded error screen |
| src/NotFound.jsx | 45 | Clean | 404 page |
| src/Terms.jsx | 130 | Live | UAE law — update contact email |
| src/Privacy.jsx | 110 | Live | GDPR — update contact email |
| src/SeedData.jsx | 121 | DELETE | One-time seeder already run |
| src/FixPrices.jsx | 80 | DELETE | One-time fixer already run |
| src/App.test.js | 8 | DELETE or REWRITE | Tests CRA boilerplate, not DXB |
| src/App.css | 30 | DELETE | CRA boilerplate, completely unused |
| src/index.css | 2 | Keep | Body background reset |
| src/index.js | 17 | Clean | React root |
| src/reportWebVitals.js | 13 | Keep but connect | Wire to GA4 in launch phase |
| src/setupTests.js | 5 | Keep | Standard test setup |
| logo.svg | N/A | DELETE | CRA React logo — not DXB brand |
| dxb-analytics-icon.svg | N/A | Keep | Custom DXB icon |
| dxb-analytics-logo.svg | N/A | Keep | Custom DXB logo |
| api/scan-launches.js | N/A | Live | Multi-source Bayut scanner |
| api/sync-market-data.js | N/A | Live | 49 communities PPSF sync |
| api/cron-scan-launches.js | N/A | Live | Daily 6AM — has CURATED_NAMES |
| api/cron-sync-market.js | N/A | Live | Daily 6AM — changed from 6h |
| .github/workflows/deploy.yml | N/A | Live | GitHub Actions auto-deploy |
| vercel.json | N/A | Live | Rewrites + daily cron schedules |

18.3 Architecture Notes

- Emaar 48 projects in data.js — curated, locked, never touched by cron

- Radar projects saved to Firestore 'projects' with addedViaRadar: true, fromFirestore: true

- activeProjects = 48 Emaar + all extraProjects from Firestore (deduplicated by name)

- selectedDeveloper useState defaults to 'emaar' — multi-developer switcher in progress

- isEmaar flag controls full data tabs vs Coming Soon overlay

- CURATED_NAMES set of 48 names in cron — prevents radar duplicating Emaar projects

- Live market data in Firestore liveMarketData/latest — written by daily cron

- All tab content in Firestore tabData/{key} — 10 keys, all live via onSnapshot

- Stripe tier hierarchy: free < pro_trial < pro < enterprise < admin

- Admin detected by userTier === 'admin' — set manually in Firestore users collection

- T theme object currently duplicated in 6 files — needs single theme.js

- reportWebVitals.js wired but data goes nowhere — connect to GA4 during launch phase

- mianwaleed689@gmail.com in Terms.jsx and Privacy.jsx — update to professional email

18.4 When Uploading Files for Editing

# After receiving edited file from Claude, copy from Downloads: Copy-Item "$env:USERPROFILE\Downloads\FileName.jsx" "C:\Users\TAD\emaar-dashboard\src\FileName.jsx" -Force # Then deploy: cd C:\Users\TAD\emaar-dashboard git add . git commit -m "feat: your description" git push origin main # ALWAYS upload fresh file before asking for edits: # AdminPanel.jsx is 24,235 lines — always upload latest # EmaarDashboardV2.jsx is 7,691 lines — always upload latest

THE VISION

DXB Analytics becomes the infrastructure layer for real estate in the Middle East.

Daily workspace for agents.  Launch platform for developers.  Analytics engine for investors.

| 35% → 95% Platform Completion | AED 2,194 → AED 1M/mo Monthly Revenue | 7 → 25,000+ Platform Users | 1 → 228 Developers Covered |
| --- | --- | --- | --- |

By owning the data and transaction flow, DXB Analytics builds a defensible moat

and positions itself as the Bloomberg + Salesforce of GCC property markets.

The Address Holding  ·  DXB Analytics  ·  Confidential  ·  March 2026